REAKTOR

The Unreal Engine of App & Server Development

Comprehensive Strategic & Technical Assessment

Bestbuds Ventures

April 2026

CONFIDENTIAL

# Executive Summary

Reaktor is a Kotlin Multiplatform application framework that models apps and services as directed graphs of typed nodes. At 296 commits, ~27 modules, and three first-party tenants (Bestbuds, Manna, Nexergy), it is already a working polyglot runtime. But “working” and “dominant” are separated by a chasm. This report dissects the gap between Reaktor’s current state and what it would take to become the Unreal Engine of app and server development—the engine people build their companies on top of.

The analogy is precise. Unreal Engine achieved dominance through six pillars: a flagship product that proved the engine (Fortnite), a visual scripting system that lowered barriers (Blueprints), an asset marketplace, free-to-use pricing with a royalty model, relentless investment in developer experience, and a platform that works across every target. This report maps those pillars onto Reaktor’s domain and provides a phased execution plan.

# 1. The Unreal Engine Playbook: What Made It Dominant

Understanding Unreal’s dominance pattern is essential because Reaktor aims to replicate it in a different domain. Unreal didn’t win by being technically superior alone—it won by building an ecosystem that made developers more productive than any alternative.

## 1.1 The Six Pillars of Engine Dominance

| Pillar | Unreal Engine | Reaktor Equivalent Needed |
| --- | --- | --- |
| Flagship Product | Fortnite: a live game proving the engine at scale, generating revenue, and showcasing every feature | Bestbuds must be the showcase app that proves Reaktor handles real traffic, real users, real complexity |
| Low-Barrier Entry | Blueprints visual scripting lets non-programmers build games; free download with royalty model | Schema DSL, CLI scaffolding, and GenUI must let a solo dev ship an app in days, not weeks |
| Asset Marketplace | Unreal Marketplace with thousands of plugins, 3D models, and templates | Reaktor Module Registry: pre-built auth, payments, analytics, chat, e-commerce modules |
| Cross-Platform | PC, console, mobile, VR from one codebase | Android, iOS, JVM server, Cloudflare Workers, Desktop from one graph definition |
| Developer Experience | Editor, live preview, hot reload, profiling, documentation | CLI, hot reload, graph visualizer, telemetry dashboard, comprehensive docs |
| Community & Ecosystem | Millions of developers, forums, learning resources, Epic MegaGrants | Open-source core, contributor program, tutorials, consulting pipeline |

The critical insight: Unreal ships its engine “for free” because Fortnite generates billions in revenue. Reaktor needs the same flywheel—Bestbuds and consulting revenue fund Reaktor development, Reaktor makes new products faster, which generates more revenue.

# 2. Current State: Honest Audit

Before strategizing, we need a clear-eyed view of what Reaktor is today.

## 2.1 Module Maturity Matrix

| Stability | Modules | Count |
| --- | --- | --- |
| Stable (Production) | reaktor-core, reaktor-graph, reaktor-graph-port, reaktor-io, reaktor-auth, reaktor-db | 6 |
| Experimental | reaktor-cloudflare, reaktor-google, reaktor-work, reaktor-ffi, reaktor-flexbuffer | 5 |
| Early | reaktor-ui, reaktor-media, reaktor-location, reaktor-telemetry | 4 |
| Brainstorming/Paused | reaktor-web, reaktor-notification, reaktor-tactile, reaktor-react | 4 |
| Tooling | dependeasy, reaktor-compiler, reaktor-mcp | 3 |

## 2.2 Strengths

- Graph-first architecture is genuinely novel. No other KMP framework models apps as directed graphs with typed ports. This is Reaktor’s Nanite—the core differentiator that can’t be easily replicated.

- Capability composition over inheritance. Lifecycle, concurrency, DI, navigation as mixins is elegant and avoids the deep inheritance hierarchies that plague Android development.

- Shared service contracts. The same request/response types backing both clients and servers is a genuine productivity multiplier.

- FlexBuffer investment. Zero-copy serialization as the wire format is a performance moat that gets deeper as data volumes grow.

- Real production validation. BestBuds running on Reaktor means every architectural decision has faced reality.

## 2.3 Critical Gaps

- No documentation site. README.md and LLM_CONTEXT.md are the only docs. Unreal has thousands of pages. A framework without docs is a framework without users.

- No CLI or scaffolding. There is no ‘npx create-reaktor-app’ equivalent. First-touch developer experience is nonexistent.

- No automated test suite visible. No CI badges, no test coverage reports. Without this, every refactor is a gamble.

- Single-contributor bottleneck. 296 commits from effectively one developer. This is both a strength (coherent vision) and a fragility (bus factor of 1).

- Module sprawl. 22+ modules across 5 stability levels. Several are brainstorming placeholders. This creates an impression of incompleteness rather than ambition.

- No publishing pipeline. Modules are not published to Maven Central or npm. External developers cannot depend on Reaktor today.

# 3. Strategic Architecture: The Three Layers

To become an engine, Reaktor needs to evolve from a framework into a platform. This requires three distinct layers, each with its own users, quality bar, and release cadence.

## 3.1 Layer 1: The Engine (reaktor-engine)

This is the foundation—equivalent to Unreal’s core runtime. It must be rock-solid, well-documented, and stable.

- reaktor-core: Adapters, feature registry, capabilities, cross-platform primitives

- reaktor-graph: Graph runtime, node lifecycle, DI scoping, visitor pattern

- reaktor-graph-port: Typed ports, edges, auto-wiring

- reaktor-io: Route patterns, request/response shapes, transport abstraction

- reaktor-db: ObjectStore, cache policies, offline-first repositories

- reaktor-flexbuffer: Zero-copy serialization, schema DSL, content negotiation

Quality bar: 100% API documentation. >80% test coverage. Semantic versioning. Published to Maven Central. Breaking changes only in major versions.

## 3.2 Layer 2: The Platform Services (reaktor-platform)

These are the “batteries included” modules—equivalent to Unreal’s built-in multiplayer, physics, and animation systems.

- reaktor-auth: OAuth2/OIDC, JWT, RBAC (already stable)

- reaktor-cloudflare: Workers, Durable Objects, D1, R2

- reaktor-google: Pub/Sub, Cloud Functions adapters

- reaktor-telemetry: OpenTelemetry, Firebase Analytics/Crashlytics

- reaktor-work: Background task orchestration

- reaktor-media: Camera, gallery, image pipeline

- reaktor-notification: Push notification delivery

Quality bar: Documented API surface. Integration tests. Published alongside engine. May have experimental sub-APIs.

## 3.3 Layer 3: The Application Layer (reaktor-apps)

These are the flagship products that prove the engine and generate revenue.

- Bestbuds: Social/messaging app — proves real-time, auth, offline-first, cross-platform UI

- Manna: AI upskilling platform — proves knowledge graphs, spaced repetition, AI integration

- Nexergy: Biomass pellet e-commerce — proves transactional flows, payments, inventory

- Consulting projects: Client apps built on Reaktor — proves enterprise readiness, diverse use cases

# 4. The Execution Roadmap: Two-Speed Strategy

This document serves two purposes: a ruthless 6-month operating plan and a broader north-star vision for the full engine. GPT 5.4’s review correctly identified that the original roadmap treated research bets as product milestones. This section separates them explicitly.

The adoption wedge (one sentence): “Reaktor lets a team see and debug their mobile + backend + edge system as one live, typed graph.” Everything else is secondary until this wedge is proven.

## 4.1 Core Path: Must Exist (Q2–Q3 2026)

These are non-negotiable. Without them, Reaktor cannot have external users.

| Deliverable | Why It’s Core | Success Metric | Effort |
| --- | --- | --- | --- |
| Publish engine modules to Maven Central | Nobody can use Reaktor until this exists | External project resolves dev.reaktor:core:0.1.0 | 1 week |
| Getting-started docs (Docusaurus) | The single highest-leverage document | New developer: zero to running app in 15 minutes | 2 weeks |
| CI + visible tests (GitHub Actions) | Every commit without tests is debt | >80% coverage on 6 stable modules | 1 week |
| CLI (create-reaktor-app) | First impression is everything | One command scaffolds buildable project | 1 week |
| One sample app (full-stack) | Proof that the engine works end-to-end | < 200 lines of Reaktor-specific code | 2 weeks |
| Graph visualizer (standalone) | The “wow” moment—this IS the adoption wedge | Any Reaktor app dumps its graph as interactive diagram | 2 weeks |
| Blueprint inspector MVP | Live graph topology + node state + edge flow + latency | Connect to running app, see live state in < 5 seconds | 4 weeks |
| Telemetry with per-node latency | Proves the graph model has operational value | Identify slowest node in any graph within 30 seconds | 2 weeks |
| One brownfield integration guide | The commercially viable adoption path | Existing Spring Boot app wrapped in Reaktor graph | 2 weeks |
| Schema codegen v0 (Kotlin → TS + Dart) | Prerequisite for RN/Flutter bridges and typed contracts | Annotated Kotlin class generates TypeScript + Dart types | 3 weeks |

Demo Day (Q3 2026): 15-minute video showing a new developer go from zero to a running cross-platform app with live Blueprint graph inspection. Published on YouTube and submitted to GDG DevFest India CFP.

## 4.2 Accelerators: Proves Differentiation (Q4 2026–Q1 2027)

These expand the market and prove technical differentiation, but only after the core path is complete.

| Deliverable | Category | Depends On |
| --- | --- | --- |
| React Native bridge () | Market expansion | Schema codegen v0 + FFI |
| MCP server (reaktor-mcp) | AI integration | Graph visualizer + docs |
| Reaktor Cloud lite (single-command deploy) | Revenue | Multi-tenant infra + k3s |
| Sample apps (5 patterns) | Adoption | CLI + docs + schema |
| reaktor-shadow traffic capture + replay | Quality | Service layer + telemetry |
| Open source launch (MIT + CLA + Discord) | Community | All core path items |
| Reaktor Work (background tasks) | Platform completeness | Core path |

## 4.3 Reaktor Work: Background Task Orchestration

Reaktor Work (reaktor-work) provides platform-native background task scheduling across all runtimes. It is an accelerator because background tasks are essential for production apps but not for initial adoption.

| Platform | Native Scheduler | Reaktor Work Adapter |
| --- | --- | --- |
| Android | WorkManager (Jetpack) | WorkNode wraps WorkManager constraints (network, battery, charging) as graph capabilities. One-time and periodic work. |
| iOS | BGTaskScheduler (Background Tasks framework) | WorkNode wraps BGAppRefreshTask and BGProcessingTask. Registered via BGTaskScheduler at app launch. |
| JVM Server | Quartz Scheduler | WorkNode wraps Quartz Job/Trigger/CronExpression. Persistent job store via JDBC. Cluster-aware scheduling. |
| Cloudflare Workers | Cron Triggers + Workflows + Queues | WorkNode wraps Cron Triggers for scheduled execution, Workflows for multi-step durable tasks with checkpointing, and Queues for guaranteed-delivery background processing. |
| Web (Browser) | Service Worker + Periodic Background Sync API | WorkNode wraps navigator.serviceWorker registration. Limited by browser restrictions. |

The key design: a WorkNode is a graph node with typed ConsumerPorts (work input) and ProviderPorts (work result). The same WorkNode definition runs on Android (WorkManager), iOS (BGTaskScheduler), server (Quartz), and edge (Workers Cron/Workflows/Queues). The platform adapter translates constraints (require network, require charging, cron schedule, retry policy) into platform-native equivalents. Workflows on Cloudflare Workers deserve special attention—they provide durable execution with automatic checkpointing, retry, and step-level error handling, which maps directly onto Reaktor’s graph transaction model.

## 4.4 Research Bets: Defer Until Traction (H2 2027+)

These are intellectually exciting and architecturally sound, but they are not what unlocks adoption. They should remain long-horizon research branches unless Reaktor already has traction as an app runtime, service composition layer, and visual control plane.

| Research Bet | Why Defer | Revisit When |
| --- | --- | --- |
| Bidirectional codegen (Blueprint → code) | Requires stable schema, stable graph inspector, and stable Blueprint UX first | Blueprint inspector has 100+ weekly active users |
| GenUI (server-driven UI from schemas) | Requires stable schema codegen and cross-platform UI primitives | Schema codegen is battle-tested across 3+ apps |
| Full CodePush-for-Kotlin (Hermes hot-swap) | Requires FFI stability, JS graph runtime maturity, and bundle delivery infra | RN bridge is shipping and JS graph runtime is stable |
| Mesh at 10K+ concurrent connections | Requires TURN infra investment, coturn ops, and scale testing | Bestbuds has 1K+ concurrent real-time users |
| Distributed actors / device compute | Requires Mesh stability, actor runtime maturity, and C++ graph support | Mesh is production-stable and actors are used in 2+ apps |
| Neural network actor simulations | Research, not product. Compelling but zero commercial urgency. | Bestbuds Ventures has ₹1Cr+ ARR and dedicated research time |
| IDE plugin (IntelliJ/AS) | Nice-to-have, not adoption-critical. Blueprint editor is the priority. | Community requests it after 500+ GitHub stars |
| Certification program | Premature without adoption. Creates overhead without demand. | 100+ external developers using Reaktor in production |

The discipline: No research bet enters the active roadmap until its “Revisit When” condition is met. This protects a 3-person team from the single greatest risk: trying to industrialize five differentiators simultaneously while delaying the one that gets users now.

# 5. Technical Deep Dives: The Four Foundation Layers

Reaktor’s technical differentiation rests on four foundation layers, each of which is independently valuable but together form a system that is greater than the sum of its parts. This section details each layer’s architecture, current state, and expansion plan.

## 5.1 The Graph Runtime

Reaktor’s graph-first architecture is its strongest differentiator. No other KMP framework treats the entire application as a directed graph of typed nodes. The graph is not a visualization—it is the runtime. Every screen, service, repository, and navigation binding is a node; every dependency and data flow is a typed edge.

Node Type Hierarchy

| Node Type | Purpose | Key Capabilities | Use Case |
| --- | --- | --- | --- |
| BasicNode | Simple stateless logic unit | Lifecycle, DI, concurrency scope | Utility functions, transformations, validators |
| ControllerNode | Stateful node (ViewModel equivalent) | MutableStateFlow, observable state | Screen state, form state, feature flags |
| ComposeNode | ControllerNode + Compose UI | ComposeContent bridge to Jetpack Compose | Screens in Compose Multiplatform apps |
| ContainerNode | Holds sub-graphs | Child graph management, nested scopes | Tab bars (BottomNavigationContainer), feature modules |
| RouteNode | Navigation destination | URL-like path pattern, payload | Screens (/chats, /chats/{id}), deep link targets |
| ActorNode | Message-passing concurrency (Section 20) | Mailbox (Channel), supervision | Chat rooms, distributed compute, neural network nodes |
| AgentOperatorNode | AI agent (Section 17) | LLM access, auth-governed operations, planning loop | Code agent, deployment agent, moderation agent |

Graph Capabilities That Create Competitive Moat

- Introspection: The running graph can be serialized, visualized, and debugged at runtime via the GraphInspector interface. The Blueprint editor connects to this interface to show live node states, active edges, and data flow.

- Hot-swapping: Individual nodes can be replaced at runtime without restarting the graph. The graph’s connect() and autoWire() methods work at runtime, not just initialization. This is the foundation for CodePush: swap a node’s implementation, and the graph rewires transparently.

- Fractal composition: ContainerNodes holding sub-graphs enable infinite nesting. A feature module is a Graph. A microservice is a Graph. The entire distributed system is a Graph of Graphs. This maps directly to organizational boundaries—each team owns a sub-graph.

- Automatic dependency resolution: autoWire() connects ProviderPorts to ConsumerPorts by type and key. This eliminates boilerplate DI configuration while preserving compile-time type safety. Unlike Koin or Dagger, wiring failures are detectable by inspecting the graph, not by runtime crashes.

- Visitor pattern: The graph is Visitable. Any external system (Blueprint editor, telemetry, testing) can traverse the graph without modifying it. This is how the GraphManifest is generated—a visitor walks the graph and emits the topology.

- Scoped DI: Each Graph instance creates its own Koin scope. Dependencies are singletons within a graph but isolated across graphs. A chat feature’s UserRepository is a different instance from the profile feature’s UserRepository. Scope lifecycle is tied to graph lifecycle.

Graph Runtime Expansion Plan

- GraphManifest emission at compile time via reaktor-compiler KSP (prerequisite for Blueprint editor, deployment, and AI context)

- Graph versioning: semantic version per graph definition, tracked in the manifest. Enables compatibility checking for ProxyNodes and hot-updates.

- Graph composition operators: merge two graphs (union of nodes, cross-wiring of matching ports), diff two graphs (ManifestDelta), and snapshot/restore (serialize running graph state to ObjectStore).

Live Example: BestBuds Application Graph

The screenshot from the running Reaktor Desktop shows the BestBuds application as a live interactive graph of 39 nodes. The inspect panel (right side) shows the selected node /events/public (a RouteNode) with its Provider Ports, Consumer Ports, and Attached Nodes. This is the real application graph—not a mock, not a diagram, but the actual runtime topology rendered via composeflow → reaktor-flow → reaktor-graph-editor.

| Node Type | Count | Examples from BestBuds | Visual Color |
| --- | --- | --- | --- |
| Screen | 16 | OnboardingScreen, StartScreen, FriendProfileScreen, GroupProfileScreen, ChatScreen, ChatListScreen, PrivateEventsScreen, PublicEventsScreen, DevScreen | Green |
| Route | 16 | /onboarding, /, /chats, /chats/{id}, /chats/profile/friend/{id}, /chats/profile/group/{id}, /events/private, /events/public | Blue/Teal |
| Container | 2 | NavigationContainer (root), TabbedContainer (events with Private/Public tabs) | Purple |
| Service | 5 | UserRepository, SocialRepository, ChatInteractor, MessageRepository, Binding | Dark Blue/Navy |
| Node (Generic) | 0 | (None currently; ActorNodes, AgentNodes etc. would appear here as the system grows) | Yellow |

Key observations from the live graph:

- Port-based wiring is visible: The /events/public route node shows two Provider Ports: routeBinding (type: PublicEventsBinding, connected to PublicEventsScreen) and navBinding (type: NavBinding, connected to the parent navigation). Every dependency is explicit and inspectable—no hidden DI magic.

- Container hierarchy: The Chat container holds 4 routes (/chats, /chats/{id}, /chats/profile/friend/{id}, /chats/profile/group/{id}) and their associated screens. The Events container holds a TabbedContainer with Private and Public sub-containers. This is fractal composition in practice.

- Service layer is visible: The 5 service nodes (UserRepository, SocialRepository, ChatInteractor, etc.) sit at the top-left of the graph. Their ports are consumed by screen nodes throughout the graph. A developer can instantly see which screens depend on which services.

- Graph statistics: The bottom-right shows “Graph: 39 nodes.” As the application grows (adding actors, agents, backend services, Mesh peers), this number increases. The Blueprint editor scales with the application—the graph IS the system.

## 5.2 FlexBuffers: Zero-Copy Data Layer

FlexBuffers is a self-describing binary format from Google (part of the FlatBuffers project). Unlike JSON, FlexBuffers data can be accessed without parsing or deserialization—you read fields directly from the byte buffer. Unlike Protocol Buffers, FlexBuffers is schema-optional and self-describing, meaning you can inspect data without the schema. Reaktor uses FlexBuffers as its universal data format across three critical roles:

Role 1: FFI Wire Format

Design principle: JSON-first, FlexBuffer invisible. FlexBuffers is a performance moat only if most users never have to think about it. If users must learn FlexBuffer binary semantics, debug edge cases, or absorb schema complexity upfront, it becomes adoption tax. The default developer experience is JSON everywhere—familiar, debuggable, inspectable. FlexBuffer is an opt-in performance tier that the framework activates transparently when content negotiation detects a FlexBuffer-capable peer. This principle must be elevated from mitigation to core design.

When data crosses a language boundary (Kotlin ↔ C++ ↔ JavaScript ↔ Dart ↔ Swift), FlexBuffers provides zero-copy access:

- Zero-copy on the reader side: The receiver reads fields directly from the shared byte buffer. No object allocation, no string copying, no deserialization pass. For a 1KB message, JSON deserialization allocates ~10KB of objects; FlexBuffer reads allocate zero.

- Language-agnostic: FlexBuffer’s C library (libflexbuffers) is the reference implementation. It can be called from Kotlin/Native (cinterop), Swift, Dart (dart:ffi), C# (P/Invoke), Erlang (NIF), and JavaScript (WASM or native addon). One format, every language.

- Schema DSL integration: The annotated Kotlin schema generates typed accessors for each language. The Kotlin accessor reads field X at byte offset Y. The TypeScript accessor reads the same field at the same offset. Type safety without serialization.

Role 2: Object Cache (ObjectStore)

Reaktor’s ObjectStore (reaktor-db) is a key-value store backed by SQLite. Currently it stores serialized JSON. Switching to FlexBuffers enables deserialization-free cache reads:

- Cache hit without deserialization: Read the byte buffer from SQLite, access fields directly. A cache lookup that previously took 2ms (read + JSON parse + object allocation) drops to 0.1ms (read + pointer arithmetic).

- Partial reads: If you only need 3 fields from a 50-field object, FlexBuffer reads only those 3 fields. JSON must parse the entire string to extract any field.

- Cache-to-wire zero-copy: When a cached object needs to be sent over the network (or across FFI), the byte buffer is sent directly. No serialize → cache → deserialize → re-serialize round-trip.

- CachePolicyLRU integration: The LRU cache eviction policy works on byte buffer sizes (accurate, no object overhead estimation). TTL expiry reads the timestamp field from the buffer without deserializing the full object.

Role 3: Network Transport

FlexBuffers is the wire format for all Reaktor transports: HTTP (with content negotiation—JSON for debugging, FlexBuffer for production), Mesh DataChannels (binary by default), Pub/Sub messages, and actor mailbox messages for remote delivery. The content negotiation is handled at the Service layer: the same RequestHandler serves both formats based on the Accept header.

Schema DSL: Kotlin + FlexBuffers as Single Source of Truth

Rather than inventing a custom Kotlin schema language, Reaktor uses annotated Kotlin data classes with FlexBuffer serialization as the canonical schema definition. Kotlin is already the primary language; adding a separate DSL creates a maintenance burden and a learning curve. The annotated Kotlin classes are processed by reaktor-compiler (KSP) to generate output for every target:

| Target | Generated Artifact | Use |
| --- | --- | --- |
| Kotlin (commonMain) | @Struct data class (SOURCE OF TRUTH) + FlexBuffer encoder/decoder + kotlinx.serialization adapter | Service layer, ObjectStore, graph port types. This IS the schema. |
| TypeScript | Interface + FlexBuffer decoder + JSON type guard (GENERATED from Kotlin) | React Native bridge, web clients, Cloudflare Workers |
| Dart | Class + fromFlexBuffer()/toFlexBuffer() + JSON codec (GENERATED) | Flutter bridge |
| Swift | Struct + Codable + FlexBuffer extension (GENERATED) | SwiftUI bridge, iOS native |
| C++ | Struct + FlexBuffer accessors (GENERATED) | Highway SIMD compute, Hermes FFI internals |
| SQL | CREATE TABLE + migration scripts (GENERATED) | Database schema generation for Supabase/SQLite |
| API Routes | HTTP route + content negotiation handler + OpenAPI spec (GENERATED) | Service layer auto-routing |

Schema evolution rules enforce backward compatibility: fields can be added (with defaults), deprecated (with a removal timeline), but never removed in a minor version. The Schema DSL compiler rejects breaking changes and suggests the migration path.

## 5.3 The Service Layer: A gRPC Superset

Reaktor’s Service layer is a transport-agnostic, typed RPC system that goes beyond traditional RPC systems like gRPC in transport flexibility. Where gRPC supports only HTTP/2, Reaktor’s ServiceTransport enum defines six transport modes, all sharing the same typed Request/Response contract:

| Transport | Wire Protocol | Use Case | Platform Support |
| --- | --- | --- | --- |
| HTTP | HTTP/1.1, HTTP/2, HTTP/3 via Ktor | Client ↔ server RPC, REST APIs, public endpoints | All platforms (Android, iOS, JVM, JS, Workers) |
| LOCAL | In-process function call, zero serialization | Service-to-service within the same graph. Testing. Mock implementations. | All platforms |
| PEER | Reaktor Mesh DataChannel (WebRTC/WebSocket) | P2P RPC between any two mesh peers (phone ↔ phone, phone ↔ server) | All platforms with Mesh support |
| PUBSUB | GCP Pub/Sub message | Async event-driven communication. Event sourcing. Cross-service notifications. | JVM, Workers (via Pub/Sub REST API) |
| QUEUE | Task queue (Cloudflare Queues, GCP Tasks) | Background job processing. Guaranteed delivery. Rate-limited execution. | Workers (native), JVM (via API) |
| WORKFLOW | Durable workflow (Cloudflare Workflows, Temporal) | Multi-step, long-running processes with checkpointing and retry. | Workers (native), JVM (via API) |

The Service Contract

Every service operation is a typed pair: Request → Response. The RequestHandler<In: Request, Out: Response> sealed class hierarchy provides HTTP-method-specific subtypes (GetHandler, PostHandler, PutHandler, DeleteHandler, PatchHandler, OptionsHandler, HeadHandler) while the ServiceEndpoint determines transport routing. A single Service class defines both the client and server sides of every operation:

- Server definition: Service.server(PostHandler, “/users”) { request -> ... } defines the handler. The same typed In/Out contract is used for route matching, request parsing, and response encoding.

- Client definition: Service.client(PostHandler, “/users”) auto-generates the HTTP client call. Serialization, headers, query params, path params, and content type are handled by the framework.

- Transport transparency: Switch from HTTP to LOCAL for testing, or from HTTP to PEER for P2P, by changing only the ServiceEndpoint. The handler logic, request/response types, and interceptors are unchanged.

Interceptor / Middleware System

Services support a composable interceptor chain (ServiceInterceptor) that runs on both client and server execution phases. This is how cross-cutting concerns are implemented:

- Authentication: An auth interceptor validates JWT tokens on the server side and attaches tokens on the client side. Defined once, applied to all handlers via service.use(authInterceptor).

- Caching: A cache interceptor checks ObjectStore (with FlexBuffer) before invoking the handler. Cache hits return directly without touching the network or database.

- Telemetry: A telemetry interceptor wraps every handler invocation in an OpenTelemetry span. Request/response metadata, latency, and error codes are traced automatically.

- Rate limiting: A rate limit interceptor tracks request counts per principal (from auth) and rejects excess requests with appropriate backoff headers.

- Validation: A schema validation interceptor checks incoming requests against the Schema DSL’s validation rules before the handler executes.

Service Layer Expansion Plan

- Content negotiation: Same route serves JSON (Accept: application/json) and FlexBuffer (Accept: application/x-flexbuffer). Debug with JSON, run production with FlexBuffer—zero code change.

- Streaming: Add StreamHandler for server-sent events and bidirectional streaming over WebSocket. Uses the same typed Request/Response contract with a Flow<Response> return type.

- Auto-routing on JVM servers: The Service’s handlers list is used to generate Ktor/Spring routes automatically. One Service definition produces both the client SDK and the server routing.

- OpenAPI generation: The Schema DSL + Service handlers produce a complete OpenAPI spec. No manual Swagger annotations.

- PEER transport integration: When ServiceTransport.PEER is selected, the RequestHandler serializes via FlexBuffer and sends through the Mesh’s data DataChannel. The remote peer’s Service deserializes and invokes the handler. Same typed contract, P2P delivery.

## 5.4 Reaktor FFI: The Universal Language Bridge

Reaktor FFI (reaktor-ffi) is the layer that allows any language runtime to interface with Reaktor’s graph. The core is C++ (not C)—this is a deliberate choice because the FFI layer handles FlexBuffer manipulation, SIMD-accelerated operations via Google Highway, and graph runtime interop, all of which benefit from C++ templates, RAII memory management, and type safety. Language bindings wrap the C++ core in idiomatic APIs for each target language.

Architecture: C++ Core + Language Bindings

The FFI layer has three components:

- C++ Core (libreaktor): A C++ library that exposes Reaktor’s graph operations, FlexBuffer manipulation, and high-performance compute primitives. The graph runtime is fully operational in C++: you can create graphs, add nodes, connect ports, traverse the graph, and process messages—all from C++. This is not a thin wrapper; C++ is a first-class graph runtime alongside Kotlin and TypeScript.

- C++ ABI surface: A thin extern “C” layer on top of the C++ core provides the stable ABI that language bindings link against. This is necessary because C++ name mangling prevents direct cross-language linking. The C surface accepts and returns FlexBuffer byte arrays—the universal interchange format.

- Language bindings: Each language wraps the C++ ABI surface in idiomatic APIs. The binding handles: memory management (RAII in C++, prevent leaks in GC languages), threading (which thread calls back into the language runtime), and type mapping (FlexBuffer → language-native types via Schema DSL codegen).

Three First-Class Graph Runtimes

The graph abstraction (nodes, ports, edges, lifecycle) is implemented in three languages, each serving a different purpose:

| Runtime | Language | Use Case | Interop Mechanism |
| --- | --- | --- | --- |
| Primary | Kotlin (commonMain) | Business logic, services, data layer, auth, database. Compiles to JVM, Native, and JS. | In-process on all Kotlin targets. No FFI needed. |
| Performance | C++ | SIMD algorithms (via Highway), numerically sensitive computation, neural network kernels, real-time audio/video, physics. Runs on Android (JNI), iOS (cinterop), desktop, server, embedded. | FlexBuffer FFI via C++ ABI surface. Kotlin ↔ C++ calls pass typed FlexBuffer messages. |
| Dynamic | TypeScript | Web UI logic, Cloudflare Workers, Hermes-based CodePush mobile logic, rapid prototyping. | FlexBuffer FFI via Hermes C++ API (mobile) or in-process on V8/Workers (web/edge). |

All three runtimes share the same graph semantics: a node is a node whether it’s written in Kotlin, C++, or TypeScript. A ProviderPort<UserProfile> in Kotlin can connect to a ConsumerPort<UserProfile> in C++ via a ProxyNode with FlexBuffer serialization. The Blueprint editor visualizes all three runtimes in the same graph, color-coded by language.

C++ Graph Runtime + Google Highway for High-Performance Compute

The C++ graph runtime serves a specific purpose: enabling users to write SIMD-accelerated, numerically precise algorithms and expose them to the Reaktor ecosystem. Google Highway is the recommended SIMD library because it provides:

- Performance portability: Same source code targets x86 (SSE4, AVX2, AVX-512), ARM (NEON, SVE), POWER (PPC8/9/10), WASM, and RISC-V. Highway selects the best instruction set at runtime. Code written once runs optimally on every device in the Mesh—from server AVX-512 to phone NEON to browser WASM.

- 5–10x speedups: For vectorizable workloads (matrix operations, convolutions, distance computations, encoding/decoding), Highway achieves 5–10x speedups over scalar code. This makes consumer-device distributed compute viable—a phone running NEON-accelerated code closes the gap with server CPUs.

- C++17 with no heavy dependencies: Highway is header-only with minimal dependencies. It compiles cleanly with Clang, GCC, and MSVC. It integrates directly into the libreaktor build without dependency management complexity.

The architecture for HPC on Reaktor:

- A developer writes a SIMD-accelerated algorithm in C++ using Highway (e.g., a custom distance metric, a neural network layer, a signal processing filter)

- They package it as a C++ ActorNode with typed ConsumerPorts (input tensors as FlexBuffer) and ProviderPorts (output tensors as FlexBuffer)

- The Kotlin graph runtime discovers and connects to the C++ node via the ProxyNode/FFI layer

- The Reaktor Actor system distributes work across Mesh peers—some running the C++ node on server AVX-512, some on phone NEON, some on browser WASM

- Results aggregate back through the actor system to a coordinator node

This enables the distributed compute use cases from Section 20.6: federated learning where gradient computation uses Highway-accelerated C++ on each device, message-passing GNNs where node embedding updates use SIMD vectorized matrix operations, and Hebbian learning where weight updates use SIMD parallel accumulation. These workloads don’t replace HPC clusters for training GPT-scale models—but they unlock a class of problems that can exploit millions of smartphones: on-device personalization, collaborative filtering, distributed anomaly detection, brain simulation with spiking neural networks, and Hopfield network associative memory across a mesh of heterogeneous devices.

TypeScript Graph Runtime

The TypeScript graph runtime runs natively on: Cloudflare Workers (V8 isolates), web browsers (V8/SpiderMonkey/JSC), and mobile devices (Hermes via reaktor-ffi). It uses the same node/port/edge abstractions as the Kotlin and C++ runtimes. A TypeScript graph node on a Worker can provide a port that a Kotlin graph node on a server consumes—the Mesh handles the transport, FlexBuffer handles the serialization.

The TypeScript runtime is particularly important for the CodePush story: JS graphs on mobile (Section 9) are TypeScript graphs running on Hermes that can be hot-updated without app store release. The Blueprint editor shows TypeScript nodes alongside Kotlin and C++ nodes in the same graph, with the runtime language visible in the node’s color coding.

Supported and Planned Language Bindings

| Language | Bridge Mechanism | Status | Primary Use Case |
| --- | --- | --- | --- |
| Kotlin/JVM | In-process (first-class runtime) | Stable | Android apps, Spring Boot servers |
| Kotlin/Native | In-process (first-class runtime) | Stable | iOS apps, native desktop |
| Kotlin/JS | In-process (first-class runtime) | Stable | Web apps, Cloudflare Workers |
| C++ | In-process (first-class runtime via libreaktor) | Experimental | SIMD compute, neural networks, real-time processing |
| TypeScript | In-process on V8/Workers; Hermes C++ API on mobile | Experimental | Web, Workers, CodePush, React Native bridge |
| Dart (Flutter) | C++ ABI via dart:ffi | Planned (Q4 2026) | Flutter bridge (Section 18.3) |
| Swift | C++ ABI via Swift C interop | Planned (Q1 2027) | SwiftUI bridge (Section 18.4) |
| C# (.NET/Unity) | C++ ABI via P/Invoke or NativeAOT | Planned (2027) | Unity game engine, .NET enterprise, MAUI |
| Erlang/Elixir | C++ ABI via NIF (Native Implemented Functions) | Planned (2027) | Telecom, high-availability, Phoenix integration |
| Rust | C++ ABI via extern “C” / cxx crate | Future | Systems programming, WASM compilation target |
| Python | C++ ABI via ctypes/cffi/pybind11 | Future | ML/AI pipelines, Jupyter notebooks, data science |

FFI Data Flow

Every cross-language call follows the same pattern:

- Caller builds a FlexBuffer message (using Schema DSL-generated builder for their language)

- Caller passes the byte array pointer + length to the C++ ABI function (or in-process for Kotlin/C++/TS)

- C++ core reads the FlexBuffer (zero-copy where possible), executes the graph operation

- C++ core builds a FlexBuffer response, returns byte array pointer + length via an arena handle

- Caller reads the response using Schema DSL-generated typed accessors for their language

Memory Ownership

The C++ core uses RAII and arena allocators to make memory management safe across FFI boundaries:

- Caller owns request buffers: Allocated in the caller’s language, freed by the caller after the C++ core returns.

- C++ core owns response buffers: Allocated via arena allocator in libreaktor. Caller receives an opaque handle. Calling reaktor_release(handle) frees the arena.

- Batch arenas: For rapid FFI calls (rendering a list, processing a batch), the caller creates a batch arena. All responses share it. One release call frees everything. Eliminates per-call allocation overhead.

- Shared immutable buffers: FlexBuffers are read-only after creation. Multiple languages can hold pointers to the same buffer simultaneously. The arena’s reference count tracks outstanding pointers and frees when all are released.

FFI Expansion Plan

- libreaktor as standalone C++ library: Extract into a standalone library with stable C++ ABI. Publish via vcpkg, Conan, and system packages (apt, brew). Any language can link against it.

- Schema DSL FFI codegen: Each language target generates: FlexBuffer builder functions, typed response accessors, and idiomatic wrappers (async/await for C#, GenServer for Erlang, Result<T> for Rust, numpy arrays for Python).

- Bidirectional callbacks: Currently FFI is call-in (external language calls Reaktor). Add call-out: Reaktor graph nodes invoke functions in external languages via registered callbacks. React Native’s JS receives graph state changes without polling.

- WASM compilation: Compile libreaktor to WebAssembly via Emscripten. Graph runtime runs in any WASM environment: browsers (without Kotlin/JS overhead), edge functions, embedded systems. Highway already supports WASM SIMD targets.

## 5.5 How the Four Layers Compose

The four layers are not independent—they form a pipeline:

- The Schema DSL defines a data type (e.g., UserProfile)

- The FlexBuffer layer generates zero-copy encoders/decoders for every target language (Kotlin, C++, TypeScript, Dart, Swift)

- The Service layer uses that type as a Request or Response, with content negotiation between JSON and FlexBuffer, across six transports (HTTP, LOCAL, PEER, PUBSUB, QUEUE, WORKFLOW)

- The Graph runtime wires the service as a node with typed ports carrying UserProfile through edges—in Kotlin, C++, or TypeScript

- The FFI layer bridges external languages (Flutter, React Native, Erlang, C#) into the graph via the C++ core and C++ ABI surface

- The Mesh layer transports UserProfile between peers as a FlexBuffer DataChannel message

- The Actor layer delivers UserProfile to a virtual actor’s mailbox, locally (zero-copy Channel) or remotely (FlexBuffer over Mesh)

- A C++ actor using Highway SIMD processes UserProfile embeddings for a distributed ML pipeline, returning results through the same typed port system

One type definition flows through every layer of the stack—across languages, across runtimes, across devices, across the network—without a single manual serialization call. This is the “unreal asset pipeline” equivalent for application data.

## 5.6 System Gaps and Improvements Identified

After reviewing the complete architecture across all 21 sections, the following gaps and improvement opportunities have been identified:

| Gap | Impact | Recommendation | Priority |
| --- | --- | --- | --- |
| No offline-first conflict resolution strategy | ObjectStore supports offline writes, but no CRDT or last-write-wins policy for concurrent edits from multiple devices | Implement CRDT-based merge for key data types (counters, sets, LWW registers) in ObjectStore. FlexBuffer’s binary format is compatible with CRDT delta encoding. | High |
| No end-to-end encryption for Mesh data beyond DTLS | DTLS encrypts transport but the Durable Object relay can theoretically inspect decrypted signaling metadata | Add optional application-layer encryption (E2EE) using Signal Protocol or MLS for Mesh namespaces that require it. The Durable Object sees only ciphertext. | Medium |
| No rate limiting / abuse prevention on the Mesh Discovery Plane | A malicious peer could flood namespace registrations or signaling messages | Add per-peer rate limits in the Durable Object, backed by Reaktor Auth identity. Rate limit config in the graph manifest. | High |
| No formal versioning contract for the C++ ABI / libreaktor | Breaking ABI changes would crash apps linking against older libreaktor | Adopt semantic versioning for the C++ ABI surface. Use symbol versioning (ELF) and compatibility headers. Test ABI stability in CI. | High |
| No observability for FFI calls | Cross-language calls are invisible to telemetry—a black box between Kotlin and C++ | Instrument the C++ ABI surface with OpenTelemetry spans. Every FFI call gets a trace ID, duration, and FlexBuffer size. Visible in Blueprint editor. | Medium |
| Schema DSL has no formal specification yet | Without a spec, codegen for new languages is ad-hoc and inconsistent | Write a formal Kotlin schema grammar (BNF or PEG), a type system spec, and validation rules. Publish as a standalone document. | Critical |
| No integration testing across the five runtimes | A schema change might break the TypeScript codegen but pass Kotlin tests | Build a cross-runtime test harness: one schema change triggers builds and tests in Kotlin, C++, TypeScript, Dart, and Swift. Run in CI. | High |
| No graceful degradation strategy for Mesh in restricted networks | Corporate networks may block all WebRTC, TURN, and non-HTTP traffic | Implement HTTP long-polling as Priority 6 fallback (below WebSocket relay). Ugly but guaranteed to work through any proxy. | Low |
| Actor mailbox overflow under sustained load | If a virtual actor receives messages faster than it processes them, the Channel grows unbounded | Add configurable overflow strategies: drop-oldest, drop-newest, backpressure (suspend sender), or dead-letter (route to error handler). Default to backpressure. | Medium |
| No formal security audit of the FFI memory model | Arena allocator bugs could cause use-after-free or buffer overflows across the language boundary | Fuzz test the C++ ABI surface with AFL++ or libFuzzer. Run AddressSanitizer and MemorySanitizer in CI on every libreaktor commit. | High |

# 6. Competitive Landscape & Positioning

Reaktor doesn’t compete with KMP itself—it’s built on KMP. It competes with the frameworks and platforms developers choose when building cross-platform applications.

| Competitor | Strength | Reaktor’s Counter |
| --- | --- | --- |
| Ktor + Koin + Voyager | Familiar to Kotlin devs, large community, stable | Reaktor graph > manual wiring. Typed ports > ad-hoc DI. One framework vs. stitching three together |
| Firebase + Flutter | Instant backend, hot reload, Google backing | Reaktor: native performance, no vendor lock-in, own your infra. Flutter has a ceiling; KMP doesn’t |
| Supabase + Next.js | Fastest 0-to-1 for web apps, great DX | Reaktor: mobile-first, true offline-first, shared logic across all platforms including native |
| Spring Boot + React Native | Enterprise standard, massive ecosystem | Reaktor: one language (Kotlin), shared types client-server, graph introspection, no bridge overhead |
| Expo (React Native) | Best mobile DX today, OTA updates, managed infra | Reaktor: native performance, Compose UI, CodePush-for-Kotlin matches OTA, no JS bridge |
| Lovable / Bolt.new / Replit | Vibe coding: describe app in English, get working prototype in minutes. Fastest 0-to-demo. | Vibe coding generates throwaway prototypes. Reaktor builds production systems. The real gap: vibe-coded apps hit a wall at scale, auth, offline-first, multi-platform. Reaktor’s Blueprint + AI Copilot IS vibe coding for production—describe a feature, the Copilot generates the graph node, and it actually scales. |
| v0 (Vercel) / Emergent | AI-generated React/Next.js components and full-stack apps. Enterprise-grade vibe coding with multi-agent systems. | v0 generates frontend components; Reaktor generates full-stack graph nodes with typed ports, auth, and deployment. Emergent’s multi-agent system is impressive but locked to their platform; Reaktor’s agents are graph-native and run on your infra. |
| Cursor / Windsurf / Claude Code | AI-augmented code editors. Developer productivity multipliers for existing codebases. | These are tools, not platforms. Reaktor integrates with all of them via MCP. Cursor + Reaktor MCP server > Cursor alone. The IDE is the interface; Reaktor is the engine underneath. |

Positioning statement: “Reaktor is the application engine for teams that want native performance, cross-platform reach, and the ability to see their entire system as a graph. One language, one framework, one runtime—from mobile to edge to cloud.”

# 7. Lessons from Unreal: What to Steal

## 7.1 Eat Your Own Dogfood Aggressively

Unreal’s relationship with Fortnite is the single most important factor in its dominance. Every feature is battle-tested in a live product serving hundreds of millions of users. Reaktor must maintain this discipline:

- Every new Reaktor feature must ship in Bestbuds or Manna before being documented as stable

- Every consulting project must use the latest Reaktor version, not a frozen fork

- Bug reports from production get priority over feature requests

## 7.2 The 30-Second Rule

A developer evaluating Reaktor will give it 30 seconds. In that time, they need to see: what it is, why it’s different, and how to try it. The current GitHub README is good but insufficient. Reaktor needs:

- A landing page at reaktor.dev with a 30-second pitch, animated graph visualization, and “Get Started” button

- A playground (browser-based) where developers can modify a Reaktor graph and see results instantly

- A 5-minute getting-started tutorial that produces a working cross-platform app

## 7.3 Make the Graph Visible

Unreal’s Blueprints visual scripting system is what made the engine accessible to non-programmers. Reaktor’s equivalent is the graph visualizer. The graph blueprint screenshot in the current README is a start, but it needs to be:

- Interactive: Click a node to see its state, ports, and active edges

- Live: Connected to a running app, updating in real-time as the graph evolves

- Debuggable: Set breakpoints on edges, inspect data flowing through ports

- Editable: Eventually, drag-and-drop graph construction (this is the long-term Blueprints equivalent)

## 7.4 Free Core, Paid Everything Else

Unreal is free to download with a 5% royalty above $1M revenue. Reaktor should adopt a similar model:

- Free: Engine layer, platform services, CLI, documentation, community support

- Paid: Reaktor Cloud (managed hosting), enterprise support SLA, custom module development, certification

- Revenue share: Consider a micro-royalty on apps exceeding a revenue threshold (only viable once Reaktor has significant adoption)

# 8. The Blueprint Editor: A Live Runtime Control Plane

The Reaktor Blueprint editor, currently a Compose Desktop application inside the Bestbuds repo, is not a static graph visualizer. It imports and runs the actual Reaktor graph in-process. This is a fundamental architectural distinction: the editor is a layer on top of a live runtime, exactly as Chrome DevTools is a layer on top of a running V8 instance.

## 8.0 Design Philosophy: Code is Truth, Graph is Visualization

Reaktor makes a critical departure from Unreal Engine Blueprints and every other visual programming system: the native Kotlin DSL is the absolute source of truth, not the visual graph. The editor is an intent surface, not a source editor.

This decision is grounded in two theoretical insights:

- Cognitive Dimensions of Notations (Green, 1989): Thomas Green’s framework identifies “viscosity” (resistance to local change) as a critical dimension. Visual node graphs have excellent “hidden dependency” reduction (you can see all connections), but extremely high viscosity during refactoring. Reorganizing a spaghetti graph is far harder than text-based search-and-replace or IDE refactoring. Reaktor solves this by keeping the text as the canonical form—developers refactor in their IDE, the graph updates automatically.

- Projectional Editing rejection: Historically, bidirectional visual-textual systems used projectional editors (structured editors that manipulate the AST directly). These are universally rejected by developers because the editing experience feels broken compared to standard text buffers. Reaktor explicitly avoids this: the Kotlin code is edited in IntelliJ/VS Code/any text editor. The visual editor reads the compiled graph, not the AST.

The lesson from Unreal’s failed Nativization (removed in UE5): mechanical code generation from a visual source of truth scales poorly. The generated C++ was obfuscated, unreadable, created massive build times, and introduced edge-case bugs. Reaktor inverts this: code is written by humans (or LLMs acting on structured intent), and the graph is a projection of that code.

### 8.0.1 The GraphCommand Schema

When a developer interacts with the visual canvas—dragging a new node, connecting an edge, creating a sub-graph—the editor does NOT generate code directly. Instead, it emits strictly typed GraphCommand JSON objects. These form a semiformal DSL (TypeFox, 2024) that defines an explicit vocabulary for topological mutations:

- AddNode: Specifies NodeKind (BasicNode, ControllerNode, ServiceNode, etc.), label, canvas position hints, and initial port declarations.

- ConnectPorts: Specifies consumerNodeId, providerNodeId, and the exact KClass port type. The LLM receives this as structured intent, not a vague “connect these things.”

- CreateSubgraph: Commands the encapsulation of selected nodes into a new ContainerNode, structurally altering DI scopes and lifecycle boundaries.

- SetProperty: Modifies a node’s configuration (route pattern, alarm schedule, persistence mode) without touching business logic.

The MCP-augmented LLM agent receives the GraphCommand alongside the current Kotlin source, the Graph JSON snapshot (via Graph.toJsonElement()), and the full node/schema registry. It generates a precise CodeDiff—determining where in the init block to instantiate the node, resolving imports, and scaffolding backing classes. If compilation succeeds, the graph hot-reloads. If it fails, the compiler error is fed back in an iterative self-healing loop. This is executable validation: the system fails loudly rather than silently hallucinating code.

### 8.0.2 Deterministic Layout Strategy

The editor uses a deterministic semantic lane layout (not chaotic force-directed physics):

- Services (BasicNode, ServiceNode) cluster on the left lane

- RouteNodes form the central navigation spine

- ComposeContent and ControllerNode screens populate the right lane

- Nested child graphs are enclosed in color-coded region boundary boxes showing DI and navigation isolation

This layout is visible in the BestBuds screenshot: services top-left, routes center, screens right, containers with colored backgrounds. The developer never manually arranges nodes—the layout algorithm maintains legibility as the graph grows.

### 8.0.3 Live Edge Animations (PortInvocationEvent)

Because every dependency and function call routes through typed ports, the framework intercepts the entire execution flow without polluting business logic. When a ProviderPort executes, a PortInvocationEvent is emitted. These events drive live animations on the canvas: edges transition to Active (glowing), RecentSuccess (green pulse), or RecentError (red pulse). This transforms the architectural diagram into a living execution map—developers visually track state propagation through distributed systems in real-time, exactly as Unreal developers watch execution wires pulse during Blueprint debugging.

## 8.1 Live Runtime Inspection

Because the Blueprint app hosts the real graph, every observable primitive in Reaktor is available for live inspection:

- Node State: Every ControllerNode’s MutableStateFlow is observed in real-time. The editor shows the current value, update history, and subscribers.

- Port Data Flow: Every ProviderPort emission and ConsumerPort consumption is intercepted and displayed. The editor shows what data is flowing through which edges at any given moment.

- Lifecycle States: Created, Restoring, Attaching, Destroying — each node’s lifecycle phase is visible and color-coded in the graph.

- Edge Invocations: When a ConsumerPort calls through an Edge to a ProviderPort, the editor logs the invocation with timestamp, arguments, and return value.

- Coroutine Scope: The ConcurrencyCapability’s coroutine tree is inspectable—active jobs, their parent scope, cancellation state.

## 8.2 Interactive Debugging Controls

Beyond passive observation, the Blueprint editor should provide active debugging controls equivalent to Chrome DevTools’ console, network throttling, and breakpoints:

- State Injection: Click a ControllerNode and modify its StateFlow value directly. Watch how downstream nodes and UI react.

- Port Data Injection: Push synthetic data into any ProviderPort to test how downstream consumers handle edge cases.

- Node Pause/Resume: Suspend a node’s coroutine scope to simulate latency or unresponsive services. Observe how the graph degrades.

- Node Kill: Force-destroy a node to test error recovery and lifecycle management under failure.

- Navigation Triggers: Emit NavCommands (Push, Pop, Replace) to walk through the app’s navigation flow without touching the UI.

- Edge Breakpoints: Set a breakpoint on any edge. When data flows through it, the graph pauses and the editor shows the payload, source node, and destination node.

## 8.3 Bidirectional Code Generation

The Blueprint editor must be bidirectional: changes in the visual graph produce real code changes, and code changes update the visual graph. This is the Unreal Blueprints model applied to application development.

Deterministic Operations (~80% of edits): Wiring a ConsumerPort to a ProviderPort, adding a node to a graph’s children, creating a route binding, declaring a service dependency—these are structured, predictable code patterns. The reaktor-compiler already understands the annotation structure. Building the inverse (ManifestDelta → Kotlin source change) is tractable and testable.

AI-Assisted Operations (~20% of edits): Implementing a new node’s business logic, writing a custom port type, designing a schema—these require intelligence. The LLM sees the node’s ports (what it consumes and provides), the surrounding graph context, and the Schema DSL types flowing through edges, then generates a skeleton implementation.

The Live Edit Loop: When a developer rewires a port in the editor, two things happen simultaneously. The live graph is mutated immediately (the runtime already supports connect() and autoWire() at runtime) for instant feedback. In the background, the ManifestDelta is translated into a source code change for persistence. When the AI generates a new node implementation, it is compiled incrementally, hot-swapped into the running graph, and the user sees the result immediately. This is Compose Hot Reload extended to the entire graph, not just UI.

## 8.4 The GraphInspector Architecture

The key abstraction is a GraphInspector interface that the Blueprint editor codes against. This interface abstracts over two modes:

- In-Process Mode: For JVM graphs running inside the Blueprint app. Direct object access, full state manipulation, zero latency. This is what the current Blueprint app does.

- Remote Mode: For graphs running on other targets (mobile device, Cloudflare Worker, k3s pod). Connects via a WebSocket debug protocol that streams the same observation data and accepts control commands.

A DebugCapability mixin is added to Graph. On JVM-in-process, it gives direct access to runtime objects. On remote targets, it opens a WebSocket endpoint. The Blueprint editor renders both identically, but in-process targets have richer capabilities (state injection, pause/resume) while remote targets have observation plus limited control.

# 9. The Five-Runtime Graph Model

A Reaktor application is not a single runtime. It is a distributed system spanning up to five distinct execution environments, all modeled as graphs, all visible in the Blueprint editor. This is the end-state architecture—not the entry point. New adopters start with one or two runtimes (e.g., mobile + server) and expand as needed. The five-runtime framing is the north star; the adoption wedge is the simpler idea of typed, observable graphs.

## 9.1 The Five Runtimes

| Runtime | Execution Environment | Update Path | Latency |
| --- | --- | --- | --- |
| Common/KMP Graphs | Compiled into native mobile binaries (Android/iOS) and JVM server JARs. The bedrock layer: business logic, data models, core services. | Native release: Fastlane → Firebase App Distribution → App Store/Play Store. Requires app review. | Days to weeks |
| JVM Server Graphs | Spring Boot on k3s (GCP VM). Superset of common — can use JVM-specific libraries, database drivers, server-side APIs. | Container build → k3s rolling deployment. Automated via CI/CD. | 30 sec to 5 min |
| JS Worker Graphs | Cloudflare Workers for Platforms. Edge logic, routing, caching, Durable Objects. | JS bundle → Cloudflare Workers API deployment. Near-instant. | < 10 seconds |
| JS Web Graphs | Browser runtime. Website and web application UI and logic. | JS bundle → CDN deployment (Cloudflare Pages or R2). | < 30 seconds |
| JS Mobile Graphs (Hermes) | Hermes JS engine embedded in the native mobile app via reaktor-ffi. Orchestrates and interacts with Common graphs through FlexBuffer FFI bridge. | JS bundle → Cloudflare R2. App downloads on next launch. | Minutes to hours |

## 9.2 Graph Coloring and Partitioning

In the Blueprint editor, every node is visually tagged with its runtime target. The color system communicates both what the node is and how it can be updated:

- Common nodes (gray/white): Exist on all targets. Changes require native release on mobile, container deployment on server. These are the slowest to update but the most portable.

- JVM-only nodes (deep blue): Server-side only. Fast deployment via k3s rolling update.

- JS Worker nodes (orange): Edge-only. Near-instant deployment via Cloudflare API.

- JS Web nodes (cyan): Browser-only. Instant deployment via CDN push.

- JS Hermes Mobile nodes (green): Hot-updatable mobile logic. Deployed via R2 bundle download, no app store review.

The partitioning uses a Metis-style algorithm to visualize deployment blast radius. When a developer modifies a node, the editor highlights every downstream node affected by the change and groups them by deployment path. A single edit might produce a summary like: “This change affects 3 JS-mobile nodes (instant push), 1 JS-worker node (instant push), and 1 common node (native release required).” This deployment impact analysis is rare in existing development tools.

## 9.3 Proxy Nodes: ServiceNode and NativeNode

When graphs cross runtime or language boundaries, two specialized proxy node types handle the translation and infrastructure. These are not ports—they are full graph nodes that own the serialization, transport, and error handling logic:

- ServiceNode (remote edge proxy): Handles communication between graphs on different peers or runtimes. When a Kotlin graph node on mobile needs to call a JVM server graph node, a ServiceNode is inserted at the boundary. It serializes the request to FlexBuffer, sends it over the appropriate transport (HTTP, Mesh DataChannel, Pub/Sub), deserializes the response, and handles retries, timeouts, and circuit breaking. In the Blueprint editor, ServiceNodes render as gateway icons on remote edges.

- NativeNode (bridge edge proxy): Handles communication between graphs in different languages on the same device. When a React Native (JS) graph node needs to call a Kotlin (native) graph node, a NativeNode is inserted at the FFI boundary. It serializes to FlexBuffer, calls through the C++ ABI surface, deserializes the response, and manages memory ownership (arena allocation and release). In the Blueprint editor, NativeNodes render as bridge icons on cross-language edges.

- Version manifests: Each JS bundle carries a manifest declaring which NativeNode versions it expects from the native side. On app launch, the runtime checks compatibility before instantiating the JS graph. If the JS bundle expects NativeNode v3 but the native binary only has v2, the app falls back to the previous JS bundle.

- Async by default: All proxy node calls are asynchronous. The FlexBuffer-encoded request crosses the boundary, the other side processes it and returns a FlexBuffer-encoded response. The Blueprint editor shows proxy nodes with latency annotations.

## 9.4 Deployment from the Blueprint Editor

The Blueprint editor becomes a deployment control plane. When a developer makes changes and hits deploy, the system executes the correct deployment path for each affected runtime:

| Step | Action | What Happens |
| --- | --- | --- |
| 1 | Compute delta | The editor diffs the current GraphManifest against the previous version. Identifies changed nodes, new edges, modified schemas. |
| 2 | Partition by runtime | Groups changes by target runtime. Flags cross-runtime impacts (e.g., a schema change in common that affects JS mobile types). |
| 3 | Deploy JS Workers | Compiles affected JS Worker graph to bundle. Pushes to Cloudflare Workers for Platforms API. Editor shows deployment status and reconnects debug WebSocket to verify. |
| 4 | Deploy JVM Server | Triggers container build for affected Spring Boot modules. Deploys to k3s via rolling update. Editor shows pod rollout progress. |
| 5 | Deploy JS Web | Compiles affected JS Web graph to bundle. Pushes to Cloudflare Pages/R2. Cache invalidation. |
| 6 | Deploy JS Mobile (Hermes) | Compiles affected JS Hermes graph to bundle. Uploads to Cloudflare R2 with version manifest. App downloads on next launch. Editor shows adoption percentage via telemetry. |
| 7 | Flag Native Release | If Common/KMP graphs changed, editor displays: “Native release required.” Optionally triggers Fastlane build and Firebase App Distribution for testing. |

The editor also provides a deployment preview: before executing, it shows exactly what will be deployed where, the estimated time for each path, and any version compatibility warnings for ProxyNodes.

## 9.5 The Mobile Architecture in Detail

The mobile app runs two graph layers simultaneously:

Native Layer (Common graphs): Compiled Kotlin/Native code. Contains core business logic, data layer, ObjectStore, auth, FlexBuffer serialization. This is the immutable foundation that changes only with app store releases.

Dynamic Layer (Hermes JS graphs): JavaScript code running on the embedded Hermes engine. Contains UI orchestration logic, feature flags, A/B testing, promotional flows, and any logic that needs to change faster than app store review cycles allow. Communicates with the native layer exclusively through ProxyNodes.

The split between native and dynamic is an explicit architectural decision made in the Blueprint editor. The graph coloring makes the boundary visible. The Metis partitioning algorithm can suggest optimal splits: nodes with stable logic and high performance requirements go native; nodes with high change frequency and tolerance for slightly higher latency go to Hermes.

When only JS graphs change, the deployment is instant: the new bundle is pushed to R2, the app downloads it on next foreground, and the Hermes runtime loads the updated graph. When native graphs change, the full release pipeline activates. The Blueprint editor makes this cost visible at design time, before a single line of code is written.

# 10. AI-Native Intelligence: The Three Levels

AI integration in Reaktor operates at three levels, each building on the one below. Together, the goal is to make intelligence a first-class primitive in the engine, not an afterthought.

## 10.1 Level 1: Reaktor MCP Server

The reaktor-mcp module (already a placeholder in the repo) becomes a proper Model Context Protocol server that exposes Reaktor’s internals as tools accessible by any MCP-compatible LLM. This is the foundation layer—it makes every AI tool Reaktor-aware without building a custom AI product.

The MCP server exposes:

- Graph Introspection: Query the running graph’s topology, node states, port types, edge connections. “What nodes consume UserRepository?” “Show me all routes under /chats.”

- Schema Definitions: Retrieve Schema DSL types, their fields, validation rules, and which ports use them. The AI understands the data model.

- Module Registry: List available modules, their APIs, stability levels, and platform support. The AI can recommend which module to use for a given task.

- Documentation: Full API documentation, getting-started guides, example patterns. The AI gives Reaktor-idiomatic answers, not generic Kotlin advice.

- Build & Deploy: Trigger builds, run tests, deploy specific runtimes. The AI can execute development workflows.

With the MCP server running, a developer using Claude Code, Cursor, or any MCP-compatible tool gets contextual help that understands their specific graph, their specific ports, their specific schemas. This is available immediately—it doesn’t require the Blueprint editor.

## 10.2 Level 2: Blueprint Copilot

The Blueprint Copilot is an AI assistant integrated directly into the Blueprint editor. It uses the MCP server for context and adds editor-specific intelligence.

Node Implementation Generation: When a developer adds a new node in the Blueprint and defines its ports (what it consumes and provides), the Copilot sees the port types, the surrounding graph context, similar existing nodes, and the Schema DSL types flowing through the edges. It generates a complete, compilable node implementation. Because the graph structure constrains the generation space—the Copilot knows the exact input and output types—the output is far more reliable than general-purpose code generation.

Adapter Node Generation: When a developer draws an edge where the ConsumerPort expects type A but the ProviderPort emits type B, the Copilot detects the type mismatch and generates an adapter node that transforms B into A. It inserts the adapter into the graph automatically.

Schema Evolution: When a developer modifies a Schema DSL type, the Copilot identifies all affected nodes and ports, generates migration code, and highlights breaking changes in the graph. It can propose non-breaking alternatives.

Graph Pattern Suggestions: As a developer builds a graph, the Copilot recognizes common patterns (repository + interactor + screen, CQRS command flow, real-time sync loop) and suggests completing the pattern. “You have a UserRepository and a ChatInteractor but no ChatScreen. Would you like to scaffold one?”

Deployment Impact Analysis: Before deployment, the Copilot summarizes the changes in natural language: “This release adds a new chat feature with 2 new screens, 1 new service, and a schema migration. JS mobile graphs can be hot-pushed. The new service requires a server deployment (~2 min). No native release needed.”

## 10.3 Level 3: Runtime AI Nodes (reaktor-ai Module)

An AI node in the graph is just another node with typed ports. The graph runtime handles lifecycle, caching, fallbacks, and telemetry identically to any other node. This is particularly powerful for Manna (AI-generated learning paths) and Bestbuds (intelligent social features).

| Node Type | ConsumerPort | ProviderPort | Use Case |
| --- | --- | --- | --- |
| LLMNode | Prompt + context (FlexBuffer) | Structured response (FlexBuffer) | Natural language processing, content generation, conversational AI |
| EmbeddingNode | Text or document (FlexBuffer) | Vector embedding (FlexBuffer) | Semantic search, similarity matching, knowledge graph enrichment |
| ClassifierNode | Input data (FlexBuffer) | Classification + confidence (FlexBuffer) | Content moderation, intent detection, routing decisions |
| RAGNode | Query + retrieval context (FlexBuffer) | Augmented response (FlexBuffer) | Knowledge-grounded Q&A, documentation assistants |
| AgentNode | Goal + available tools (FlexBuffer) | Action sequence + results (FlexBuffer) | Multi-step reasoning, automated workflows, Manna learning path generation |

Because these are standard graph nodes, they inherit all Reaktor capabilities automatically:

- Telemetry: Every LLM call is traced via OpenTelemetry. Latency, token count, cost, and error rates are visible in the Blueprint editor and the telemetry dashboard.

- Caching: ObjectStore and CachePolicyLRU can cache LLM responses by prompt hash. Identical queries don’t hit the API twice.

- Fallbacks: Graph edge wiring can define fallback paths. If the primary LLM provider is down, the graph routes to a secondary provider or a cached response.

- Testing: Mock any AI node by providing a test ProviderPort with deterministic outputs. No LLM API calls needed in CI.

- Schema Enforcement: The Schema DSL defines the AI node’s output structure. The node validates LLM output against the schema and retries on structural failures.

## 10.4 How the Three Levels Compose

The three levels are not independent—they form a feedback loop:

- Level 1 (MCP Server) provides the context. The AI knows the graph, the schemas, the modules, the documentation.

- Level 2 (Blueprint Copilot) uses that context to generate code. When a developer adds an LLMNode and defines its ports, the Copilot generates the implementation using MCP context about the schema types, existing patterns in the codebase, and Reaktor API documentation.

- Level 3 (Runtime AI Nodes) execute at runtime. They appear in the Blueprint as first-class nodes, inspectable and debuggable. Their telemetry feeds back into the MCP server, so the Copilot can see how AI nodes perform in production and suggest optimizations.

The result: an application engine where AI helps you build the app (Copilot), AI runs inside the app (AI Nodes), and AI understands the app (MCP Server). This triad, if executed well, would be a significant differentiator in the framework landscape.

# 11. The 10 Things to Do Right Now

Ranked by impact-to-effort ratio. Do these before anything else.

| Priority | Action | Why Now | Effort |
| --- | --- | --- | --- |
| 1 | Publish engine modules to Maven Central | Nobody can use Reaktor externally until this exists. Everything else is theoretical. | 1 week |
| 2 | Write a comprehensive getting-started guide | The single highest-leverage document you will ever write. Target: zero to running app in 15 minutes. | 3 days |
| 3 | Add CI with automated tests | Every commit without tests is technical debt accumulating. Set up GitHub Actions + kotlin.test now. | 3 days |
| 4 | Build the CLI (create-reaktor-app) | First impression is everything. One command should scaffold a complete project with graph, nodes, and ports. | 1 week |
| 5 | Ship the graph visualizer as a standalone tool | This is Reaktor’s “wow” moment. A running app’s graph rendered as interactive React Flow is deeply impressive. | 2 weeks |
| 6 | Archive or merge brainstorming modules | reaktor-tactile, reaktor-web, reaktor-notification with placeholder status signal “this project is unfinished.” Move to a roadmap doc instead. | 1 day |
| 7 | Create reaktor.dev landing page | A GitHub README is not a product page. You need a URL to share that explains the vision in 30 seconds. | 3 days |
| 8 | Record a 15-minute demo video | Video is the highest-bandwidth medium for conveying “why this matters.” Show the graph, the cross-platform, the speed. | 2 days |
| 9 | Write the Schema DSL spec | This is the keystone of the developer experience. Define the syntax, the code generation targets, the evolution rules. | 1 week |
| 10 | Set up Discord or GitHub Discussions | Community building starts before you have a community. The infrastructure must exist when people arrive. | 1 hour |

# 12. Risk Analysis

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Team size: 3 people building an engine is heroic but fragile | High | Critical | Focus ruthlessly on the engine layer. Open-source early to attract contributors. Use consulting revenue to hire. |
| KMP ecosystem moves faster than Reaktor can track | Medium | High | Pin to stable KMP versions. Don’t chase every JetBrains release. Prioritize stability over bleeding-edge. |
| FlexBuffer complexity deters contributors | Medium | Medium | JSON compatibility layer as default, FlexBuffer as opt-in performance tier. Don’t force the learning curve. |
| No adoption despite good tech | Medium | Critical | Content marketing: blog posts, conference talks, YouTube. Show, don’t tell. Every consulting project is a case study. |
| Scope creep across 22+ modules | High | High | Hard rule: no new modules until all stable modules have >80% coverage and docs. Freeze the surface area. |
| Competitor builds similar graph-based framework | Low | Medium | Speed advantage: ship the differentiators (graph viz, CodePush, Schema DSL) before anyone else. First-mover matters. |

# 13. Intellectual Property Protection Strategy

Open-sourcing everything—engine, Blueprint editor, cloud scripts—is the maximum-adoption play. It builds trust, enables community, and eliminates “what are they hiding?” skepticism. But it requires a deliberate IP protection strategy to prevent exploitation without restricting legitimate use.

## 13.1 Licensing: MIT (Open Source) + Proprietary (Closed Source)

The licensing model is deliberately simple: MIT License for all open-source modules, proprietary license for commercial tools. MIT was chosen over copyleft (GPL/AGPL) for maximum adoption velocity—MIT has zero friction for enterprises, startups, and individual developers. No copyleft compliance concerns, no legal reviews, no “can we use this?” conversations.

The trade-off: MIT offers no protection against forking. The protection comes from closed-source commercial tools (Reaktor Desktop, Reaktor DevOps, Reaktor Cloud) that provide the high-value developer experience on top of the open engine, plus trademark, velocity, and community. This mirrors React (MIT, Facebook controls direction), Next.js (MIT, Vercel controls the commercial platform), and Kubernetes (Apache 2.0, cloud providers sell managed versions).

Contributor License Agreement: Contributors grant Bestbuds Ventures the right to use contributions under MIT and to include them in closed-source products. CLA Assistant bot automates this before merging any PR.

## 13.2 Trademark Registration

Trademark is the single most important IP protection for an open-source project. The code can be forked; the name cannot.

| Action | Class | Cost (DPIIT Startup) | Timeline | Notes |
| --- | --- | --- | --- | --- |
| Register “Reaktor” wordmark | Class 9 (Software) | ₹4,500 | 9–18 months to registration | Covers downloadable software, frameworks, SDKs, mobile apps |
| Register “Reaktor” wordmark | Class 42 (SaaS/Cloud) | ₹4,500 | 9–18 months to registration | Covers Reaktor Cloud, managed hosting, SaaS platform services |
| Register Reaktor logo | Class 9 + 42 | ₹9,000 | 9–18 months to registration | Separate application from wordmark; protects visual identity |
| File individual founder name | N/A | ₹0 | Immediate | File as individual applicant before company formation to lock priority date |

Total trademark cost: ~₹18,000 for wordmark + logo across 2 classes. DPIIT/Udyam registration (free, 10 minutes online) cuts fees by 50%. Use the TM™ symbol immediately upon filing; the ® symbol only after registration certificate is issued. Registration is valid for 10 years with ₹9,000/class renewal.

Domain and namespace: Register reaktor.dev immediately. Publish Maven artifacts under the dev.reaktor group ID on Maven Central. Publish npm packages under @reaktor scope. These namespaces are first-come-first-served and establish the canonical distribution channel that forks cannot replicate.

## 13.3 Patent Strategy

Software patents in India are restricted by Section 3(k) of the Patents Act, which excludes “computer programmes per se.” However, the 2025 CRI Guidelines (effective July 2025) introduced a structured “technical effect” test: if a computer-related invention produces a concrete, measurable improvement in a technical system (reduced computation, improved device capability, faster processing), it can qualify for patent protection.

Several Reaktor innovations potentially meet this threshold:

- Graph-based application runtime with typed port auto-wiring: Produces measurable improvement in application composition efficiency and reduces runtime errors through type-safe graph traversal. The technical effect is concrete: automatic dependency resolution across distributed targets.

- FlexBuffer FFI bridge with ProxyNode versioning: Zero-copy cross-runtime data transfer with version compatibility checking. The technical effect is reduced memory consumption and improved data transfer speed between JS and native runtimes.

- Five-runtime graph deployment with Metis partitioning: Automated deployment blast radius calculation and multi-target orchestration. The technical effect is measurably reduced deployment errors and faster release cycles.

| Item | Cost (Startup/Individual) | Timeline | Notes |
| --- | --- | --- | --- |
| Provisional patent application | ₹1,600 gov + ₹10K–20K professional | Immediate filing, 12 months to file complete | Secures priority date while you refine claims |
| Complete specification | ₹4,000 gov + ₹30K–60K professional | Within 12 months of provisional | Full claims, specification, and drawings |
| Request for Examination | ₹4,000 gov | Within 31 months of filing | Triggers formal examination |
| Expedited exam (startup eligible) | ₹8,000 gov | Reduces grant to 12–18 months | DPIIT startups qualify; normal timeline is 3–5 years |
| Annual renewal (year 3 onward) | ₹800–4,000/year escalating | 20-year lifetime | Failure to renew results in lapse |

Recommendation: File a provisional patent for the graph runtime + ProxyNode + deployment system as an integrated technical system. Total cost: ~₹15K–25K for provisional. This secures your priority date for 12 months while you build the complete specification. Consult a patent attorney experienced in CRI (Computer Related Inventions) to draft claims that emphasize the technical effect, not the algorithmic logic.

## 13.4 Copyright

Copyright on the source code is automatic in India from the moment of creation. No registration is required. However, copyright registration provides evidentiary value if you ever need to enforce it. The cost is ₹500 per work with a 2–3 month processing time. Register the Reaktor framework codebase as a single literary work.

Copyright on the source code is automatic in India. Registration (₹500 per work) provides evidentiary value. The MIT license grants broad usage rights with only attribution required—but trademark infringement (using the Reaktor name without permission) is separately enforceable.

# 14. Cost Projections

## 14.1 Infrastructure Costs (Monthly)

| Item | Provider | Monthly Cost | Annual Cost | Notes |
| --- | --- | --- | --- | --- |
| k3s cluster (2–3 nodes) | E2E Networks (India) | ₹4,000–8,000 | ₹48K–96K | GPU-optional VMs; E2E is cheapest Indian cloud with data locality |
| Backup/overflow node | Hetzner (EU) | €10–30 (~₹900–2,700) | ₹11K–32K | CAX ARM servers; connected via Tailscale WireGuard mesh |
| Cloudflare Workers (Paid) | Cloudflare | $5 (~₹420) | ₹5K | 10M requests/month included; $0.30/million after |
| Workers for Platforms | Cloudflare | $25 (~₹2,100) | ₹25K | Multi-tenant Worker dispatch for Reaktor Cloud |
| Cloudflare R2 (storage) | Cloudflare | ~$0.50–2 (~₹42–168) | ₹500–2K | JS bundle storage for CodePush; $0.015/GB/month |
| GCP Pub/Sub | Google Cloud | ₹500–2,000 | ₹6K–24K | Event bus; $40/TiB ingested; minimal at early scale |
| Supabase (per tenant) | Supabase | Free–$25/tenant | Variable | Free tier: 2 projects; Pro: $25/month per org |
| Domain (reaktor.dev) | Registrar | ~₹800/year | ₹800 | One-time annual cost |
| Tailscale | Tailscale | Free (personal) | ₹0 | Free for up to 100 devices; connects E2E + Hetzner |

Total infrastructure baseline: ~₹8,000–15,000/month (₹96K–1.8L/year). This is remarkably low for a multi-cloud, multi-region platform. The E2E + Hetzner + Cloudflare combination gives you Indian data locality, European failover, and global edge distribution.

## 14.2 IP Protection Costs (One-Time + Recurring)

| Item | One-Time Cost | Recurring Cost | Notes |
| --- | --- | --- | --- |
| Trademark (2 classes, wordmark + logo) | ₹18,000 | ₹18,000/10 years renewal | File immediately; use TM symbol from day one |
| Provisional patent | ₹15K–25K | ₹800–4,000/year renewal (from year 3) | File for graph runtime + ProxyNode + deployment system |
| Complete patent specification | ₹34K–64K | Included in renewal | Within 12 months of provisional |
| Copyright registration | ₹500 | None | Optional but provides evidentiary value |
| CLA bot setup (GitHub) | ₹0 | ₹0 | Free: CLA Assistant on GitHub Actions |

Total IP protection: ~₹35K–90K upfront, ~₹5K–20K/year ongoing. This is negligible relative to the value being protected. The trademark alone is worth more than its filing fee the moment a single external developer depends on the name.

## 14.3 Operational Costs (Monthly)

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Founder salaries (3 people, minimal) | ₹1.5L–3L total | Below market; founders investing sweat equity. Increase as revenue grows. |
| LLM API costs (Claude/GPT for MCP server, Copilot) | ₹5K–20K | Scales with usage; cache aggressively via ObjectStore |
| CI/CD (GitHub Actions) | ₹0–2K | 2,000 free minutes/month for public repos; pay for private |
| Design/marketing tools | ₹2K–5K | Figma, video editing, social media |
| Miscellaneous (SaaS tools, subscriptions) | ₹2K–5K | Email, monitoring, analytics |

Total monthly burn (pre-revenue): ~₹2L–4L/month (₹24L–48L/year). This is lean. The critical constraint is founder compensation, not infrastructure or tooling.

# 15. Monetization Strategy & Revenue Projections

## 15.1 Revenue Streams

The monetization model follows the pattern established by successful open-source companies: free core for adoption, paid services for convenience and scale. Each stream maps to a different customer segment and maturity stage.

| Stream | Model | Target Customer | Launch | Pricing |
| --- | --- | --- | --- | --- |
| Technical Consulting | Time & materials | Startups, mid-size companies needing KMP/cross-platform | Now (active) | ₹1.5–3L/month per 2-person team |
| Commercial License | Annual subscription | Companies embedding Reaktor in proprietary products or avoiding MIT | Q3 2026 | $500–$5,000/year depending on company size |
| Reaktor Cloud | Usage-based SaaS | Teams wanting managed hosting without infra ops | H1 2027 | ₹5K–50K/month per tenant depending on scale |
| Enterprise Support | Annual contract | Large orgs needing SLA, priority bugs, dedicated support | H2 2027 | ₹5L–20L/year per contract |
| Module Marketplace | Revenue share (70/30) | Third-party developers selling Reaktor modules | 2028 | 30% commission on module sales |
| Certification Program | One-time fee | Developers wanting Reaktor credential for career advancement | 2028 | ₹10K–25K per certification |
| Bestbuds Product Revenue | Subscriptions + IAP | End users of the social app | Q4 2026 | Freemium; ₹99–499/month premium |
| Manna Subscriptions | B2C SaaS | Learners seeking AI-powered upskilling | Q1 2027 | ₹299–999/month |

## 15.2 Revenue Projections (Conservative)

| Period | Consulting | Licenses | Cloud/SaaS | Products | Total ARR |
| --- | --- | --- | --- | --- | --- |
| H2 2026 | ₹15–30L | ₹0 | ₹0 | ₹0–2L | ₹15–32L |
| 2027 | ₹30–60L | ₹2–5L | ₹3–10L | ₹5–15L | ₹40–90L |
| 2028 | ₹40–80L | ₹5–15L | ₹10–30L | ₹15–40L | ₹70–1.65Cr |
| 2029 | ₹50–1Cr | ₹10–30L | ₹25–75L | ₹30–80L | ₹1.15–2.85Cr |

Key assumption: Consulting is the near-term cash engine. It funds everything else. Each consulting project produces at least one reusable module, one case study, and one referral. The commercial license revenue is modest initially but scales with adoption. The real inflection point is Reaktor Cloud—once teams prefer managed hosting over self-hosting, the margins shift from services (30–40%) to SaaS (70–80%).

## 15.3 Break-Even Analysis

Monthly burn: ~₹3L (lean) to ~₹8L (with 1–2 hires). Break-even on the lean model requires ~₹3L/month in consulting revenue, which is one active 2-person engagement. This is achievable immediately. Break-even including hires requires ~₹8L/month, which requires 2–3 concurrent consulting engagements or a mix of consulting + early license/cloud revenue. Target: break-even by Q4 2026, reinvestment by Q2 2027.

## 15.4 The MIT + Commercial Tools Flywheel

MIT creates maximum adoption: developers discover Reaktor, use it freely, build products. The conversion to paid happens through the tooling, not the license. When a team grows beyond solo development, they need the Blueprint Editor for system visualization, Reaktor DevOps for deployment orchestration, and Reaktor Cloud for managed hosting. These are the products that convert free users to paying customers. This is the Vercel model (Next.js is MIT, Vercel’s platform is the revenue), the Hashicorp model (pre-BSL Terraform was open, Terraform Cloud was the product), and the GitLab model (core is open, premium features are paid).

Pricing tiers: Reaktor Desktop (free for individuals, $25/month for teams, $100/month for enterprise). Reaktor Cloud ($5K–50K/month per tenant depending on scale). Reaktor DevOps (bundled with Cloud or $500/month standalone). Enterprise Support (₹5L–20L/year).

# 16. Financial Summary

The table below summarizes the key financial milestones. Detailed cost and revenue breakdowns are in Sections 14 and 15.

## 16.1 Revenue Streams (Phased)

| Stream | Timeline | Annual Target | Notes |
| --- | --- | --- | --- |
| Technical Consulting | Now | ₹30–60L/year | 2-person rotating teams on Reaktor. Each project proves the framework. |
| Bestbuds Product Revenue | Q4 2026 | Variable | Social app monetization: subscriptions, in-app purchases |
| Manna Subscriptions | Q1 2027 | ₹10–20L/year | B2C upskilling platform with freemium model |
| Reaktor Cloud Hosting | H2 2027 | ₹5–15L/year | Managed k3s + Cloudflare for teams that don’t want to run infra |
| Enterprise Support | 2028 | ₹20–50L/year | SLA, dedicated support, custom module development |

The consulting business is the flywheel: it generates revenue, produces case studies, stress-tests the framework, and builds the team’s reputation. Every consulting engagement should produce at least one reusable Reaktor module.

# 17. The Visitor Model: Universal Graph Traversal

Reaktor’s graph is not just a data structure—it’s a traversable runtime. Everything that interacts with the graph does so through a unified abstraction: the Visitor. A Visitor combines a Traversal Strategy (which nodes it visits, via a Selector) with a Permission Model (what it can read/write, via reaktor-auth RBAC). This single abstraction unifies user apps, servers, agents, debuggers, and analysis tools.

## 17.1 Everything Is a Visitor

The profound insight: a user app, a server, an AI agent, a debugger, and a test runner are all the same thing—visitors with different strategies and permissions. The Visitor code (attached) defines three built-in Selectors: StructuralSelector (full topology), RoutingSelector (RouteNode↔ControllerNode paths), ConnectivitySelector (reachable nodes via edges). New selectors can be defined for any traversal need.

| Visitor | Selector | Permissions | What It Does |
| --- | --- | --- | --- |
| User App (Compose) | RoutingSelector | Implicit: RouteNodes | Resolves ComposeNode at each RouteNode, calls Content(). Navigation = graph traversal via ObservableStack. |
| Server (Spring Boot) | RoutingSelector | Implicit: RouteNodes | At each RouteNode + ServiceNode, SpringRouter generates HTTP endpoints via toRouter(). |
| Server (Hono/Workers) | RoutingSelector | Implicit: RouteNodes | Same traversal, generates Hono routes for Cloudflare Workers. |
| Blueprint Editor | StructuralSelector | graph:read, graph:write | At each node: renders visual representation, shows ports, draws edges. Edit mode: add/remove/connect. |
| AI Agent (Dev) | Structural + Connectivity | graph:read/write, db:read, deploy:ci | Reads topology/schemas/ports. Generates code via GraphCommand + CodeDiff. |
| AI Agent (Monitoring) | ConnectivitySelector | graph:read, telemetry:read | Reads per-node metrics, error rates. Generates alerts and optimization suggestions. |
| AI Agent (Deployment) | StructuralSelector | graph:read, deploy:* | Partitions graph into deployment targets, calculates blast radius, orchestrates deployment. |
| Dead Code Detector | Connectivity (inverted) | graph:read | Finds nodes with zero incoming edges. Reports as grayed-out in Blueprint. |
| Interactive Debugger | Connectivity (from breakpoint) | graph:read, graph:debug | From breakpointed edge, traverses upstream/downstream to show causal chain. |
| Test Runner | StructuralSelector | graph:read, service:invoke:* | Traverses graph, identifies testable ServiceNodes, generates Keploy test suites. |

## 17.2 Agents as Auth-Governed Visitors (Not Nodes)

With this model, agents are NOT special graph nodes (the earlier AgentOperatorNode design was wrong). Agents are visitors that traverse the graph with LLM-powered decision-making at each visited node. This is better because: (1) No graph pollution—the chat graph stays clean, agents visit from outside. (2) Multiple agents traverse the same graph simultaneously without interfering. (3) Permission isolation is natural—each agent’s AuthPrincipal limits what nodes/ports it can access. (4) Composability—an agent can switch selectors based on task. (5) Same lifecycle as Blueprint editor—opens, traverses, completes.

Agent visitor lifecycle: Planning (traverses with selector, collects context for LLM) → Reasoning (LLM generates structured plan: GraphCommands, code diffs, diagnostics) → Acting (executes through typed port system, every action logged) → Reflecting (re-traverses to verify goal met, stores results in ObjectStore). In the Blueprint editor, active agent visitors are shown as colored overlays—you see which nodes the agent is visiting and its traversal path.

## 17.3 Agent Implementations

- Code Agent: Traverses with StructuralSelector. Reads topology, schemas, conventions. Generates code via GraphCommand + CodeDiff. Routes to Claude for architecture, Codex for boilerplate. Permissions: graph:read, graph:write, db:read, deploy:ci.

- Schema Migration Agent: Traverses affected nodes via ConnectivitySelector from changed schema. Generates: FlexBuffer codecs, TS types, API routes, DB migrations, ProxyNode version bumps. Permissions: graph:read, db:write:migrations.

- Performance Agent: Traverses from hot nodes (identified by telemetry). Reads flamegraph data, vitals, latency. Suggests optimizations with code diffs. Permissions: graph:read, telemetry:read.

- Deployment Agent: Traverses full graph, partitions into targets (k3s/Workers/mobile), calculates blast radius, orchestrates deployment with rollback on error spike. Permissions: deploy:*, telemetry:read, graph:read.

- Documentation Agent: Traverses with StructuralSelector. At each ServiceNode: generates OpenAPI. At each RouteNode: generates screen docs. At each schema: generates type reference. Permissions: graph:read.

- Manna Learning Path Agent: Traverses knowledge graph subgraph + learner progress RepositoryNodes. Generates personalized study plans. Permissions: db:read:knowledge_graph, db:write:learning_plans.

- Bestbuds Moderation Agent: Traverses content nodes. Classifies, detects spam, handles reports. Cached via ObjectStore. Fallback if LLM down. Permissions: db:read:content, db:write:moderation_flags.

## 17.4 MCP: The External Interface

MCP is how external tools (Claude Code, Cursor, VS Code) connect to Reaktor. The MCP server exposes graph topology, node registry, and schema definitions as MCP Resources and Tools. External LLMs use MCP to read the graph; internal agent visitors traverse it directly. MCP is the bridge, not the runtime. Internally, agents are visitors with full graph access—no flat tool list, no all-or-nothing auth, no missing observability. MCP limitations (flat tools, no auth, no transactions, no observability) are solved by the visitor model.

## 17.5 Where NOT to Use Agent Visitors

Agents add latency (~200ms–2s per LLM call), cost (~$0.01–0.10 per operation), and non-determinism. Do NOT agent-ify: port wiring, graph traversal, route resolution, lifecycle management, cache invalidation, schema validation. These are solved deterministic problems. Agents belong in the background: code generation, analytics, deployment, testing, documentation.

# 18. The Headless Engine: React Native, Flutter, and Beyond

Reaktor’s current positioning as a Kotlin Multiplatform framework limits its addressable market to KMP developers—a growing but still small community. The React Native and Flutter ecosystems are orders of magnitude larger. Capturing those developers without rewriting the framework requires a single architectural shift: Reaktor becomes a headless service engine with pluggable UI frontends.

The graph runtime, typed ports, auth, database, telemetry, deployment, and agent infrastructure are all UI-independent. A React Native developer doesn’t need to write Kotlin to benefit from Reaktor’s graph-based service composition, offline-first ObjectStore, RBAC auth, and multi-runtime deployment. They just need a bridge. This is the Unreal Engine model: Unreal doesn’t care if you write gameplay in C++, Blueprints, or Verse. Reaktor shouldn’t care if your UI is Compose, React, Flutter, or SwiftUI.

## 18.1 Architecture: Service Layer + UI Bridge

The architecture splits cleanly into two layers:

Reaktor Service Layer (runs natively on device): The common/KMP graph compiles to native code (Kotlin/JVM on Android, Kotlin/Native on iOS). This layer contains all business logic, data repositories, auth, ObjectStore, service nodes, and agent nodes. It exposes a typed API surface via ProviderPorts.

UI Bridge Layer (connects to the frontend framework): A thin, framework-specific bridge that translates between Reaktor’s ProviderPorts and the UI framework’s idioms. The bridge uses FlexBuffer as the wire format for zero-copy data transfer across the language boundary.

The Schema DSL is the keystone. One annotated Kotlin schema generates: Kotlin data classes and FlexBuffer encoders (for the service layer), TypeScript interfaces and decoders (for React Native), Dart classes and decoders (for Flutter), and Swift structs (for SwiftUI). Full type safety across the bridge without the UI developer understanding FlexBuffer internals.

## 18.2 React Native Integration

React Native already runs JavaScript on Hermes (mobile). Reaktor already has reaktor-ffi with Hermes integration and FlexBuffer FFI. The pieces exist—they just need to be assembled into a developer-friendly package.

| Component | Implementation | Developer Experience |
| --- | --- | --- |
| @reaktor/react-native (npm) | Native module embedding the Reaktor graph runtime. Auto-linked via React Native’s native module system. | npm install @reaktor/react-native — one command, Reaktor service layer is running. |
| useReaktorService() hook | React hook that connects to a Reaktor service node’s ProviderPort via the FlexBuffer FFI bridge. | const { data, loading } = useReaktorService('UserService', 'getProfile', { userId }) |
| useReaktorAuth() hook | React hook wrapping reaktor-auth. Exposes login, logout, token state, RBAC role checks. | const { user, login, hasRole } = useReaktorAuth() |
| useReaktorStore() hook | React hook wrapping ObjectStore. Observable key-value store with offline-first semantics and LRU cache. | const [prefs, setPrefs] = useReaktorStore('user_preferences') |
| useReaktorQuery() hook | React hook for database queries through RepositoryNode. Returns reactive data that updates when the underlying store changes. | const { chats } = useReaktorQuery('ChatRepository', 'getRecent', { limit: 20 }) |
| Schema-generated types | TypeScript interfaces generated from annotated Kotlin schemas. Fully typed request/response for every service call. | All hooks are generic: useReaktorService<UserProfile>('UserService', 'getProfile') |

The React Native developer writes zero Kotlin. They define their UI in React, call Reaktor services through typed hooks, and get offline-first data, RBAC auth, real-time sync (via Reaktor Mesh), and OTA updates (the Hermes JS layer is already hot-updatable). The heavy lifting—graph composition, database management, auth flows, FlexBuffer serialization—is invisible.

## 18.3 Flutter Integration

Flutter is Dart, which has no shared runtime with Kotlin. But Flutter’s platform channels already support binary messages, and FlexBuffer is a binary format. The bridge architecture:

| Component | Implementation | Developer Experience |
| --- | --- | --- |
| reaktor_flutter (pub.dev) | Flutter plugin wrapping Reaktor native runtime. MethodChannel + FlexBuffer binary messages. | flutter pub add reaktor_flutter — one command. |
| ReaktorService.call() | Dart method that sends a FlexBuffer-encoded request through the platform channel to a Reaktor service node. | final profile = await Reaktor.service<UserProfile>('UserService', 'getProfile', {'userId': id}) |
| ReaktorAuth | Dart class wrapping reaktor-auth. Stream-based auth state, login/logout, role checks. | StreamBuilder(stream: ReaktorAuth.userStream, builder: ...) |
| ReaktorStore | Dart class wrapping ObjectStore. ValueNotifier-based reactive store. | final prefs = ReaktorStore.watch<UserPrefs>('user_preferences') |
| Schema-generated Dart | Dart data classes generated from annotated Kotlin schemas with fromFlexBuffer()/toFlexBuffer() methods. | Full type safety: ReaktorService.call<UserProfile>() returns typed Dart object. |
| Code generation | build_runner integration: reaktor_generator reads Kotlin schema and produces Dart models + service stubs. | dart run build_runner build — generates all Reaktor bridge types. |

The Flutter developer writes zero Kotlin. They get the same service layer, the same auth, the same offline-first database, the same deployment infrastructure. The only difference from React Native is the bridge technology: platform channels + FlexBuffer instead of Hermes FFI.

## 18.4 SwiftUI / UIKit Integration

For iOS teams that want native Swift UI with Reaktor services, the bridge is Kotlin/Native’s cinterop. Reaktor’s common graph compiles to a native framework (.xcframework) that Swift can import directly. The Schema DSL generates Swift structs with Codable conformance, and the FlexBuffer C library provides the serialization layer. This is the thinnest bridge—almost direct function calls—but requires the iOS developer to understand Kotlin/Native’s Objective-C interop (which JetBrains is actively improving with direct Swift export, targeting stable in 2026).

## 18.5 What Changes in the Framework (Minimal)

The core Reaktor framework requires almost no changes to support this model. The work is in the bridge packages, which are thin wrappers:

| What Changes | What Stays the Same |
| --- | --- |
| Schema DSL codegen adds TypeScript, Dart, and Swift as output targets (alongside existing Kotlin + FlexBuffer) | Graph runtime, node lifecycle, port system, edge wiring—completely unchanged |
| ProviderPorts on service nodes gain a “proxy-exportable” annotation marking them as accessible from external UI frameworks | All existing KMP/Compose code—unchanged and unaware of the bridges |
| reaktor-ffi gains a standardized BridgeServer abstraction that handles FlexBuffer encoding/decoding for any UI bridge | Auth, database, telemetry, deployment, agents—completely unchanged |
| New packages: @reaktor/react-native (npm), reaktor_flutter (pub.dev), ReaktorSwift (SPM) | reaktor-core, reaktor-graph, reaktor-io, all platform services—unchanged |
| Blueprint editor renders bridge connections as a distinct edge type (dashed line, bridge icon) | Blueprint’s graph inspection, deployment, and agent features—unchanged |

The total new code is approximately: a FlexBuffer-based BridgeServer (shared, ~500 lines), a React Native native module (~300 lines native + ~500 lines TypeScript hooks), a Flutter plugin (~300 lines Dart + ~200 lines platform channel), Schema DSL codegen extensions (~200 lines per target language), and proxy-exportable annotation processing in reaktor-compiler (~100 lines). This is less than 2,500 lines of new code to access the entire React Native and Flutter ecosystems.

## 18.6 The Market Impact

This changes Reaktor’s addressable market from “Kotlin Multiplatform developers” (~18% of cross-platform developers, growing) to “anyone building a mobile app” (React Native: ~38% of cross-platform, Flutter: ~42%). The positioning shifts from “a KMP framework” to “a service engine that works with any UI framework.”

The competitive narrative becomes: “Keep your React Native or Flutter UI. Add Reaktor as the service layer. Get offline-first data, RBAC auth, graph-based service composition, AI agents, multi-runtime deployment, and a Blueprint editor that visualizes your entire system—without rewriting your app.”

This is how Unreal Engine expanded beyond C++ developers: by adding Blueprints (visual scripting) and Verse (a new language), it made the engine accessible to designers, artists, and developers who didn’t know C++. The engine stayed the same; the on-ramps multiplied. Reaktor’s React Native and Flutter bridges are on-ramps to the same engine.

## 18.7 Implementation Priority

- Phase 1 (with Schema DSL, Q3 2026): Add TypeScript and Dart as codegen targets in the Schema DSL. This is prerequisite for both bridges and costs nothing in framework changes.

- Phase 2 (Q4 2026): Build @reaktor/react-native. React Native is the natural first bridge because Hermes FFI already exists in reaktor-ffi. Ship with useReaktorService, useReaktorAuth, useReaktorStore hooks and a getting-started guide.

- Phase 3 (Q1 2027): Build reaktor_flutter. Flutter’s platform channel bridge is straightforward once the BridgeServer abstraction exists from the React Native work.

- Phase 4 (Q1 2027): Build ReaktorSwift for SwiftUI teams. Depends on Kotlin/Native’s Swift export stability.

- Ongoing: Every new Reaktor feature (agents, deployment, telemetry) is automatically available to all UI bridges because it runs in the service layer, not the UI layer.

## 18.8 Replacing React Navigation and Flutter Navigator

Reaktor’s navigation system—RouteNodes, NavigationEdges, NavCommands (Push, Pop, Replace), ObservableStack, typed Payloads, and ContainerNode for tabs—is entirely common code. It has no knowledge of Android Fragments, iOS UIViewControllers, React Native screens, or Flutter widgets. It is a pure navigation state machine that models routing as graph traversal.

React Navigation and Flutter’s Navigator are fundamentally different: they are UI-coupled navigation systems. React Navigation’s Stack.Navigator manages a stack of React components. Flutter’s Navigator ## 2.0 / GoRouter manages a stack of Route widgets. Both tangle navigation state with UI rendering. Reaktor separates these concerns completely: navigation state is universal (common graph), navigation presentation is platform-specific (UI framework adapter).

## 18.9 What Reaktor Replaces Completely

| Navigation Concern | React Navigation Today | Flutter Navigator Today | Reaktor Graph (Common Code) |
| --- | --- | --- | --- |
| Stack management | Stack.Navigator with push/pop on React components | Navigator.push/pop on Route widgets, or GoRouter declarative | ObservableStack with NavCommands. Pure state—no UI references. |
| Route definition | Screen components registered in Stack.Navigator | GoRoute objects with path patterns | RouteNodes in the graph with URL-like patterns (/chats, /chats/{id}) |
| Parameter passing | route.params (untyped object) or useRoute() | GoRouterState.extra (untyped) or path params | Typed Payloads via Ports. Schema DSL enforces type safety at compile time. |
| Deep link resolution | linking config with path-to-screen mapping | GoRouter path matching | RouteNode path matching in the graph. Same resolution for Android, iOS, web, push notifications. |
| Back button handling | Stack state + platform back handler | WillPopScope / PopScope + Router | ObservableStack.pop() in common code. Platform adapter translates back gesture to NavCommand. |
| Tab / Drawer navigation | Tab.Navigator / Drawer.Navigator | Nested GoRouter / custom shell | ContainerNode (e.g., BottomNavigationContainer) holding sub-graphs. Tabs are graph children. |
| Auth guards | Per-screen middleware or navigator wrapper | GoRouter redirect callbacks | Graph node that checks auth state before allowing NavigationEdge traversal. Defined once, enforced everywhere. |
| Navigation analytics | Per-framework screen tracking hooks | RouteObserver or manual logging | Telemetry capability on every RouteNode. Every navigation event is automatically traced. |

## 18.10 What Reaktor Does NOT Replace (and Shouldn’t)

- Animated transitions: Screen slide, fade, modal presentation, hero animations. These are inherently platform-specific and the UI framework does them far better. The Reaktor adapter tells React Navigation or Flutter Navigator which screen to show; the framework animates the transition.

- Gesture-based navigation: Swipe to go back on iOS, predictive back on Android. These are platform conventions handled by the native gesture system. The platform adapter translates the gesture into a NavCommand that flows back to the common graph.

- Platform navigation chrome: iOS navigation bar with large titles, Android toolbar with Material 3 styling, Material bottom sheet presentation. The UI framework renders its native chrome; Reaktor provides the state that drives it.

The separation is clean: Reaktor owns navigation state (what screen, what data, what stack). The UI framework owns navigation presentation (how it looks, how it animates, how it responds to gestures).

## 18.11 The Bridge Architecture for Navigation

For React Native: The @reaktor/react-native-navigation package provides a ReaktorNavigator component that subscribes to the ObservableStack via the FlexBuffer bridge. When a NavCommand fires in the common graph (from a button tap, a deep link, an agent action, or the Blueprint editor), the ObservableStack updates, the bridge notifies React Native, and the ReaktorNavigator calls React Navigation’s imperative API (navigation.push(), navigation.goBack(), etc.) with the correct screen name and typed parameters. The React Native developer defines screen components and maps them to RouteNode paths in a configuration file. They never write navigation logic.

For Flutter: A ReaktorRouterDelegate implements Flutter’s RouterDelegate interface, backed by the ObservableStack via platform channel. Flutter’s Router widget delegates all state decisions to Reaktor’s graph. The Flutter developer defines Page widgets and maps them to RouteNode paths. GoRouter is not needed—Reaktor’s graph IS the router. The declarative Router API is actually a better architectural fit than React Native here, because Flutter’s Navigator 2.0 was already designed to be driven by external state.

For Compose Multiplatform: This already works. Reaktor’s ComposeNode and navigation system are in-process. The graph directly drives Compose’s navigation state. No bridge needed.

## 18.12 The Killer Features No Navigation Library Offers

Because navigation is graph traversal in Reaktor, several capabilities emerge that are structurally impossible in React Navigation or Flutter Navigator:

- Cross-platform navigation consistency: Navigation is defined once in the common graph. If you maintain React Native and Flutter apps (or Compose and web), both render the exact same navigation state. No drift, no inconsistencies, no duplicate route definitions.

- Blueprint navigation visualization: The Blueprint editor renders the entire navigation flow as a directed graph—RouteNodes as nodes, NavigationEdges as edges, ContainerNodes as groups. Developers can see every possible user journey at a glance.

- Simulated user journeys: In the Blueprint editor, fire NavCommands to walk through the app’s navigation flow without touching the UI. Test deep link resolution, auth guard behavior, and parameter passing from the graph visualizer.

- Dead route detection: The graph can statically detect unreachable RouteNodes (screens with no incoming NavigationEdge), dead-end routes (screens with no outgoing edge except back), and orphaned ContainerNode children. This is a compile-time guarantee that no navigation library offers.

- Hot-updatable navigation: Navigation flows live in the graph. If the graph’s JS layer is updated via CodePush (Hermes bundle to R2), navigation flows can change without an app store release. Add a new onboarding screen, change a feature flag flow, insert an A/B test branch—all pushed instantly.

- Agent-driven navigation: An AI agent (AgentOperatorNode) can fire NavCommands through the graph. A support agent can navigate the user to the right screen. A tutorial agent can walk a new user through onboarding. A testing agent can explore every navigation path for regression testing.

- Navigation-level telemetry: Every RouteNode has the TelemetryCapability. Every screen visit, every navigation path, every deep link resolution is automatically traced via OpenTelemetry. No per-framework tracking hooks needed. The Blueprint editor shows navigation heatmaps—which paths users take most, where they drop off.

The competitive positioning: “Reakt Navigation gives you a stack. Flutter Navigator gives you a router. Reaktor gives you a navigation graph with type-safe parameters, cross-platform consistency, dead route detection, hot-updatable flows, agent-driven navigation, and a visual editor that shows every possible user journey. And it works with React Native, Flutter, Compose, and SwiftUI.”

# 19. Reaktor-DB: Global Data Layer Architecture

Reaktor-DB is the unified data layer that orchestrates six storage primitives—local SQLite, Cloudflare Durable Objects with embedded SQLite, Supabase Postgres, GCP Memgraph, GCP Pub/Sub, and Cloudflare R2—into a coherent, latency-tiered architecture. It handles everything from sub-millisecond UI reads to petabyte-scale archival, with India as the primary deployment region and global coverage as a design constraint.

## 19.1 Design Principles

- Locality-first reads: Data is served from the closest, cheapest tier that has it—local SQLite before Durable Objects before Postgres before Memgraph.

- Write where truth lives: Every data domain has exactly one authoritative store. Caches are derived, never authoritative.

- Event-driven propagation: State changes flow through Pub/Sub. No store polls another store (except the change_events bridge, detailed below).

- Cost-proportional storage: Hot data stays in fast/expensive tiers; cold data sinks to R2 automatically.

- India-first, global-ready: Deployment topology, latency budgets, and compliance decisions prioritize Indian users.

## 19.2 Five-Tier Data Model

| Tier | Store | Latency | Durability | Cost |
| --- | --- | --- | --- | --- |
| T0: Local Device | SQLite on mobile/web (KMP/SQLDelight, wa-sqlite/OPFS) | <1ms | Device-local, ephemeral | Free (user device) |
| T1: Edge | Durable Objects + embedded SQLite (Cloudflare) | 1–10ms same colo, 20–50ms cross-region | Durable per-object, single-writer | Low per-request, scales per-object |
| T2: Regional Transactional | Supabase Postgres (Mumbai primary, London/US replicas) | 10–50ms same region, 80–200ms cross-region | Full ACID, WAL-replicated | Predictable, row-volume-based |
| T3: Regional Graph | Memgraph on GCP Compute Engine (n2-highmem-8, 64GB RAM) | 5–30ms in-memory, 50–100ms cross-region | In-memory + snapshot persistence | Higher (memory-bound), amortized |
| T4: Archival | Cloudflare R2 | 50–150ms first byte | 11-nines durability | Zero egress, cheap storage |

## 19.3 Tier Assignment Rules

| Data Pattern | Canonical Tier | Cache Projection |
| --- | --- | --- |
| User session, auth tokens, CSRF | T1 (Durable Object) | T0 (local) |
| User profile, preferences | T2 (Postgres) | T1 + T0 |
| Social graph edges (follow, friend, block) | T3 (Memgraph) | T1 (hot subgraph) + T0 (ego network) |
| Knowledge graph nodes/edges | T3 (Memgraph) | T2 (materialized views) + T0 (current subtree) |
| Posts, comments, messages | T2 (Postgres) | T1 (recent/hot) + T0 (visible) |
| Product catalog, inventory | T2 (Postgres) | T1 (popular items) + T0 (browsed) |
| Orders, transactions, payments | T2 (Postgres) | T0 (user’s own) |
| Media (images, video, docs) | T4 (R2) | T1 (thumbnails) + T0 (viewed) |
| Analytics events, audit logs | T4 (R2) via Pub/Sub | None |
| Learning progress, mastery state | T2 (Postgres) | T1 + T0 |
| Skill tree structure | T3 (Memgraph) | T2 (materialized) + T0 (current branch) |

## 19.4 T0: Local SQLite Cache

The on-device cache (reaktor-db-local, KMP module) provides sub-millisecond reads and offline-first operation. It uses a hybrid schema: typed tables for high-frequency entities (code-generated from Schema DSL) storing FlexBuffer-encoded BLOBs with version tracking, and a generic object_cache table for long-tail entities with LRU eviction.

Cache policies: Write-through with optimistic local updates—mutations go to a mutation_queue AND update local cache immediately. On sync confirmation, the mutation is dequeued and version bumped. LRU eviction with priority classes (UI-visible entities pinned while on-screen, background eviction at configurable budget: 50MB mobile, 100MB web). TTL-based expiry per entity type with lazy (on-access) and eager (60s sweep) pruning.

Offline queue: When offline, mutations accumulate in mutation_queue with retry_count and status tracking (pending/inflight/failed). On reconnect, they replay in order against T1/T2.

## 19.5 Conflict Resolution Strategy

The original design uses “server version wins” for conflict resolution, which loses offline writes. For a social/community app where users compose messages and create content offline, this is unacceptable. Reaktor-DB should implement CRDT-based merge for key data types:

- LWW-Register (Last-Writer-Wins): For scalar fields (display name, bio, preferences). Each field carries a Hybrid Logical Clock (HLC) timestamp. The write with the highest HLC wins. Suitable for settings and profile data where the latest intent is correct.

- G-Counter / PN-Counter: For counters (like counts, view counts, inventory levels). Each peer maintains its own increment/decrement counter. The merge function sums all peers’ maximums. No lost increments across offline devices.

- OR-Set (Observed-Remove Set): For set-valued fields (tags, bookmarks, community memberships). Add and remove operations carry unique tags. Concurrent add+remove resolves to add-wins (the common CRDT choice). Suitable for follows, blocks, and group memberships.

- RGA (Replicated Growable Array): For ordered sequences (message composition, rich text editing). Each element has a unique position identifier. Concurrent inserts at the same position are deterministically ordered by peer ID. Suitable for collaborative content creation in Manna.

FlexBuffer’s binary format is compatible with CRDT delta encoding—deltas can be encoded as FlexBuffer messages, transported via Pub/Sub, and applied at each tier. The mutation_queue stores CRDT operations (not raw values) and replays them as merge operations on reconnect.

## 19.6 T1: Durable Objects with SQLite

Durable Objects serve three roles: edge caching, coordination, and hot-path state. Five Durable Object types are defined:

- SessionObject: Per user-session. Auth state, CSRF tokens, rate limit counters. TTL: session duration. Location hint: user’s nearest colo.

- EntityCacheObject: Per entity-type partition. Read coalescing (stampede prevention on viral posts—multiple concurrent requests for the same uncached entity trigger only one fetch to T2/T3), write buffering (non-critical writes batched every 5s or 100 entries).

- CoordinationObject: Distributed locks, counters, rate limiters. For Nexergy inventory: sub-10ms stock checks at the edge with eventual consistency to Postgres.

- PresenceObject: Per channel/room. WebSocket fan-out, typing indicators, online status. Location hint: geographic center of connected users.

- FeedObject: Per user feed. Materialized, pre-ranked, paginated. Invalidated by new content via Pub/Sub.

## 19.7 T2: Supabase Postgres

Postgres is the transactional backbone. Primary in Mumbai (asia-south1), read replicas in London and US. All writes go to Mumbai primary—write latency is hidden behind Durable Object write buffering for non-critical paths. Critical writes (orders, payments) route directly to Cloud Run in asia-south1 with single-digit-ms latency to the primary.

Every table follows standard conventions: UUID primary keys, created_at/updated_at timestamps, optimistic concurrency via version column, soft deletes via deleted_at, multi-app isolation via tenant_id with Row-Level Security, and archival tracking (archived_at + R2 object key).

Change propagation: A trigger-based change_events table captures all mutations with table name, operation, entity ID, tenant ID, old/new versions, and changed fields. A Cloud Run sidecar polls unpublished events and forwards to Pub/Sub. Polling (not LISTEN/NOTIFY) is used because Supabase’s Supavisor connection pooler in transaction mode doesn’t reliably forward notifications.

App isolation: Bestbuds, Manna, and Nexergy each get a Postgres schema within the shared database, isolated by tenant_id and RLS policies. Row-Level Security enforces that users see only data they’re authorized for (public posts, own content, community membership).

## 19.8 T3: Memgraph

Memgraph handles all graph-structured workloads. Four graph domains are defined: Social Graph (Bestbuds: follows, communities, blocks, reactions, reply threads), Knowledge Graph (Manna: concept prerequisites, skill trees, mastery tracking, learning paths), Product Graph (Nexergy: sellers, categories, purchases, similarity, delivery regions), and Dependency Graph (Reaktor internal: service dependencies, schema references, migration history).

Memgraph is the source of truth for graph topology; entity attributes live in Postgres. Graph mutations write to Memgraph via Cloud Run, then publish events to Pub/Sub to invalidate dependent caches (FeedObject, EntityCacheObject).

## 19.9 T4: R2 Archival

Cold storage for media, exports, historical snapshots, and analytics events. Zero egress cost makes R2 ideal for globally distributed reads of media assets. Data sinks from T2 to T4 via automated archival jobs: rows older than a configurable threshold (e.g., 90 days for analytics events, 1 year for old messages) are exported to R2 as Parquet files, and the Postgres row is replaced with an archive_ref pointing to the R2 object.

## 19.10 Data Compliance (GDPR / DPDPA)

With data spread across five tiers and multiple jurisdictions, compliance with data protection regulations requires explicit data lifecycle management:

- Right to deletion: A deletion request must cascade across all five tiers: T0 (local cache eviction on next sync), T1 (Durable Object data purge), T2 (Postgres soft-delete → hard-delete after retention period), T3 (Memgraph node/edge removal), T4 (R2 object deletion). The Schema DSL should generate a deletion manifest per entity type listing all tiers and cache projections.

- Data residency: Indian user data stays in asia-south1 for Postgres and Memgraph. Durable Object location hints enforce edge caching near India. R2 is region-agnostic but can be restricted via bucket policies.

- Audit trail: The change_events table in Postgres serves as an immutable audit log. Archival to R2 preserves the trail beyond the Postgres retention window.

- Consent management: User consent preferences (data processing, marketing, analytics) are stored in T2 (Postgres) and projected to T1 and T0. All data access checks consent before returning data.

## 19.11 Blueprint Integration

Reaktor-DB’s tier topology is visible in the Blueprint editor as a data flow overlay. Each tier is a distinct layer, with arrows showing cache projection paths (T2 → T1 → T0), event propagation paths (T2 → Pub/Sub → T1), and archival paths (T2 → T4). The editor shows real-time cache hit rates per tier, replication lag, mutation queue depth, and Durable Object read coalescing effectiveness. Developers can trace a single data entity’s journey from write to cache population to eventual archival.

# 20. Reaktor Mesh: Universal Connectivity Architecture

Reaktor Mesh is the transport layer that makes the graph distributed. Its core insight is that the distinction between “server” and “client” is artificial at the transport layer. A phone, a Kubernetes pod, a Raspberry Pi, and a Cloudflare Worker are all peers with different capabilities, network positions, and lifetimes. The architecture reflects this with a single unified connectivity model where the signaling path adapts to the peer type but the data plane is symmetric.

The second insight is that signaling is the hard problem, not WebRTC itself. WebRTC is mature and battle-tested. What’s fragile in most systems is the signaling layer—how peers discover each other, exchange offers, handle reconnection, and deal with network transitions. Reaktor Mesh invests most of its complexity budget there.

## 20.1 Peer Classification

Rather than a binary server/client split, peers exist on a spectrum defined by four properties: Addressability (can other peers initiate contact?), Lifetime (seconds to months), Capability (UDP, HTTP-only, GPU, storage), and Network Position (public IP, NAT type, CGN, corporate firewall). These properties determine which signaling path and data transport to use.

| Peer Type | Addressable | Lifetime | Network Position | Transport |
| --- | --- | --- | --- | --- |
| GCP Server (k3s pod) | Yes | Long | Public IP, open UDP | WebRTC direct |
| Cloudflare Worker | Yes (HTTP only) | Ephemeral | No UDP, HTTP only | WebSocket relay |
| Durable Object | Yes (via DO API) | Long-ish (hibernates) | No UDP, WS capable | WebSocket relay |
| Mobile Client | No | Short | CGN, symmetric NAT (Jio, Airtel) | WebRTC + TURN |
| Desktop Client | No | Medium | Home NAT (usually cone NAT) | WebRTC direct (most cases) |
| IoT / Raspberry Pi | No | Long | Varies wildly | WebRTC + TURN |

## 20.2 The Three Planes

Discovery Plane: “Who exists and where?”

A global peer registry lives across Durable Objects, sharded by namespace (rooms, topics, service names). Each Durable Object instance maintains a consistent view of peers in its namespace. Registration flow: peer comes online → registers with the nearest Cloudflare Worker → Worker routes to the namespace’s Durable Object → DO stores capabilities, preferred transports, heartbeat interval → DO notifies interested peers of changes.

Why Durable Objects for registry (not Pub/Sub)? Registry state needs consistency—if two clients ask “who’s in this room?” simultaneously, they must get the same answer. A DO is single-threaded, consistent, and stateful. Why not a database? Latency—a DO responds in single-digit milliseconds from the edge; a database round-trip adds 50–200ms.

Signaling Plane: “How do I establish a connection?”

Signaling is always routed through infrastructure, never peer-to-peer. Signaling messages are tiny (a few KB) and infrequent (a few per connection setup); reliability matters more than latency. Three signaling paths exist based on peer combination:

- Client ↔ Client: Both clients maintain WebSockets to nearest Cloudflare Workers. Workers route signaling to a shared Durable Object (room state). The DO buffers ICE candidates, relays SDP offers/answers, handles asymmetric connection timing.

- Server ↔ Server: GCP Pub/Sub topic (“reaktor-signaling”) with per-server filtered subscriptions. Pub/Sub provides message ordering, at-least-once delivery, replay, and dead letter queues—critical for server restarts during rolling deployments.

- Server ↔ Client: Hybrid path. Server sends to Cloudflare Worker via HTTP (or Worker pulls from Pub/Sub). Worker routes to DO, DO relays to client’s WebSocket. If server is temporarily unreachable, DO buffers messages and pushes to Pub/Sub as durable store.

Data Plane: “How does actual data flow?”

Once signaling completes, the data plane uses a transport selection waterfall: (1) Direct UDP via WebRTC host candidates, (2) STUN-assisted UDP via server-reflexive candidates, (3) TURN over UDP relay, (4) TURN over TCP/443 relay, (5) WebSocket relay through Durable Object as last resort. Priority 5 means connectivity never fails—even behind deep packet inspection firewalls.

Multiple DataChannels per connection, each configured for its purpose: a reliable ordered control channel (heartbeats, capability negotiation), a reliable unordered data channel (state sync, RPC, file transfer), and an unreliable unordered stream channel (real-time telemetry, position updates, sensor data). Multi-channel avoids head-of-line blocking.

## 20.3 TURN Infrastructure

coturn instances deployed in GCP Mumbai (asia-south1), London (europe-west2), and Iowa (us-central1). Credential rotation via Cloudflare Worker (HMAC-SHA1, 5–10 minute TTL). Geographic selection based on the peer most likely behind NAT. Cost control through aggressive ICE restart, connection promotion (periodically attempt direct path after TURN establishment), per-peer bandwidth quotas, and selective relay (only data channel, not control channel).

## 20.4 Resilience

| Failure Mode | Detection | Recovery |
| --- | --- | --- |
| Temporary network loss (elevator) | Control channel heartbeat miss (2s interval, 5s timeout) | ICE restart reuses existing signaling channel in DO. No full re-offer needed. |
| Network change (WiFi → cellular) | OS network change event | Immediate ICE restart with new interface candidates. DO buffers and relays. Preemptive path establishment. |
| Signaling disruption (DO migration) | WebSocket close event | Client reconnects to new Worker → Worker finds (relocated) DO → DO reconstructs from persistent storage. Buffered messages replayed. |
| Peer crash (process dies) | WebSocket close in DO | DO notifies all namespace peers. Pub/Sub dead letter queue catches undeliverables. Remaining peers reconnect on exponential backoff (1s–2s–4s–8s, max 30s). |

## 20.5 Security Model

All signaling flows through authenticated channels (JWT/session validated by Workers, service account auth for Pub/Sub). WebRTC provides DTLS encryption on all DataChannels—even TURN-relayed traffic is opaque ciphertext; no infrastructure can read data in transit. Peer authentication uses DTLS fingerprint verification: the signaling layer carries the fingerprint in SDP, both peers verify the match after connection establishment, creating a chain of trust: authenticated signaling → verified DTLS fingerprint → encrypted data plane. Durable Objects enforce connection policies: which peers can connect, what data channels they can open, based on capability tokens issued by Reaktor Auth.

## 20.6 Blueprint Editor Integration

The Mesh is visible in the Blueprint editor as a network overlay on the graph. Each peer is a node, each connection is an edge annotated with: transport type (direct/STUN/TURN/WebSocket), round-trip time, packet loss rate, bandwidth estimate, and connection duration. The editor shows the real-time mesh topology—which peers are connected to which, what transport they’re using, and where bottlenecks exist. Developers can simulate network failures (kill a connection, force TURN fallback, trigger ICE restart) from the editor to test resilience.

# 21. Reaktor Actors: Distributed Actor Model

Reaktor Actors is an Erlang/Orleans-style distributed actor system built on three existing Reaktor primitives: structured concurrency from Kotlin coroutines, the graph runtime (nodes, ports, lifecycle), and Reaktor Mesh (peer discovery, transport, resilience). An actor is a graph node with a mailbox, location-transparent addressing, and supervision—running on any peer in the mesh, migrating between them as needed.

## 21.1 Core Design: Actor = Graph Node + Mailbox + Address

The ActorNode (already a placeholder in reaktor-graph as “incomplete”) becomes a first-class node type:

| Primitive | Comes From | Role in Actor Model |
| --- | --- | --- |
| Node lifecycle (Created → Active → Destroying) | reaktor-graph | Actor activation, passivation, and garbage collection. An idle actor can be dehydrated to ObjectStore and rehydrated on demand (virtual actor pattern, like Orleans grains). |
| Typed Ports (ConsumerPort / ProviderPort) | reaktor-graph-port | Actor’s typed message interface. A ConsumerPort<ChatMessage> is the actor’s inbox for that message type. A ProviderPort<ChatResponse> is its reply channel. Schema DSL enforces message types. |
| Coroutine scope + structured concurrency | Kotlin coroutines + ConcurrencyCapability | Each actor runs in its own coroutine scope, child of its supervisor’s scope. Actor crash cancels its scope but not siblings. Backpressure via Channel capacity. |
| Mailbox | Kotlin Channel (buffered, conflated, or unlimited) | Messages arrive on the ConsumerPort and queue in the Channel. The actor processes one message at a time (single-threaded guarantee) using a coroutine select loop. |
| Address | Mesh peer ID + graph node path | Globally unique: mesh://peer-id/graph/path/actor-name. Location-transparent: sender doesn’t know or care which peer the actor runs on. |
| Persistence | ObjectStore (reaktor-db) | Actor state snapshots to ObjectStore. On rehydration, the actor restores from the latest snapshot. Event sourcing optional: append events to a log, replay to rebuild state. |
| Transport | Reaktor Mesh DataChannels | Local messages use in-process Channel (zero-copy). Remote messages serialize via FlexBuffer, send over the Mesh’s data DataChannel, deserialize on the remote peer. |

## 21.2 Addressing and Location Transparency

Every actor has a globally unique address: mesh://peer-id/graph-path/actor-name. But senders never use the peer-id directly. Instead, they send to a logical address (e.g., actor://chats/room-42/moderator), and the actor runtime resolves it:

- Local resolution: If the target actor is on the same peer, the message goes directly to the actor’s Channel. Zero serialization, zero network—just a coroutine channel send.

- Remote resolution: The runtime queries the Mesh’s Discovery Plane (namespace Durable Object) to find which peer hosts the target actor. The message is FlexBuffer-serialized and sent over the Mesh’s data DataChannel to that peer. The remote peer’s actor runtime delivers it to the local Channel.

- Virtual actor resolution: If the target actor doesn’t exist on any peer, the runtime activates it on the most appropriate peer (based on data locality, capability requirements, and load). The actor rehydrates from ObjectStore, processes the message, and stays active until idle timeout.

This is the Orleans grain model adapted to Reaktor’s graph. The “grain” is an ActorNode. The “silo” is a peer in the Mesh. The “grain directory” is the Mesh’s Discovery Plane (Durable Objects). The key difference: Orleans runs on homogeneous server clusters; Reaktor Actors run on heterogeneous peers—phones, servers, Workers, IoT devices—with the Mesh handling the wildly different network conditions.

## 21.3 Supervision and Structured Concurrency

Kotlin’s structured concurrency maps naturally to Erlang-style supervision trees:

| Erlang Concept | Reaktor Actor Implementation |
| --- | --- |
| Supervisor | A SupervisorNode (ContainerNode subtype) whose child scope contains ActorNodes. When a child actor crashes (coroutine throws), the supervisor’s CoroutineExceptionHandler decides the strategy. |
| one_for_one restart | Supervisor restarts only the crashed actor. Other siblings continue. The crashed actor’s coroutine scope is cancelled and a new scope is created. State restores from ObjectStore snapshot. |
| one_for_all restart | Supervisor cancels all child actors and restarts them. Used when actors have interdependent state. |
| rest_for_one restart | Supervisor restarts the crashed actor and all actors started after it. Preserves initialization ordering. |
| Maximum restart intensity | Supervisor tracks restart count within a time window (e.g., 5 restarts in 60 seconds). If exceeded, the supervisor itself crashes, escalating to its parent supervisor. |
| Let it crash | Actors don’t catch unexpected exceptions. They crash. The supervisor handles recovery. This is idiomatic Kotlin structured concurrency—unhandled exceptions propagate up the scope tree. |

The supervision tree is visible in the Blueprint editor as a nested graph. Supervisors are ContainerNodes containing their child actors. When an actor crashes, the editor highlights it red, shows the exception, and visualizes the restart strategy executing in real-time.

## 21.4 Message Passing and Backpressure

Actors communicate exclusively through messages (no shared mutable state). The message flow:

- Typed messages: Every message type is defined in the Schema DSL. The actor’s ConsumerPort<T> accepts only messages of type T. Compile-time type safety, FlexBuffer serialization for remote transport.

- Single-threaded processing: An actor processes one message at a time via a coroutine select loop on its Channel. No locks, no races, no concurrent state access. This is the fundamental safety guarantee.

- Backpressure: The Channel has a configurable capacity (buffered: N messages, conflated: keep only latest, unlimited: unbounded). When a buffered Channel is full, the sender suspends (coroutine suspension, not thread blocking). This creates natural backpressure through the actor graph.

- Ask pattern: For request-response, the sender creates a CompletableDeferred, attaches it to the message, and awaits the result. The actor completes the Deferred when it has the response. Timeout via withTimeout() from coroutines.

- Tell pattern: Fire-and-forget. The sender sends the message to the Channel and continues. No response expected. Used for events, notifications, and one-way data flows.

## 21.5 Virtual Actors (Orleans-Style Grains)

Virtual actors are actors that exist conceptually but are only active in memory when needed. They are the right model for entities with identity (users, chat rooms, game sessions, IoT devices) that may be idle most of the time.

- Activation: First message to a virtual actor triggers activation. The runtime picks a peer (based on affinity rules), creates the ActorNode, rehydrates state from ObjectStore, and delivers the message.

- Passivation: After an idle timeout (configurable, default 5 minutes), the actor snapshots its state to ObjectStore and the ActorNode is destroyed. The coroutine scope is cancelled, memory is freed.

- Migration: If the peer hosting a virtual actor is under load (or shutting down for deployment), the actor passivates on the current peer and reactivates on another. The Mesh’s Discovery Plane updates the address mapping. In-flight messages are buffered in the Durable Object during migration.

- Affinity: Virtual actors can declare affinity rules: “activate near the user’s data” (data locality), “activate on a peer with GPU” (capability requirement), “activate in the same region as peer X” (latency optimization). The runtime respects these during placement.

## 21.6 Use Cases Enabled by Distributed Actors

P2P Applications (Bestbuds, Manna)

A chat room is a virtual actor (ChatRoomActor) that holds the list of participants and recent message history. When a user sends a message, it goes to the ChatRoomActor via the Mesh. The actor broadcasts to all participant actors. If the ChatRoomActor is idle (no messages for 5 minutes), it passivates. When someone sends a new message, it reactivates with full state from ObjectStore. Presence indicators (online/typing/idle) are stream messages on the unreliable DataChannel—freshness matters more than completeness.

Distributed Computing on Consumer Devices (Research Bet)

Note: This is a long-horizon research bet, not a near-term product feature. It should not enter the active roadmap until Reaktor has traction as an app runtime (see Section 4.4). The architecture enables it; the timeline does not prioritize it.

If 1,000 Bestbuds users are online simultaneously, each with a multi-core CPU and sometimes a GPU, that’s a distributed compute cluster. Actors can shard work across these devices:

- Task distribution: A CoordinatorActor breaks a compute job into chunks. WorkerActors on consumer devices claim chunks, process them, and return results. The coordinator assembles the final output. If a device goes offline, the chunk is reassigned.

- MapReduce on the mesh: MapActors run on consumer devices (map phase), ReduceActors run on servers (reduce phase). The Mesh handles the heterogeneous transport—phones connected via TURN, servers connected directly.

- Federated learning: Each device trains a local model on its data (never sharing raw data). GradientActors send model weight updates (FlexBuffer-encoded tensors) to an AggregatorActor on the server. The aggregator averages the gradients and pushes the updated model back. This is federated learning implemented as actor message passing.

Novel Neural Network Architectures (Research Bet)

Same caveat: this is research, not product. It is included because the actor model naturally supports these paradigms, and it connects to the founder’s long-term interest in computational neuroscience. But it has zero commercial urgency until Reaktor has a sustainable business.

The actor model maps directly onto several neural network paradigms that are inherently distributed:

- Hebbian learning: “Neurons that fire together wire together.” Each NeuronActor maintains its own weights. When two NeuronActors activate in temporal proximity (messages arrive within a time window), the edge weight between them increases. The graph runtime’s edge system already supports weighted edges. Learning is local to each actor—no global backpropagation pass needed.

- Hopfield networks: An associative memory where the network converges to stored patterns. Each node is a NeuronActor with connections to every other. State updates are message-passing rounds. The network’s energy function is computed by a MonitorActor that observes convergence. The actor model’s single-threaded-per-actor guarantee prevents the race conditions that plague parallel Hopfield implementations.

- Message-Passing GNNs: Graph Neural Networks where nodes exchange messages with neighbors to update their embeddings. This is literally the actor model: each GraphNodeActor holds a feature vector, sends its embedding to neighbors, receives neighbor embeddings, and runs an update function (MLP). The Reaktor graph’s typed ports define the message schema. The Mesh’s DataChannels carry the tensor data. Multi-hop message passing is just multiple rounds of actor communication.

- Spiking neural networks: Event-driven neurons that fire asynchronously. Each SpikeNeuronActor accumulates input spikes (messages) in a membrane potential variable. When the threshold is exceeded, it fires (sends spike messages to downstream actors) and resets. The unreliable stream DataChannel is ideal for spike delivery—freshness matters, ordering doesn’t. The Mesh’s transport selection automatically handles local (in-process Channel) vs. remote (DataChannel) spike delivery.

The key architectural insight: these neural network implementations don’t require custom infrastructure. They are just actors sending typed messages through the graph over the Mesh. The same runtime that powers Bestbuds chat also powers distributed Hebbian learning. The same Blueprint editor that visualizes navigation flows also visualizes neural network topology and activation patterns.

## 21.7 Performance Characteristics

| Scenario | Latency | Throughput | Notes |
| --- | --- | --- | --- |
| Local actor → local actor (same peer) | < 1μs | ~1M messages/sec | In-process Channel send. Zero serialization. Limited by Channel buffer and coroutine scheduling. |
| Local actor → remote actor (direct WebRTC) | 1–10ms | ~100K messages/sec | FlexBuffer serialization + DataChannel send. Limited by serialization speed and network RTT. |
| Local actor → remote actor (TURN relay) | 20–100ms | ~10K messages/sec | FlexBuffer + DataChannel + TURN hop. Limited by TURN server bandwidth and relay latency. |
| Virtual actor activation (cold start) | 10–50ms | N/A | ObjectStore read + actor construction + state deserialization. Amortized over the actor’s active lifetime. |
| Virtual actor migration | 50–200ms | N/A | Passivation + ObjectStore write + new peer activation + ObjectStore read. Messages buffered during migration. |

## 21.8 Integration with the Rest of Reaktor

- Agents are actors: The AgentOperatorNode from Section 17 is an ActorNode with LLM capabilities. It receives goal messages, plans, executes actions through ports, and replies with results. Agent supervision (retry on LLM failure, fallback to cached response) is just actor supervision.

- Navigation actors: The ObservableStack from Section 18.8 can be an actor that receives NavCommands as messages and broadcasts state changes to all subscribed UI bridges. This makes navigation state consistent across distributed peers—a user’s navigation state can sync between their phone and tablet.

- Auth-governed actors: Every ActorNode has an identity from Reaktor Auth. The actor runtime checks permissions before delivering messages: can this sender send this message type to this actor? This is the same RBAC model from Section 17.2, applied to actor messaging.

- Blueprint visibility: The Blueprint editor renders the actor mesh as a live topology overlay. Each actor is a node, each message in flight is an animated edge. Supervision trees are nested containers. The editor can: send test messages to actors, inspect mailbox depth, trigger passivation, force migration between peers, and visualize neural network activation patterns in real-time.

## 21.9 Implementation Phases

| Phase | Deliverable | Depends On |
| --- | --- | --- |
| 1 (Q3 2026) | ActorNode base class: typed mailbox (Channel), single-threaded message processing, coroutine scope lifecycle. Local-only (no Mesh integration yet). | reaktor-graph (stable) |
| 2 (Q4 2026) | Supervision trees: SupervisorNode with one-for-one, one-for-all, rest-for-one strategies. Restart intensity tracking. Blueprint visualization. | Phase 1 |
| 3 (Q1 2027) | Virtual actors: ObjectStore-backed activation/passivation, idle timeout, state snapshots. Local placement only. | Phase 2 + reaktor-db (stable) |
| 4 (Q1 2027) | Mesh integration: remote actor messaging via FlexBuffer + DataChannels. Discovery Plane address resolution. Location-transparent addressing. | Phase 3 + Reaktor Mesh |
| 5 (Q2 2027) | Virtual actor migration: passivation on one peer, reactivation on another. Affinity rules. Message buffering during migration. | Phase 4 |
| 6 (Q3 2027) | Distributed compute primitives: CoordinatorActor, WorkerActor, MapReduce pattern, federated learning actor templates. | Phase 5 |
| 7 (Q4 2027) | Neural network actors: NeuronActor, HebbianEdge, HopfieldNetwork, MPGNNLayer actor templates. Blueprint neural network visualization. | Phase 6 |

The actor model is the capstone of Reaktor’s architecture. It unifies the graph runtime (actors are nodes), the Mesh (actors communicate over the network), auth (actors have identities), agents (agents are actors with LLM access), and telemetry (every message is traced). A developer building a chat app, a distributed ML pipeline, or a P2P game uses the same primitives: define an actor, define its messages, define its supervision strategy, deploy to the mesh. The runtime handles everything else.

# 22. Reaktor Shadow: Testing & Quality Infrastructure

Testing in Reaktor is infrastructure, not afterthought. Reaktor Shadow captures and replays traffic at the Service layer (all six transports) using FlexBuffer messages—one capture mechanism covers HTTP, LOCAL, PEER, PUBSUB, QUEUE, and WORKFLOW.

## 22.1 The Shadow Architecture

reaktor-shadow is itself a Visitor on the graph. It traverses with StructuralSelector, attaches interceptors to every ServiceNode’s RequestHandler chain, and captures request/response pairs as replayable documents. Each captured document contains: the full request (headers, path params, query params, body as FlexBuffer), the full response (status, headers, body), the handler’s endpoint metadata, and the complete dependency graph of downstream calls triggered by this request (other ServiceNode invocations, RepositoryNode queries, ActorNode messages). This means replaying one captured request replays the entire causal chain—not just the HTTP surface.

## 22.2 Testing Tools

| Tool | Purpose | Integration |
| --- | --- | --- |
| Maestro | Mobile UI testing: record/replay user flows. Declarative YAML. | Blueprint editor records user journeys (click screen, navigate, input text), exports as Maestro flows. CI runs against every build on Firebase Test Lab / BrowserStack device matrix. |
| Keploy | API testing via traffic capture. Auto-generates test suites from real traffic. | Shadow captures Service layer traffic across all six transports, generates Keploy test cases. Regression detection per PR: if P95 latency increases >20%, PR flagged. |
| Device Lab | Firebase Test Lab / BrowserStack. Cross-device, cross-OS validation. | CI runs Maestro flows on a matrix of devices (Android 10–15, iOS 16–18, multiple screen sizes). Blueprint shows per-device test results per screen. |
| Load Testing (k6/Gatling) | Scripts generated from captured production traffic patterns. | Shadow captures real request patterns (volume distribution, timing, payload sizes). k6 scripts replay at 2x/5x/10x. Results feed into performance dashboard. |
| Flamegraph Profiling | async-profiler (JVM), Simpleperf+Perfetto (native), CDP (JS). | Blueprint overlays flamegraph data on graph nodes. Heat indicators: cool (blue), warm (yellow), hot (red). |
| Web/App Vitals | Core Web Vitals (LCP, INP, CLS); App Vitals (startup, frame rate, memory, crashes). | Telemetry per RouteNode. Blueprint shows per-screen performance grades. Regressions trigger alerts. |
| Dead Code Detector | Visitor with inverted ConnectivitySelector finds unreachable nodes. | Grayed-out nodes in Blueprint. Nodes with zero incoming port connections over 30 days flagged for removal. |
| Graph Integrity Checker | Visitor that validates: all ConsumerPorts connected, no type mismatches, no orphaned routes, no circular DI. | Runs pre-commit and in CI. Fails build on integrity violations. Blueprint shows violations as red badges. |

The key insight: because reaktor-shadow is a graph visitor (not an HTTP proxy), it captures traffic at the application layer regardless of transport. A PEER message over Mesh DataChannel is captured with the same mechanism as an HTTP POST. A PUBSUB event is captured identically to a WORKFLOW step. This means one testing infrastructure covers the entire six-transport Service layer—no separate tools for REST vs. WebSocket vs. Pub/Sub.

# 23. Performance: Measurement, Profiling, and Optimization

Performance in Reaktor is not one number—it is a unified model spanning five measurement domains (client vitals, server vitals, binary sizes, profiling, and production telemetry), connected through the graph runtime so that every metric traces back to a specific node, edge, or service call. The goal: every performance question a developer asks is answerable from the Blueprint editor without leaving the visual graph.

## 23.1 What Developers Expect and Where to Focus

Performance expectations vary by audience. The table below maps each stakeholder to their primary concern and Reaktor’s measurement strategy:

| Stakeholder | Primary Concern | What They Measure | Reaktor’s Answer |
| --- | --- | --- | --- |
| End user (mobile) | The app feels fast and responsive | App startup time, frame rate (jank), tap-to-response latency, crash rate | App Vitals per RouteNode. Blueprint editor shows per-screen performance grades. |
| End user (web) | The page loads fast and stays interactive | Largest Contentful Paint (LCP), First Input Delay (FID) / Interaction to Next Paint (INP), Cumulative Layout Shift (CLS) | Core Web Vitals emitted per RouteNode. Blueprint shows LCP/INP/CLS badges per screen node. |
| Mobile developer | My code isn’t the bottleneck | CPU flamegraph, memory allocation rate, battery impact, method-level hotspots | Flamegraph profiling per graph node. AI suggests optimizations. |
| Backend developer | My services handle load | P50/P95/P99 latency per endpoint, throughput (req/sec), error rate, database query time | Service layer interceptor captures per-handler metrics. Grafana dashboards auto-generated. |
| Engineering lead | The release is ready to ship | Binary size (APK/IPA/WASM), bundle size (JS), startup regression, automated test pass rate | Size budgets enforced in CI. Keploy regression detection per PR. |
| SRE / DevOps | The system is healthy in production | Uptime, P99 latency across the fleet, error budget burn rate, resource utilization | OpenTelemetry traces and metrics. Grafana alerts. Blueprint shows system-wide health. |

The core insight: Reaktor’s graph model means every metric is attributable. A slow LCP traces to a specific RouteNode → its ControllerNode ’s data fetch → a specific ServiceNode’s HTTP call → a specific database query. The Blueprint editor makes this causal chain visible.

## 23.2 Client-Side Vitals: Web Vitals and App Vitals

Core Web Vitals (Web targets)

| Metric | Good | Needs Improvement | Poor | How Reaktor Measures |
| --- | --- | --- | --- | --- |
| LCP (Largest Contentful Paint) | < 2.5s | 2.5–4.0s | > 4.0s | PerformanceObserver API. Attributed to the RouteNode that triggered the navigation. Includes breakdown: server response, resource load, render. |
| INP (Interaction to Next Paint) | < 200ms | 200–500ms | > 500ms | Event timing API. Attributed to the ConsumerPort invocation that handled the interaction. Includes breakdown: input delay, processing, presentation. |
| CLS (Cumulative Layout Shift) | < 0.1 | 0.1–0.25 | > 0.25 | Layout shift entries. Attributed to the ComposeNode (or React component) that shifted. Common causes: images without dimensions, dynamic content injection. |
| TTFB (Time to First Byte) | < 800ms | 800–1800ms | > 1800ms | Navigation timing API. Attributed to the ServiceNode route that served the page. Includes breakdown: DNS, TCP, TLS, server processing, network. |

App Vitals (Mobile targets)

| Metric | Target | How Reaktor Measures |
| --- | --- | --- |
| Cold start time | < 1s to interactive (graph attached, first screen rendered) | Timestamp delta from Application.onCreate() to first ComposeNode.Content() composition complete. Broken down by: DI scope creation, graph construction, autoWire(), first render. |
| Warm start time | < 500ms | Activity.onResume() to graph re-attached. Measures: state restoration from ObjectStore, graph re-wire. |
| Frame rate | 60fps sustained (16.6ms frame budget), 90/120fps where supported | Compose frame metrics API (Android), CADisplayLink (iOS). Per-screen jank rate (frames > 16.6ms). Attributed to the ComposeNode rendering that screen. |
| Memory | < 150MB resident (typical app), < 50MB graph overhead | Per-node memory attribution via allocation tracking. Graph overhead = total - (UI framework + OS). Alerts if a node leaks (monotonic growth across navigations). |
| APK/IPA size | < 15MB base (before assets). See size budgets below. | CI measurement. Broken down by module. Alerts on size regression > 100KB. |
| Crash-free rate | > 99.5% (P1 target), > 99.9% (P2 target) | Firebase Crashlytics. Crashes attributed to graph node via stack trace symbolication. Blueprint shows crash hotspots. |
| Battery impact | < 3% per hour (foreground active use) | Android Battery Historian / iOS Energy Diagnostics. Attributed to: CPU (which nodes), network (which ServiceNodes), GPS (location module). |

## 23.3 Binary and Bundle Size Budgets

Size directly impacts user acquisition (every 6MB of APK size above 10MB reduces install rate by 1%, per Google’s data). Reaktor enforces size budgets in CI:

| Artifact | Budget | Measurement | Alert Threshold |
| --- | --- | --- | --- |
| Android APK (release, minified) | < 15MB base framework + app code (before assets/images) | Gradle task outputs APK size. CI compares to previous release. | Regression > 200KB triggers warning. > 500KB blocks merge. |
| iOS IPA (release, bitcode stripped) | < 20MB base framework + app code | Xcode archive size. CI compares. | Same thresholds as Android. |
| JS Worker bundle | < 1MB per Worker (Cloudflare free plan limit). < 5MB compressed. | wrangler build output. Includes all KotlinJS output + dependencies. | Regression > 50KB triggers warning. |
| JS Web bundle (gzipped) | < 200KB initial load (critical path). < 1MB total (lazy-loaded). | Webpack/Vite bundle analyzer. Per-route code splitting via RouteNode boundaries. | Regression > 20KB on critical path blocks merge. |
| Spring Boot JAR | < 100MB (fat JAR with dependencies). Track dependency bloat. | Gradle shadowJar output. Dependency tree analysis for unused transitive deps. | New dependency > 5MB requires justification. |
| FlexBuffer schema size | < 4KB per @Struct (serialized empty instance) | Compile-time measurement by reaktor-compiler. Alerts on schema bloat. | Schema > 10KB triggers review. |

## 23.4 Automated Performance Testing

Performance testing is automated in CI via three tools, each catching different regression classes:

- Keploy (API regression): reaktor-shadow captures production Service layer traffic (all six transports). Keploy auto-generates test suites from captured traffic. On every PR, the test suite replays against the branch. If any endpoint’s P95 latency degrades by > 20% or any response shape changes, the PR is flagged. This catches: slow database queries introduced by schema changes, serialization overhead from schema growth, service logic regressions. The key: because Reaktor captures at the Service layer (FlexBuffer messages, not raw HTTP), one capture mechanism covers HTTP, LOCAL, PEER, PUBSUB, QUEUE, and WORKFLOW transports.

- Load testing (k6/Gatling from captured patterns): reaktor-shadow captures production request patterns (volume distribution, timing, payload sizes). A CI job generates k6 scripts that replay realistic traffic at 2x, 5x, and 10x current volume against a staging environment. Targets: Server P99 < 200ms at 2x load. Worker P99 < 50ms at 5x load. Actor message processing P99 < 10ms at 10x mailbox depth. Durable Object storage P99 < 20ms. If any target is missed, the load test report is attached to the PR for review.

- Maestro + App Vitals (UI regression): Maestro flows run on Firebase Test Lab device matrix. Each flow captures: screen transition time (RouteNode push → ComposeNode render complete), frame rate during scroll, memory delta during navigation sequence. If any screen’s transition time regresses by > 100ms or frame rate drops below 55fps during a standard scroll test, the PR is flagged. Results are per-screen, attributed to the RouteNode in the graph.

## 23.5 Flamegraph Profiling: Full-Stack, Per-Node

Flamegraph profiling is the deepest performance tool—it shows exactly where CPU time is spent, method by method. Reaktor integrates profiling across the full stack and attributes results to graph nodes.

| Platform | Profiler | Integration with Graph |
| --- | --- | --- |
| JVM (server) | async-profiler (sampling, allocation, lock). Produces collapsed stack format. | Stack frames are annotated with graph node IDs via coroutine name. Post-processing groups frames by node. Blueprint editor overlays: “ServiceNode[AuthService] consumed 23% of CPU during this capture.” |
| Android | Android Studio CPU Profiler / simpleperf. Produces .perfetto traces. | Compose recomposition traces are tagged with ComposeNode ID. Blueprint shows: “OnboardingScreen recomposed 47 times in 1 second” (excessive recomposition detection). |
| iOS | Instruments (Time Profiler, Allocations). Produces .trace files. | KMP frames are symbolicated with module names. Blueprint groups by graph module. |
| Kotlin/Native | perf (Linux), DTrace (macOS). Stack sampling. | C++ FFI frames (libreaktor, Highway SIMD) are identified. Blueprint shows: “FFI[FlexBufferSerialize] took 3.2ms per call — consider batch serialization.” |
| JS (Workers/Web) | Chrome DevTools Protocol (CDP). Performance.mark/measure. | Coroutine-to-Promise mapping preserves node attribution. Blueprint shows per-Worker function execution time. |

AI-Assisted Profiling Insights

Raw flamegraphs are expert-level tools. Reaktor’s AI layer (via the MCP server) makes profiling accessible:

- Automatic hotspot detection: The AI agent receives the flamegraph data + graph topology + source code context. It identifies: the top 3 graph nodes by CPU consumption, functions within those nodes that dominate, and patterns that match known anti-patterns (N+1 queries, excessive recomposition, synchronous I/O on main thread, FlexBuffer re-serialization that could be batched).

- Suggested code changes: For each identified hotspot, the AI generates a specific CodeDiff with explanation. Example: “UserRepository.fetchFriends() is called once per friend in a loop (N+1 pattern). Suggested: batch fetch with WHERE id IN (...). Estimated improvement: ~85% reduction in DB round-trips for a user with 50 friends.” The developer reviews and accepts/rejects in the Blueprint editor.

- Regression root-cause: When a Keploy test or load test detects a regression, the AI compares the current flamegraph against the baseline. It identifies which graph node’s CPU profile changed and correlates with the PR’s diff. Output: “The P95 regression on /api/feed is caused by the new FeedRankingNode. Its sort() call dominates at 12ms vs 2ms baseline. The new comparator calls UserRepository.getScore() per comparison (N² pattern).”

## 23.6 Production Telemetry: The Unified Performance Model

All measurement domains converge in production telemetry via reaktor-telemetry (OpenTelemetry’s KMM library) and Grafana. The architecture:

Three Telemetry Signals

- Traces (distributed request paths): Every Service layer call creates an OpenTelemetry span. Spans are nested: a user tap → ComposeNode handler → ServiceNode HTTP call → Worker → Durable Object → Postgres query. Each span carries the graph node ID, transport type, and payload size. Grafana Tempo stores traces. The Blueprint editor can load a trace and highlight the exact path through the graph that the request took.

- Metrics (time-series aggregates): Per-node metrics exported as OpenTelemetry gauges/counters/histograms: messages processed (actors), request latency (services), mailbox depth (actors), cache hit rate (repositories), recomposition count (compose nodes), connection count (mesh peers). Grafana Mimir stores metrics. Dashboards are auto-generated per graph module.

- Logs (structured, node-scoped): Every log statement carries the graph node ID as a structured field. Grafana Loki stores logs. The Blueprint editor’s Console tab queries Loki filtered by the selected node—showing only logs from that node and its direct port connections.

Connecting It All: The Performance Graph

The unified performance model is a graph overlay on the existing application graph. Each node in the application graph has a corresponding PerformanceNode that aggregates:

| Performance Dimension | Data Source | Graph Attribution | Visualization |
| --- | --- | --- | --- |
| Client vitals (LCP, INP, CLS, startup) | Browser PerformanceObserver / Compose frame metrics | Per RouteNode + attached ComposeNode | Color-coded badge on screen nodes: green/yellow/red |
| Server latency (P50/P95/P99) | Service layer interceptor → OpenTelemetry spans | Per ServiceNode + per RequestHandler | Latency histogram on service node hover |
| Actor performance | ActorNode mailbox metrics | Per ActorNode | Mailbox depth bar + messages/sec sparkline |
| Binary/bundle size | CI size measurement | Per module (graph sub-tree) | Size badge on ContainerNode boundaries |
| Flamegraph hotspots | async-profiler / CDP / Instruments | Per Node (CPU% attribution) | Heat map overlay: hotter nodes are visually warmer |
| Error rate | Crashlytics + Service layer error interceptor | Per Node (crashes/errors attributed) | Error count badge, red border on high-error nodes |
| Network efficiency | Transfer size, compression ratio, cache hit rate | Per ServiceNode | Bandwidth annotation on service edges |

The result: the Blueprint editor becomes a performance observatory. A developer selects any node and sees its full performance profile—client vitals, server latency, profiling data, error rate, size contribution—all in one panel. A trace view shows the complete distributed path for any user interaction. An AI assistant explains anomalies and suggests fixes. Performance is not a separate concern investigated with separate tools—it is a first-class dimension of the graph, visible alongside architecture, data flow, and business logic.

Implementation priority: Phase 1 (Core Path): OpenTelemetry spans on Service layer + per-node metrics export + Grafana dashboards. Phase 2 (Accelerator): Web Vitals / App Vitals collection per RouteNode + size budgets in CI + Keploy regression detection. Phase 3 (Research Bet): AI-assisted profiling insights + flamegraph attribution + the full Performance Graph overlay in the Blueprint editor.

# 24. Example: Cortical Column Simulation on Reaktor

Demonstrating the full stack—actors, C++ Highway SIMD, Mesh, Blueprint—with a 100,000-neuron cortical column simulation:

- SpikeNeuronActor: LIF/Izhikevich neuron model. Highway SIMD vectorized weight accumulation across synapses. Receives/fires spike messages via typed ports.

- SynapseEdge: Weighted edge with STDP (Spike-Timing-Dependent Plasticity). Highway SIMD exponential decay for Hebbian learning.

- ColumnSupervisorActor: Supervises one cortical layer. Detects pathological synchronization, modulates inhibition, reports to Blueprint.

- SimulationCoordinator: Global clock. Each 0.1–1ms timestep, broadcasts tick. Manages checkpointing to ObjectStore.

Distribution: each phone hosts 1,000–5,000 neurons. Servers host coordinator and heavily connected neurons. Intra-device: in-process Channels (sub-μs). Inter-device: Mesh unreliable DataChannels (1–10ms)—matching biological noise tolerance. Blueprint visualizes: neurons colored by firing rate, edges by synaptic weight, real-time spike rasters.

# 25. Greenfield Application Patterns

Each pattern below uses a different subset of the Reaktor stack. Teams can adopt incrementally—start with the modules the pattern requires, expand as needed.

| Application Type | Reaktor Modules | Key Benefit | Example |
| --- | --- | --- | --- |
| Social / Community | Graph + Auth + DB + Mesh + Actors + UI | Offline-first, real-time P2P, graph-based recommendations | Bestbuds. Graph navigation (39 nodes), ChatRoomActors for real-time, Mesh for P2P, Memgraph for social graph. |
| E-Commerce | Graph + Auth + DB + Service + Workers | DO inventory coordination, typed contracts, multi-region | Nexergy. OrderActor state machines, InventoryActor with CRDT counters, Razorpay integration via Service layer. |
| EdTech / Learning | Graph + Auth + DB + AI Agents + Actors | Knowledge graph, AI learning paths, spaced repetition | Manna. Memgraph knowledge graph, Learning Path Agent (visitor), SRS scheduling via reaktor-work. |
| IoT Dashboard | Graph + Mesh + Actors + Telemetry + C++ | Sensor actors, SIMD signal processing, edge inference | DeviceTwinActors on server, SensorActors on Raspberry Pi, Highway-accelerated anomaly detection. |
| Multiplayer Game | Graph + Mesh + Actors + C++ | P2P WebRTC, actor game state, SIMD physics | GameSessionActor managing state, Mesh DataChannels for player connections, C++ physics via FFI. |
| Enterprise Tool | Graph + Auth + DB + Service + RN bridge | Typed RPC, RBAC auth, offline field apps | Field service app with offline mutation queue, RLS-enforced data isolation, WorkManager background sync. |
| AI-Powered SaaS | Graph + Auth + AI Agents + Service | Agents as graph visitors, cached responses, usage tracking | Document analysis: LLM Agent visitor traversing document graph, results cached in ObjectStore. |

Each scaffoldable via CLI: reaktor create --template social, --template ecommerce, etc. The template generates the graph structure, node skeletons, service contracts, database schema, and a working sample app that builds and runs immediately. The critical adoption requirement: the sample app must run in < 30 seconds from git clone.

# 26. Brownfield Adoption: Existing Systems

The largest market is existing organizations with mature codebases wanting to improve specific capabilities without rewriting. Reaktor’s visitor model makes this especially clean: the existing system continues running; Reaktor’s visitors observe and augment it.

## 26.1 Adoption Strategies by Organization Type

| Organization Profile | Entry Point | First Module | Expansion Path | Timeline |
| --- | --- | --- | --- | --- |
| Large mobile team (existing RN/Flutter) | @reaktor/react-native as service layer | reaktor-auth + reaktor-db (offline ObjectStore) | Navigation graph → Mesh real-time → AI agents | 6–12 months to full adoption |
| Backend-heavy (Spring Boot) | Reaktor Service layer alongside existing APIs | reaktor-io + reaktor-telemetry | Migrate services to graph nodes → DO caching → Blueprint observability | 3–6 months per service |
| Platform/Infra team | Reaktor Mesh for service connectivity | reaktor-mesh + reaktor-telemetry | Replace internal pub/sub → actors for stateful services → graph composition | 6–12 months |
| AI/ML team | Reaktor AI agent visitors on existing pipeline | AI agent + reaktor-auth (RBAC) | Agent governance → Blueprint AI visualization → full graph | 3–6 months |
| DevOps/SRE | Reaktor Shadow for testing/observability | reaktor-telemetry + reaktor-shadow | Blueprint for system viz → deployment agents → full platform | 1–3 months for shadow |

## 26.2 The Enterprise Playbook (Myntra/Flipkart Pattern)

For large e-commerce organizations with existing mobile (Android/iOS) and backend (JVM) codebases. Shibasis has word from engineering leaders at Myntra/Flipkart that they’ll adopt if the system is useful and stable.

- Month 1–2: Prove value with one feature. Integrate Reaktor for a single feature (e.g., wishlist, social feed). The Service layer handles offline caching + typed API contracts. Existing backend serves as-is via HTTP ServiceTransport. No backend changes required. The visitor model means Reaktor observes the existing system without modifying it.

- Month 3–4: The conversion moment. Add reaktor-telemetry + Blueprint editor. Show the engineering team their feature’s graph alongside the rest of the app. Live node states, port data flow, service call latency—all visible in one canvas. This is the moment that converts skeptics. “I can see my entire feature as a live, interactive graph” is the demo that makes teams say “we need this.”

- Month 5–6: Expand to 2–3 features. ServiceNode proxies connect Reaktor to existing backend services. Existing Spring Boot services become graph nodes—the SpringDependencyAdapter (already implemented) bridges Reaktor DI with Spring context. Existing services are untouched; Reaktor provides the typed, observable layer on top.

- Month 7–12: Platform adoption. If the first features demonstrate value: Mesh for real-time features, DOs for edge caching, AI agent visitors for content moderation, reaktor-shadow for automated testing. Blueprint becomes the team’s primary system visualization tool. At this point, Reaktor is the control plane—the existing system is the data plane.

Key selling point: Reaktor doesn’t replace your system. It wraps it in a typed, observable, deployable graph. Your Spring Boot services become graph nodes via ServiceNode proxies. Your Postgres becomes accessible via RepositoryNodes. Your existing auth integrates via adapters. Nothing thrown away; everything made visible, composable, and agent-accessible.

# 27. Conference & Speaking Targets

| Conference | Topic | Timeline |
| --- | --- | --- |
| KotlinConf (JetBrains) | "Graph-Based App Architecture with KMP" + live Blueprint demo | CFP ~Q1. Target 2027 main stage. |
| React Advanced (London) | "Beyond React Navigation: Graph Navigation for RN" | October 2026 or 2027. |
| Droidcon (Berlin/London) | "Offline-First with KMP and FlexBuffers" | Multiple/year. Target 2027. |
| FlutterCon | "Native Service Layer for Flutter" | Annual. |
| KubeCon | "Distributed Actors on WebRTC Mesh" | Biannual. CFP ~6 months prior. |
| GDG DevFest India | "India’s Next-Gen App Engine" (India-first infra) | Q4 each year. Multiple cities. |
| Hasgeek (JSFoo/Rootconf) | "The Unreal Engine of App Dev" + Blueprint demo | Multiple events/year. |
| FOSDEM | "MIT + Commercial Dual License" | February, Brussels. |

Priority: GDG DevFest India 2026 and KotlinConf 2027. Record every talk for YouTube. Every talk must include a live Blueprint demo—it’s the visual that makes people share.

# 28. The Complete Reaktor Ecosystem

This section provides the definitive inventory of every module, service integration, and infrastructure component in the Reaktor ecosystem. It is the single source of truth for what exists, what’s planned, and where each piece lives.

## 27.1 Open Source Modules (MIT License)

| Module | Stability | Platforms | Purpose |
| --- | --- | --- | --- |
| reaktor-core | Stable | Android, iOS, JVM, JS, WASM | Adapters, feature registry, capabilities, cross-platform runtime primitives |
| reaktor-graph | Stable | All KMP targets | Graph runtime, node lifecycle, navigation, DI scoping, visitor pattern |
| reaktor-graph-port | Stable | All KMP targets | Typed ProviderPort/ConsumerPort, edges, auto-wiring |
| reaktor-io | Stable | All KMP targets | Route patterns, Request/Response shapes, HTTP/WebSocket transport, ServiceTransport enum |
| reaktor-auth | Stable | All KMP targets | OAuth2/OIDC social login (Google, Apple), JWT verification, RBAC, session management |
| reaktor-db | Stable | All KMP targets | ObjectStore, SQLite cache, offline-first repositories, cache policies, CRDT merge |
| reaktor-flexbuffer | Experimental | All KMP targets + C++ | FlexBuffer serialization, zero-copy access, schema codegen, arena allocators |
| reaktor-ffi | Experimental | Android (JNI), iOS (cinterop), C++ | C++ core (libreaktor), Hermes JS engine integration, language bridge ABI |
| reaktor-cloudflare | Experimental | JS (Workers) | Workers, D1, R2, Durable Objects + SQLite, Hono, service bindings |
| reaktor-google | Experimental | JVM, JS | GCP Pub/Sub adapters (publish, subscribe, pull, ack) |
| reaktor-mesh | Experimental | All KMP targets | WebRTC peer connectivity, signaling via DOs, TURN management, Discovery Plane |
| reaktor-actor | Design | All KMP targets | Distributed actor model: virtual actors, supervision, streams, event sourcing (see design doc) |
| reaktor-work | Experimental | All KMP targets | Background tasks: WorkManager (Android), BGTaskScheduler (iOS), Quartz (JVM), Cron/Workflows (Workers) |
| reaktor-telemetry | Early | All KMP targets | OpenTelemetry tracing, Firebase Analytics/Crashlytics, per-node latency, app vitals |
| reaktor-ai | Design | All KMP targets | LLMNode, EmbeddingNode, ClassifierNode, RAGNode, AgentNode as graph nodes |
| reaktor-mcp | Brainstorming | JVM, JS | Model Context Protocol server exposing graph introspection to external LLMs |
| reaktor-ui | Early | Android, iOS, Desktop, Web | Design tokens, Compose-first components, neobrutalism design system, cross-platform theming |
| reaktor-media | Early | Android, iOS | Camera, gallery, image caching pipeline (multi-tier: memory/disk/network), speech recognition/synthesis |
| reaktor-location | Early | Android, iOS | GPS adapters, map interface abstraction, geofencing |
| reaktor-notification | Brainstorming | Android, iOS, JVM | Push notification delivery via FCM (Android) and APNs (iOS), notification channels, scheduling |
| reaktor-tactile | Brainstorming | Android, iOS | Haptic feedback patterns, touch response adapters |
| reaktor-react | Paused | JS | React interop, Compose-to-React bridge exploration |
| reaktor-web | Brainstorming | Android, iOS, JS | WebView abstraction for embedding web content in native apps |
| reaktor-shadow | Design | All KMP targets | Traffic capture/replay, Maestro/Keploy integration, flamegraph profiling, app vitals |
| reaktor-compiler | Experimental | KSP plugin | Schema codegen (Kotlin → TS/Dart/Swift/C++/SQL), GraphManifest emission, annotation processing |
| dependeasy | Stable | Gradle plugin | Dependency management, version catalogs, KMP source set configuration |
| composeflow | Experimental | Android, iOS, Desktop, Web | Port of ReactFlow to Compose Multiplatform. Interactive node-graph canvas with pan, zoom, drag, edge drawing. |
| reaktor-flow | Experimental | Android, iOS, Desktop, Web | Combines composeflow with reaktor-graph for live, reactive graph rendering of real Reaktor graphs. |

## 27.2 Closed Source Components

| Component | Description | Revenue Role |
| --- | --- | --- |
| composeflow | Port of ReactFlow to Compose Multiplatform. Interactive node-graph canvas with pan, zoom, drag, edge drawing. Used as the rendering foundation for the graph editor. | Open-source library (MIT). Adoption driver. |
| reaktor-flow | Combines composeflow with reaktor-graph to create a live, interactive graph canvas that renders real Reaktor graphs (not static JSON). Nodes, ports, edges are all reactive. | Open-source (MIT). Core of the editor. |
| reaktor-graph-editor | The graph editor UI built on reaktor-flow. Inspect panel (node type, ports, connections, attached nodes), graph statistics, node type legend. This is the Blueprint Editor equivalent. | Closed source. Free to download. |
| Reaktor Desktop | Compose Desktop application that hosts the graph editor AND your actual running app side-by-side. Imports the real graph (not mocked data), renders both the app UI and the graph visualization. Connects to IntelliJ/other IDEs for code editing. Deploy button partitions graph and triggers builds. | Closed source. Free for individuals, paid for teams. |
| reaktor-devops | Orchestrates full cloud deployments: partitions the graph into targets (Spring Boot → k3s, Workers → Cloudflare, mobile → app stores/R2), runs CI/CD, manages testing (Maestro, Keploy, device lab), handles infrastructure provisioning, and integrates tightly with Reaktor Desktop. | Closed source. Bundled with Reaktor Cloud. |
| Reaktor Cloud | Managed hosting: k3s provisioning, Cloudflare configuration, tenant isolation, credit-based billing, monitoring. | Primary SaaS revenue stream. |
| Reaktor Enterprise | SSO/SAML, audit logging, tenant isolation guarantees, SLA monitoring, priority support. | Enterprise license revenue. |

The editor stack is layered: composeflow (generic graph canvas) → reaktor-flow (Reaktor-aware graph rendering) → reaktor-graph-editor (inspect/edit UI) → Reaktor Desktop (full application hosting + editor + deployment). Each layer is independently useful. composeflow and reaktor-flow are MIT open-source; the editor and desktop are closed-source but free to download for individual developers.

# 29. Reaktor Auth: Identity and Access Control

reaktor-auth is referenced throughout the document but deserves its own specification. It provides the identity layer for every Reaktor component: users, service accounts, agents, and actors all have auth principals governed by the same RBAC model.

## 28.1 Authentication Flows

| Flow | Mechanism | Token Type | Platform |
| --- | --- | --- | --- |
| Google Social Login | OAuth2 Authorization Code + PKCE | JWT (ID token) + refresh token | Android (Credential Manager), iOS (ASWebAuthenticationSession), Web (redirect) |
| Apple Social Login | Sign in with Apple (OIDC) | JWT (ID token) + auth code | iOS (native AuthenticationServices), Android/Web (redirect) |
| Email/Password | Supabase Auth (GoTrue) | JWT access + refresh token | All platforms via Supabase client |
| Service Account | Pre-shared key or mTLS | JWT with service scope | JVM servers, Workers, CI/CD pipelines |
| Agent Identity | Internal JWT issued by auth service | JWT with agent scope + permission set | Agents operating within the graph (Section 17) |
| Actor Identity | Inherited from activating principal or service account | JWT attached to ActorContext | Actors on all platforms (Section 21) |

## 28.2 RBAC Permission Model

Permissions are hierarchical and composable. Every permission follows the pattern: resource:action:scope.

| Permission | Grants | Typical Role |
| --- | --- | --- |
| db:read:* | Read any database table | Developer, Agent (read-only) |
| db:write:users | Write to users table only | User service, registration agent |
| graph:read | Inspect graph topology, node states, port types | Blueprint editor, monitoring agent |
| graph:write | Add/remove nodes, wire ports, mutate live graph | Blueprint editor (edit mode), code agent |
| deploy:js_mobile | Push JS bundles to R2 for CodePush | Deployment agent, CI/CD |
| deploy:worker | Deploy to Cloudflare Workers for Platforms | Deployment agent, CI/CD |
| deploy:server | Trigger k3s rolling deployment | Deployment agent, CI/CD |
| service:invoke:* | Call any service endpoint | Application code, agents |
| auth:admin | Create/modify users, assign roles, revoke tokens | Admin users, tenant provisioning agent |
| actor:message:ChatRoomActor | Send messages to ChatRoomActor instances | Authenticated users in the chat feature |
| telemetry:read | Read traces, metrics, logs | Blueprint editor, performance agent, SRE |

Roles are collections of permissions. Built-in roles: anonymous (minimal read), authenticated (standard user), moderator (content management), admin (full access), service (inter-service), agent:code (development agent), agent:deploy (deployment agent), agent:monitor (read-only monitoring).

## 28.3 Session Management

Sessions live in Durable Objects (T1 tier). The SessionObject stores: JWT tokens, refresh token, CSRF state, rate limit counters, and device fingerprint. On mobile, tokens are stored in the platform’s secure storage (Android Keystore / iOS Keychain) via reaktor-db. Session expiry and refresh are handled automatically by the auth interceptor in the Service layer.

## 28.4 Auth Architecture: Multi-Layer Enforcement

Authentication is enforced at three layers, each independent:

- Edge layer (Cloudflare Workers): JWT validation happens at the edge before requests reach origin servers. Workers verify signature, check expiry, and extract claims. Invalid tokens are rejected with 401 before consuming any origin compute. This handles 95%+ of auth checks at sub-millisecond cost.

- Service layer (interceptor chain): Reaktor’s Service layer interceptors enforce RBAC permissions per endpoint. The @RequiresPermission annotation on RequestHandlers generates compile-time permission checks. At runtime, the interceptor extracts the principal from the JWT, checks permissions against the RBAC table, and rejects unauthorized requests with 403.

- Actor layer (message delivery): Every ActorMessage carries a MessageMetadata with authPrincipal. The ActorMessageRouter checks permissions before delivering messages. An unauthorized sender literally cannot place a message in an actor’s mailbox.

Token refresh is transparent: when a mobile app’s access token expires, the auth interceptor uses the refresh token to obtain a new access token from Supabase Auth, stores it in secure storage, and retries the original request. The user never sees an auth error for token expiry.

## 28.5 Multi-Tenancy Auth Isolation

Each Reaktor Cloud tenant gets its own Supabase Auth project (separate JWT signing keys, separate user tables). Tenant isolation is enforced by: (1) the Worker validates that the JWT’s issuer matches the tenant’s Supabase project URL, (2) Postgres Row-Level Security policies filter data by tenant_id extracted from the JWT, and (3) Durable Object naming includes the tenant prefix. A compromised JWT from Tenant A cannot access Tenant B’s data even if it reaches the origin server.

# 30. Cloud Infrastructure Topology

Reaktor’s infrastructure spans three cloud providers, each chosen for specific strengths. This section maps the complete topology.

## 29.1 Google Cloud Platform (GCP)

| Service | Reaktor Use | Region | Cost Tier |
| --- | --- | --- | --- |
| Compute Engine (VM) | k3s cluster hosting: Memgraph, Spring Boot servers, AI inference servers | asia-south1 (Mumbai) primary | E2E Networks for India; GCP for international |
| Pub/Sub | Event bus: change propagation, server-to-server signaling, actor streams, event sourcing log | Global (auto-replicates) | ₹500–2,000/month at moderate scale |
| Firebase Auth | Authentication provider (social login, email/password). NOT using Firebase databases. | Global | Free tier generous; pay per verification |
| Firebase App Distribution | Beta testing distribution for Android/iOS builds | Global | Free |
| Firebase Crashlytics | Crash reporting and analytics (via reaktor-telemetry) | Global | Free |
| Firebase Cloud Messaging (FCM) | Push notifications for Android (via reaktor-notification) | Global | Free |
| Cloud Run (optional) | Serverless Spring Boot for burst workloads alongside k3s | asia-south1 | Pay-per-request |

## 29.2 Cloudflare

| Service | Reaktor Use | Notes |
| --- | --- | --- |
| Workers | Edge request routing, auth validation, API gateway, light compute | $5/month paid plan: 10M requests included |
| Workers for Platforms | Multi-tenant Worker dispatch for Reaktor Cloud tenants | $25/month + per-request |
| Durable Objects + SQLite | Edge cache (T1), coordination, sessions, presence, Mesh signaling, actor directory | Per-request + per-GB storage |
| R2 | Media storage (T4), JS bundle hosting (CodePush), archival, exports | Zero egress. $0.015/GB/month storage. |
| Pages | Static site hosting for docs.reaktor.dev, reaktor.dev landing page | Free tier generous |
| Tunnels | Secure connection from k3s cluster to Cloudflare edge without exposing public IPs | Free with Workers |
| TURN (Cloudflare Calls) | WebRTC relay for Mesh peers behind symmetric NAT | Pricing TBD; coturn on GCP as fallback |

## 29.3 Supabase

Supabase provides the transactional Postgres backbone (T2 tier). Each tenant (Bestbuds, Manna, Nexergy, consulting clients) gets schema isolation within a shared database, enforced by Row-Level Security. Mumbai primary, London and US read replicas. Connection pooling via Supavisor in transaction mode. Change propagation via the change_events polling bridge to Pub/Sub.

## 29.4 External Service Integrations

| Service | Provider | Reaktor Module | Use Case |
| --- | --- | --- | --- |
| Billing & Invoicing | Zoho Books / Zoho Invoice | reaktor-io (HTTP ServiceTransport) | Tenant billing for Reaktor Cloud, subscription management for Manna/Bestbuds |
| Helpdesk | Zoho Desk | reaktor-io + reaktor-notification | Customer support for Reaktor Cloud tenants. Tickets created via API. |
| Payment Gateway | Razorpay | reaktor-io (HTTP ServiceTransport) | Indian payments (UPI, cards, net banking) for Nexergy, Manna subscriptions, Reaktor Cloud billing |
| Email (Transactional) | AWS SES | reaktor-notification | Verification emails, password resets, order confirmations, alert notifications |
| SMS | AWS SNS or Twilio | reaktor-notification | OTP verification, critical alerts, delivery notifications (Nexergy) |
| WhatsApp Business | Meta WhatsApp Business API | reaktor-io + reaktor-notification | Customer communication for Nexergy (order updates), Bestbuds (community notifications), support |
| APNs | Apple Push Notification Service | reaktor-notification | iOS push notifications |

All external service integrations are wrapped in Reaktor Service layer handlers (RequestHandler with HTTP ServiceTransport). This means they get the same interceptor chain (auth, telemetry, rate limiting, caching), the same typed Request/Response contracts, and the same testability (reaktor-shadow can capture and replay external API calls).

# 31. Platform Service Modules

These modules provide platform-specific capabilities that are essential for production apps but not part of the core engine. Each exposes a common interface with platform-specific adapters.

## 30.1 reaktor-media: Camera, Gallery, Image Pipeline

Provides cross-platform adapters for camera capture, gallery access, and a multi-tier image caching pipeline (memory → disk → network). On Android, wraps CameraX and Coil 3. On iOS, wraps AVFoundation and platform image loading. Speech recognition (Android SpeechRecognizer, iOS SFSpeechRecognizer) and speech synthesis (Android TextToSpeech, iOS AVSpeechSynthesizer) are included for Manna’s voice-based learning features.

## 30.2 reaktor-location: GPS and Maps

Cross-platform location adapters: GPS (Android FusedLocationProvider, iOS CLLocationManager), map interface abstraction (Google Maps on Android, MapKit on iOS), and geofencing for location-triggered features. Used by Nexergy for delivery radius calculation and seller proximity sorting.

## 30.3 reaktor-notification: Push Delivery

Unified push notification interface: FCM on Android, APNs on iOS, Web Push on browsers. Notification channels with priority levels. Scheduled notifications via reaktor-work. The notification service on the server side is an actor (NotificationActor) that receives notification requests, renders templates, and dispatches to the appropriate platform API (FCM, APNs, email via SES, SMS via SNS, WhatsApp via Meta API).

## 30.4 reaktor-tactile: Haptic Feedback System

Touch is the primary input modality for mobile apps. reaktor-tactile provides a composable haptic feedback system that works with the design system and the graph runtime.

| Pattern | Android Implementation | iOS Implementation | Use Case |
| --- | --- | --- | --- |
| Tap | HapticFeedbackConstants.CONFIRM | UIImpactFeedbackGenerator(.light) | Button presses, selections, toggles |
| Success | VibrationEffect.EFFECT_CLICK (3x) | UINotificationFeedbackGenerator(.success) | Form submission, payment complete, achievement unlocked |
| Error | VibrationEffect.EFFECT_HEAVY_CLICK | UINotificationFeedbackGenerator(.error) | Validation failure, network error, permission denied |
| Selection | HapticFeedbackConstants.CLOCK_TICK | UISelectionFeedbackGenerator() | List item selection, picker wheel, segmented control |
| Press-and-hold | Custom VibrationEffect (ramp up 50→200ms) | Core Haptics CHHapticPattern (intensity curve) | Long-press context menus, drag initiation, force touch |
| Physics impact | Custom VibrationEffect (proportional to velocity) | Core Haptics CHHapticDynamicParameter | Neobrutalism press animations—haptic intensity matches the visual spring displacement |

The key integration: haptic patterns are graph-node capabilities. A ComposeNode that renders a button can declare a TactileCapability, and the press animation’s physics spring drives both the visual displacement AND the haptic intensity curve. The user feels the button depress proportionally to how far it animates. This creates a physically consistent touch experience that separates premium apps from generic ones.

## 30.5 reaktor-ui: Neobrutalism Design System

Reaktor’s design system implements neobrutalism—a design aesthetic characterized by bold borders, hard offset shadows, high contrast, raw typography, and deliberate visual weight. This is not minimalism; it’s unapologetically loud, and it maps perfectly to the graph’s philosophy of making everything visible.

Design Token Architecture

| Token Category | Examples | Implementation |
| --- | --- | --- |
| Color | Primary (vivid blue #4361EE), Surface (off-white #F8F9FA), Border (true black #000000), Error (red #E63946), Success (green #2A9D8F) | Compose Color, supports dark/light/Material You dynamic color on Android 12+ |
| Typography | Display (Clash Display Bold 40sp), Heading (Space Grotesk SemiBold 28sp), Body (Inter Regular 16sp), Mono (JetBrains Mono 14sp) | Compose TextStyle, platform font loading via reaktor-core |
| Spacing | 4px base unit. xs=4, sm=8, md=16, lg=24, xl=32, xxl=48 | Compose Dp values, consistent across all platforms |
| Elevation | Hard offset shadow (3px right, 3px down, true black) instead of material blur shadow. No gradient blur. | Canvas drawRect offset behind the component. Depth conveyed by offset distance, not opacity. |
| Border | 2–3px solid black on interactive elements. 1px on containers. | Compose Border modifier |
| Corner Radius | 0px (sharp corners) for primary actions. 4–8px for containers. No pill shapes. | Compose RoundedCornerShape |
| Animation | Physics-based spring (stiffness=400, damping=15). Press: translate + shadow collapse. Release: spring back. | Compose animateFloatAsState with spring spec. Coupled to reaktor-tactile haptic curve. |

Component Library

All components follow neobrutalism conventions: visible borders, hard shadows, bold typography, high-contrast color. No gradients, no blur, no soft edges.

- NeoButton: Hard shadow + border + physics press animation. On press: translates 3px right + 3px down (collapsing shadow), haptic tap feedback, background color shifts. On release: spring animation back to rest position. The most-used component.

- NeoCard: Container with 2px black border, 4px hard shadow, 8px padding. Used for list items, content cards, feature tiles. Supports press interaction (selectable cards).

- NeoTextField: Input with 2px black border, no underline (material design’s underline is antithetical to neobrutalism). Focus state: border color shifts to primary, shadow appears. Error state: border + shadow turn red.

- NeoBottomSheet: Sheet with 3px top border, hard shadow projecting upward. Drag handle is a bold rectangle, not a subtle pill. Sheet snaps to half/full with spring physics.

- NeoNavigationBar: Bottom nav with each item having an independent shadow and border. Selected item: filled background + shadow visible. Unselected: outline only.

- NeoAvatar: Circular (or square with 4px radius) image with 2px black border and 2px hard shadow. Used for user profiles, chat avatars.

- NeoToast / NeoSnackbar: Notification with hard shadow, bold border, high-contrast background (warning: yellow + black border, error: red + white text, success: green + white text).

The design system is a graph node (DesignSystemNode) that provides theming tokens to all ComposeNodes in the graph via ProviderPort<DesignTokens>. Swapping themes at runtime is a graph operation—replace the DesignSystemNode’s token set, and every ComposeNode that consumes it re-renders.

Architectural Inspirations and Layered Design

The Reaktor UI system synthesizes ideas from five distinct design philosophies, each contributing a specific capability:

| Inspiration | What Reaktor Takes | What Reaktor Rejects |
| --- | --- | --- |
| Radix UI (headless primitives) | Unstyled, accessible, composable primitives (TactileButton, TactileDialog, TactileSelect) that handle keyboard nav, ARIA, focus management, and interaction state without imposing visual opinions. | Radix’s CSS-in-JS styling approach. Reaktor uses Compose modifiers natively. |
| Cash App Redwood (schema-based UI) | Components defined by Kotlin data class schemas. A ButtonSchema(text, onClick, icon?, disabled) describes the component contract; the renderer is a separate concern. This enables AI to compose UIs from schemas without knowing the rendering implementation. | Annotations for schema definition. Reaktor uses plain Kotlin data classes (consistent with @Struct). |
| Atomic Design (Brad Frost) | Five-level component hierarchy: Atoms (NeoButton, NeoIcon, NeoText) → Molecules (NeoSearchBar = TextField + Button + Icon) → Organisms (NeoAppBar = Logo + NavItems + SearchBar + Avatar) → Templates (screen layouts with placeholder slots) → Pages (templates with real data). Each level maps to a graph node granularity. | Strict enforcement of the hierarchy. Reaktor uses it as a mental model, not a type system. |
| iOS/Android Adaptive Design | Material Design 3 window size classes (Compact/Medium/Expanded/Large/ExtraLarge width, Compact/Medium/Expanded height) already implemented in reaktor-graph as WindowSize. Canonical layouts: list-detail, supporting panel, feed. Adaptive breakpoints drive layout selection, not CSS media queries. | Platform-specific layout implementations. Reaktor’s adaptive layouts are in Compose commonMain, shared across Android/iOS/Desktop/Web. |
| Styled Components / Emotion | For the React/RSD target (Layer 3 of the tactile system): design tokens implemented as kotlin-emotion styles, allowing the same token values to drive both Compose modifiers and CSS-in-JS styles. | Runtime CSS generation on native platforms. On Compose targets, tokens are applied as native Modifier chains. |

The Five-Layer Tactile Architecture

The full reaktor-ui + reaktor-tactile system is organized in five layers, each independently useful:

- Layer 1 — Core (Interaction + Physics + Shaders + Haptics): InteractionStateMachine tracks Created → Focused → Hovered → Pressed state transitions via a sealed class. MaterialPhysics defines spring parameters (mass, stiffness, damping, friction) with presets: Helium (m=0.1, s=100), Rubber (m=1.0, s=300), Steel (m=5.0, s=800). Skia Shader Module (CMP only, WasmGC-capable browsers) renders Fractal Brownian Motion backgrounds that respond to touch interactions via AGSL runtime shaders. SensoryAdapter wraps platform haptic engines with physics-driven patterns: HapticPattern.Impact(mass, velocity) produces haptic intensity proportional to the visual spring displacement.

- Layer 2 — Styling (Tokens + Modifiers + Emotion): Design tokens are a strict superset of Material Design 3 (accommodating everything Material provides plus neobrutalism extensions: hard shadows, border widths, corner radius philosophy). Compose Modifiers implement tokens natively. For React/RSD targets, kotlin-emotion implements the same tokens as CSS custom properties.

- Layer 3 — Rendering (Compose Composables + RSD Components): Two terminal rendering systems share one schema. A ButtonSchema(text, onClick, style, disabled, icon) is written once in Kotlin. The CMP renderer produces a @Composable TactileButton for Android/iOS/Desktop/Web(Canvas). The RSD renderer produces a React component for React/React Native web targets. Users can add custom components by writing schemas and implementing renderers.

- Layer 4 — Switchable Design Systems: The rendering layer supports switching between design implementations: NeoBrutalism (hard shadows, bold borders, high contrast), NeoMorphism (soft shadows, inset/outset depth), Material (standard M3), Glass (frosted translucency), NeoRetro (pixel art, retro palettes), CellShading (flat color with outline). Each implementation is a set of modifier functions + color tokens. Switching is a DesignSystemNode port replacement.

- Layer 5 — AI Schema Integration (future): Component schemas are exposed as tools to the LLM agent. The AI composes new UI by combining existing schema primitives, replicating the Tambo pattern (inversion of control: AI uses the design system to create dynamic UIs). This is GenUI—server-driven UI where the server sends a schema tree and the client renders it with the active design system.

Adaptive Layout System

Reaktor implements Android’s official adaptive layout guidelines in pure Compose commonMain, shared across all platforms. The WindowSize system (already in code: WindowWidthClass with COMPACT/MEDIUM/EXPANDED/LARGE/EXTRA_LARGE, WindowHeightClass with COMPACT/MEDIUM/EXPANDED) drives layout selection. Canonical adaptive layouts:

- List-Detail (email client pattern): list on left, detail on right for Expanded+; full-screen list with drill-in for Compact

- Supporting Panel (map+list pattern): main content with side panel for Expanded+; bottom sheet for Compact

- Feed (social media pattern): single column for Compact; two columns for Medium; three columns for Expanded+

These are not CSS media queries—they are Compose conditional compositions driven by the WindowSize StateFlow. On web (JS target), a resize listener updates the flow. On mobile, the system provides platform-specific window metrics. The layouts are graph-aware: a ContainerNode can switch between BottomNavigationContainer (Compact) and SideNavigationContainer (Expanded) based on window size, and the graph topology updates accordingly.

# 32. Reaktor Compiler: Schema Codegen and Graph Analysis

reaktor-compiler is a KSP (Kotlin Symbol Processing) plugin that runs at compile time. It processes annotated Kotlin data classes and graph definitions to generate code for every target platform.

## 31.1 What It Generates

| Input | Output | When |
| --- | --- | --- |
| @Struct data class | FlexBuffer encoder/decoder (Kotlin) | Every build |
| @Struct data class | TypeScript interface + FlexBuffer decoder | When TS target enabled |
| @Struct data class | Dart class + fromFlexBuffer/toFlexBuffer | When Dart target enabled |
| @Struct data class | Swift struct + FlexBuffer extension | When Swift target enabled |
| @Struct data class | C++ struct + FlexBuffer accessors | When C++ target enabled |
| @Struct data class | SQL CREATE TABLE + migrations | When SQL target enabled |
| @Struct data class | OpenAPI schema definition | When API target enabled |
| Service class with RequestHandlers | HTTP route registration (Ktor/Spring) | Server builds |
| Service class with RequestHandlers | Client SDK methods | Client builds |
| Graph definition (nodes + ports) | GraphManifest (JSON/FlexBuffer) | Every build |
| Graph definition | NativeNode / ServiceNode proxy stubs | When cross-runtime edges detected |
| ActorNode subclass | Durable Object wrapper class (Kotlin/JS) | When Workers target enabled |

## 31.2 GraphManifest

The GraphManifest is the most important build artifact. It contains the complete topology of the application: every node (type, address, ports, capabilities), every edge (source port, target port, transport type), every route (path pattern, parameters, guards), and metadata (version, target platform, build timestamp). The Blueprint editor reads manifests. The deployment system diffs manifests. The AI copilot uses manifests as context. The MCP server exposes manifests to external LLMs. Getting the manifest format right is the single most impactful compiler investment.

# 33. Open Source / Closed Source Boundary

The boundary between open and closed source is drawn by one principle: the engine is open, the tools are commercial. This mirrors Unreal Engine’s model: the engine source is available, but the Editor and cloud services are the commercial products.

| Layer | License | Rationale |
| --- | --- | --- |
| Engine: core, graph, graph-port, io, auth, db, flexbuffer, ffi, mesh, actor, work, telemetry, compiler, ai, mcp | MIT | Zero-friction adoption. Any developer, startup, or enterprise can use without legal review. |
| Platform: ui, media, location, notification, tactile, shadow | MIT | Platform services follow engine. Community contributes adapters. |
| Cloud adapters: cloudflare, google | MIT | Open so users can audit and contribute. No vendor lock-in. |
| Graph rendering: composeflow, reaktor-flow | MIT | Open-source graph canvas. Drives adoption of the editor ecosystem. |
| reaktor-graph-editor | Proprietary (free download) | The inspection/editing UI. Free for individuals. Closed source to protect the commercial differentiator. |
| Reaktor Desktop | Proprietary (free individual, paid teams) | Full application: runs your app + graph editor + deployment. The primary commercial product. |
| reaktor-devops | Proprietary (bundled with Cloud) | Deployment orchestration, CI/CD, testing, infrastructure provisioning. Closed source. |
| Reaktor Cloud | Proprietary (SaaS) | Managed hosting. The operational service is the product, not the scripts. |
| Reaktor Enterprise | Proprietary (license) | SSO, audit, SLA, priority support. Enterprise justification. |
| Bestbuds, Manna, Nexergy | Proprietary | Products built on the engine. Prove the engine, generate revenue. |

The CLA ensures Bestbuds Ventures retains the right to include community contributions in closed-source products. MIT is always fully functional—no features held back. The closed-source products add developer experience on top, not gated engine features.

# 34. Research and Industrial Validation

Reaktor’s architecture draws on proven concepts from academic research, industrial practice, and open-source engineering. This section maps key architectural decisions to their validated foundations, establishing that Reaktor synthesizes existing proven ideas rather than inventing unproven ones.

## 33.1 Graph-Based Application Architecture

- Dataflow programming (Dennis & Misunas, MIT, 1975): The foundational work on dataflow computation showed that programs can be modeled as directed graphs where data flows along edges and computation happens at nodes. Reaktor’s typed ProviderPort/ConsumerPort edges are a direct descendant. This model has been independently reinvented for every domain that needs composability: LabVIEW (1986, National Instruments), Max/MSP (1990, audio), Shake/Nuke (VFX compositing), Houdini (procedural 3D), and Unreal Blueprints (2014, game logic).

- ProGraML (Cummins et al., ICML 2021): Recent ML research uses graph-based program representations for data flow analysis and compiler optimization. Programs represented as graphs (nodes = instructions, edges = data/control flow) enable GNN-based analysis that outperforms hand-written analyses. Reaktor’s GraphManifest is analogous: a machine-readable graph representation that enables automated analysis, optimization, and AI-driven tooling.

- Component-Based Software Engineering (Szyperski, 2002): The seminal book established that software composed of independent components with explicit interfaces is more maintainable and testable. Reaktor’s nodes with typed ports implement this formally. The difference: Szyperski’s components were static; Reaktor’s are live, inspectable, and hot-swappable.

- Industrial validation—Unreal Blueprints: Epic Games proved graph-based visual programming scales to AAA games. Fortnite (350M+ accounts), the most commercially successful game engine feature. Blueprints reduced the barrier from “must know C++” to “can think in flows.” Reaktor targets the same transformation for app/service development.

- Industrial validation—Kubernetes: K8s models infrastructure as a declarative graph of resources (Pods, Services, Deployments, ConfigMaps). 96% of organizations use or evaluate K8s (CNCF 2024 survey). Validates that graph-based composition works for system-level concerns.

- Industrial validation—React’s component tree: React models UI as a tree of components with unidirectional data flow. 40%+ of professional web developers use React (Stack Overflow 2024). Reaktor generalizes this beyond UI: the entire application (UI + services + data + auth) is one graph.

## 33.2 Actor Model: Theory and Industrial Scale

- Hewitt, Bishop & Steiger (MIT, 1973): The original actor model paper defined actors as fundamental units of concurrent computation: each actor has a mailbox, processes messages one at a time, can create other actors, send messages, and determine its own behavior for the next message. 50+ years of theoretical and practical validation.

- Agha (MIT, 1986): “Actors: A Model of Concurrent Computation in Distributed Systems” formalized actor semantics and proved properties about fairness, compositionality, and interaction patterns. This theoretical foundation underlies every actor system since.

- Armstrong’s thesis (SICS, 2003): Joe Armstrong’s PhD thesis “Making reliable distributed systems in the presence of software errors” formalized the let-it-crash philosophy and supervision trees. The core insight: it is cheaper to restart a process than to prevent every possible failure. Reaktor’s SupervisorNode directly implements Armstrong’s supervision strategies.

- Erlang/OTP at Ericsson (1986–present): Ericsson’s AXD301 ATM switch achieved 99.9999999% availability (nine nines = 31ms downtime per year) using OTP supervision trees. WhatsApp handled 2M concurrent connections per server with ~50 engineers using Erlang. Discord migrated from Go to Elixir/Erlang for their read-state service handling millions of concurrent users.

- Orleans at Microsoft (Bernstein et al., 2014): The Orleans paper introduced virtual actors (grains) that exist conceptually even when not in memory. Activated on demand, passivated on idle, transparently migrated. Powers Xbox Live (100M+ monthly active users), Halo multiplayer, Skype, and Azure PlayFab. Reaktor’s virtual actor lifecycle follows Orleans exactly.

- Akka at Lightbend (2009–present): JVM actor framework. Cluster sharding distributes actors across nodes. Event sourcing for actor persistence. Used by LinkedIn (Kafka integration), PayPal (actor-based microservices), and Verizon. Reaktor’s cluster sharding via Mesh Discovery Plane adapts Akka’s approach for heterogeneous peers.

- Cloudflare Durable Objects (2020–present): Single-threaded stateful edge compute with embedded SQLite. Powers Cloudflare’s own products (Workers builds, AI Gateway WebSockets). Validated that the actor model works at the edge. Reaktor’s ActorStorage API is a strict superset of the DO API.

## 33.3 Zero-Copy Serialization and SIMD Acceleration

- FlatBuffers/FlexBuffers (Google, 2014): Used in Android’s ML Kit, ONNX runtime, Facebook’s PyTorch Mobile, and TensorFlow Lite. Zero-copy access eliminates parse overhead. Google’s internal benchmarks show 10–100x faster than JSON for structured data access. FlexBuffers adds schema-optional flexibility for heterogeneous messages.

- Cap’n Proto (Sandstorm, 2013): Zero-copy RPC by Kenton Varda (protobuf author). Used by Cloudflare Workers internally for inter-process communication. Validates that zero-copy serialization is viable for production RPC at billion-request scale.

- Highway SIMD (Google, 2020–present): Portable SIMD library used in JPEG XL (image codec), Jpegli, and Google’s internal image processing pipeline. Supports x86 (SSE4, AVX2, AVX-512), ARM (NEON, SVE), WASM (SIMD128), and RISC-V (V). Reaktor’s FFI layer uses Highway for FlexBuffer batch operations and computational actor workloads.

- Zero-copy networking (io_uring, DPDK): The broader trend in systems programming toward zero-copy data paths. Linux’s io_uring (2019) and DPDK show that eliminating copies is the dominant strategy for high-performance systems. FlexBuffers applies this at the application layer.

## 33.4 P2P Mesh Networking and CRDTs

- WebRTC (W3C/IETF, 2011–present): Powers Google Meet, Discord voice, Zoom (partially), and every browser-based video call. Billions of peer connections established globally. The ICE/STUN/TURN protocol stack handles NAT traversal. Reaktor Mesh builds on this proven transport.

- CRDTs (Shapiro, Preguiça, Baquero, Zawirski, 2011): Conflict-Free Replicated Data Types provide mathematically proven convergence for distributed state without coordination. The foundational paper identified two classes: state-based (CvRDTs) and operation-based (CmRDTs). Production users: Figma (multiplayer design, acquired $20B), Apple Notes, Riak, Redis Enterprise, SoundCloud.

- Hybrid Logical Clocks (Kulkarni, Demirbas, Madeppa, Avva, Leone, 2014): HLCs combine physical and logical time to provide causal ordering without centralized time coordination. Used in CockroachDB, YugabyteDB, and other distributed databases. Reaktor’s MessageMetadata timestamps use HLCs for actor message ordering.

- Operational Transformation / Yjs (2015–present): Real-time collaborative editing algorithms. Yjs is used by Notion, AFFiNE, and multiple collaborative editors. Demonstrates that CRDT-based collaboration works at consumer scale. Reaktor’s ActorStreams + CRDTs enable the same patterns for any application domain.

## 33.5 Distributed Consumer-Device Computation

- BOINC (Berkeley, 2002–present): Volunteer computing across millions of consumer PCs. SETI@home, Folding@home (1.5 exaFLOPS during COVID-19 protein folding), World Community Grid, Einstein@Home. Proves consumer devices contribute meaningful compute at planetary scale.

- Federated Learning (McMahan et al., Google, 2017): Training ML models across mobile devices without sharing raw data. Deployed in Gboard (next-word prediction), Apple’s iOS (keyboard, Siri), and Google Chrome (phishing detection). Each device runs a local training actor, server aggregates gradients. Reaktor’s actor model maps directly.

- Spiking Neural Networks (Maass, 1997; Gerstner & Kistler, 2002): Third generation of neural networks. Event-driven, biologically plausible, energy-efficient. Intel’s Loihi 2 chip implements 1M neurons in hardware. IBM’s NorthPole processes 22 trillion operations/sec. Reaktor’s SpikeNeuronActor is a software SNN that could run across thousands of phones simultaneously—a distributed SNN at scale no single chip can match.

- Edge AI inference (2022–present): On-device ML inference via TensorFlow Lite, Core ML, ONNX Runtime, and llama.cpp. Apple Intelligence runs LLMs on-device. Google’s Gemini Nano runs on Pixel phones. Validates that consumer devices have sufficient compute for non-trivial AI workloads. Reaktor’s AI nodes can dispatch to on-device models via the actor system.

## 33.6 Visual Programming, HCI Theory, and Developer Tooling

- Cognitive Dimensions of Notations (Green, 1989): Theoretical vocabulary for analyzing visual programming. Key dimensions: hidden dependencies (visual graphs excel), viscosity (visual graphs fail at refactoring), premature commitment (rigid execution routing). Reaktor’s bidirectional model explicitly addresses viscosity by keeping text as canonical form.

- Projectional Editing rejection (Voelter/MPS, 2011–present): MPS (JetBrains) and Intentional Programming (Microsoft) showed structured editors can mix text and graphics, but are consistently rejected by developers. Reaktor explicitly avoids projectional editing: Kotlin code is edited in standard IDEs, the graph reads compiled output.

- Bidirectional Tree Editing / BITE (2024): Incrementally transforming code by aligning user intent with multi-level code generation patterns, not one-shot rewrites. Reaktor’s GraphCommand schema embodies this: structured intent commands the LLM interprets against the existing codebase.

- Semiformal DSLs for LLM synthesis (TypeFox, 2024): Embedding structural constraints into human-AI interaction makes them machine-checkable and provides executable validation—the system “fails loudly” (compiler error fed back in repair loop) rather than silently hallucinating. Reaktor’s GraphCommand JSON schema is exactly this.

- Unreal Nativization failure (Epic, 2014–2021): Blueprint Nativization translated visual graphs to C++. Generated code was obfuscated, unreadable, created massive build times, introduced edge-case bugs. Removed in UE5. Industry lesson: mechanical code generation from a visual source of truth scales poorly. Reaktor inverts: code is truth, graph is projection.

- LangGraph Studio (LangChain, 2024): Representing complex LLM workflows as visual node graphs improves debugging and reliability. Reaktor brings this to application source code: the graph IS both architecture and the AI agent’s workspace.

- Smalltalk (Xerox PARC, 1972): Original live development environment. Alan Kay’s vision of transparent, inspectable, modifiable runtime. Reaktor’s Blueprint editor continues this 50 years later.

- Chrome DevTools (Google, 2008–present): Runtime inspector as primary development tool. Elements (DOM), Network (tracing), Performance (flamegraph). Reaktor Desktop: graph inspector (Elements), service tracer (Network), per-node perf.

- Figma ($20B acquisition, 2016): Visual, collaborative browser tool replacing desktop software. Multiplayer as killer feature. Reaktor Desktop’s collaborative graph editing builds on this.

- VS Code + LSP (73% adoption, 2015): Extensible tooling via standardized protocols dominates. Reaktor’s MCP server: standardized protocol for any LLM/IDE to inspect the graph.

# 35. The Graph Foundation: Review, Optimization, and Cross-Industry

Lessons

Everything in Reaktor rests on the graph: navigation, DI, actors, agents, testing, deployment, UI rendering, server routing, telemetry, and the Blueprint editor. This chapter reviews the current implementation, identifies performance and DX improvements, and imports proven patterns from game engines, high-frequency trading, robotics, and other systems that solve graph-at-scale problems daily.

## 36.1 Current Implementation Review

The graph is implemented across three modules: portgraph (generic typed graph), reaktor-graph (application-specific nodes + lifecycle), and reaktor-graph-port (typed ports + auto-wiring). The visitor infrastructure is in reaktor-graph with three selectors (Structural, Routing, Connectivity).

| Component | Current State | Strengths | Weaknesses |
| --- | --- | --- | --- |
| Node hierarchy | BasicNode, ControllerNode, ComposeNode, ContainerNode, RouteNode, ActorNode | Clean composition via capabilities (Lifecycle, Concurrency). No deep inheritance. Each node type has exactly one responsibility. | No compile-time verification that a graph is well-formed (e.g., every RouteNode has a screen). Missing: node versioning for hot-swap compatibility. |
| Port system | ProviderPort<T>, ConsumerPort<T> with KeyType matching | Type-safe at compile time. autoWire() eliminates DI boilerplate. Port events enable Blueprint visualization. | autoWire() is O(n²) in the naive case (all consumers × all providers). No port priority/fallback chain. No lazy port resolution. |
| Edge system | Edge<T> connecting Provider→Consumer | Typed, observable, traceable via PortInvocationEvent. | No edge weights/priorities. No conditional edges (activate only when predicate holds). No edge-level caching. |
| Graph lifecycle | Created→Restoring→Attaching→Active→Saving→Destroying | Predictable, maps to Android/iOS lifecycles. Coroutine scope per node. | No partial graph activation (all-or-nothing). No lazy node initialization. |
| Visitor pattern | Visitor + Selector + ExitScope for cleanup | Clean separation of traversal strategy from action. ExitScope enables enter/exit semantics (like the HierarchyVisitor’s map stack). | No async visitors. No visitor cancellation. No visitor priority/scheduling when multiple visitors run concurrently. |
| DI integration | KoinDependencyAdapter (mobile), SpringDependencyAdapter (server) | Bridges Reaktor graph DI to platform DI frameworks transparently. | Koin is single-threaded scope creation. Spring adapter is JVM-only. No Kotlin/JS DI adapter for Workers. |
| Navigation | ObservableStack<BackStackEntry>, RouteNode patterns, NavCommand dispatch | Type-safe parameters, cross-graph navigation, deep links, observable stack. | No animated transitions built-in. No navigation guards (auth check before route). No route-level prefetching. |

## 36.2 Immediate Improvements: Developer Experience

- Graph DSL builder: Currently, graphs are built imperatively (graph.addNode(), graph.connect()). A Kotlin DSL builder would make graph construction readable: graph { route("/chats") { controller<ChatController>(); screen<ChatScreen>() }; route("/chats/{id}") { ... } }. This is analogous to Ktor’s routing DSL or Gradle’s build DSL. The DSL should generate the same runtime graph—it’s syntactic sugar, not a new abstraction.

- Compile-time graph validation (KSP): The reaktor-compiler should validate graphs at compile time: every ConsumerPort has a matching ProviderPort (or an explicit @Unresolved annotation), every RouteNode has an attached screen, no circular DI within a scope, and no orphaned nodes. This catches wiring errors before runtime—the #1 developer frustration with DI frameworks.

- Hot-reload integration: Compose Hot Reload should extend to the graph. When a developer modifies a ControllerNode’s state handling, the node should be hot-swapped in the running graph without losing navigation state. This requires node identity stability across recompilation—each node needs a stable ID derived from its declaration site, not its runtime allocation.

- Error messages: Current autoWire() failure messages say “no provider for ConsumerPort<UserRepository>.” They should say: “ConsumerPort<UserRepository> in ChatController has no provider. Available providers in scope: [SocialRepository, ChatInteractor]. Did you forget to add a UserRepository node to this graph?” Include the graph path and suggest fixes.

- Navigation guards: Add a guard() function to RouteNode that runs before activation. Guards check auth state, feature flags, or A/B test assignments and can redirect. Ktor has this (intercept()), React Router has this (loader/action), and Angular has CanActivate. Missing from Reaktor.

## 36.3 Performance Optimizations: Lessons from High-Performance Systems

The graph sits on the critical path of every operation. Startup speed, navigation latency, and memory footprint all depend on graph efficiency. These optimizations draw from domains where graph performance is life-or-death:

From Game Engines (Unreal, Unity, Godot)

- Entity-Component-System (ECS) memory layout: Game engines abandoned OOP node hierarchies for ECS (structs-of-arrays instead of arrays-of-structs) because CPU cache locality dominates performance. Reaktor nodes are currently heap-allocated objects with scattered pointers. For hot paths (autoWire, visitor traversal), pack node metadata into contiguous arrays: node IDs in one array, port types in another, edge indices in a third. The visitor iterates linearly through cache-friendly arrays instead of chasing object pointers. Unity’s DOTS showed 10–100x speedup for entity queries.

- Incremental graph updates (dirty flags): Unreal’s UEdGraph doesn’t recompute the entire topology when one node changes. It uses dirty flags—only the changed node and its immediate neighbors are re-evaluated. Reaktor should adopt this: when a node is added/removed, mark affected edges and ports as dirty, and only re-run autoWire for the dirty region. For a 500-node graph, this reduces autoWire from O(n²) to O(k²) where k is the neighborhood size.

- Spatial partitioning for the Blueprint editor: Game engines use spatial hashing or quadtrees for efficient collision detection and rendering. The Blueprint editor should use a quadtree for the canvas: only render nodes visible in the viewport, only check edge intersections within the visible region. At 1,000+ nodes, this is the difference between 60fps and 5fps.

- Object pooling for transient allocations: Game engines pool frequently allocated objects (particles, projectiles) to avoid GC pressure. Reaktor should pool PortInvocationEvent objects, Envelope objects (actor mailbox), and FlexBuffer builders. The graph processes thousands of port invocations per second—each one currently allocates a new event object.

From High-Frequency Trading (HFT)

- Lock-free data structures: HFT systems use lock-free queues (Disruptor pattern, LMAX Exchange) and atomics instead of mutexes. Reaktor’s actor mailbox (Kotlin Channel) uses internal locks. For high-throughput actors (10K+ messages/sec), consider a lock-free ring buffer mailbox. The existing lock-free concurrent hashmap (Robin Hood hashing, CAS, striped counters—already implemented in an earlier session) should be used for the port registry and the virtual actor directory.

- Pre-allocated message buffers: HFT systems pre-allocate all message buffers at startup. No allocation on the hot path. Reaktor should pre-allocate FlexBuffer builders per actor (one per mailbox, reused across messages) and pre-allocate edge invocation event pools per graph. This eliminates GC pauses during burst traffic.

- Mechanical sympathy (cache-line alignment): The Disruptor pattern aligns ring buffer entries to cache lines (64 bytes) to prevent false sharing. For Reaktor’s lock-free hashmap and actor mailbox, ensure that hot fields (write index, read index) are on separate cache lines. On JVM, this means padding with unused longs; on Kotlin/Native, use @SharedImmutable or manual alignment.

- Latency measurement at every boundary: HFT systems measure latency at nanosecond precision at every inter-system boundary. Reaktor should add lightweight timestamps at: graph init start/end, autoWire start/end, every port invocation, every visitor enter/exit, every edge traversal. These feed into the Performance tab in the Blueprint editor. Use monotonic clock (System.nanoTime on JVM, clock_gettime on Native), not wall clock.

From ROS (Robot Operating System)

- Topic-based pub/sub with QoS policies: ROS 2 uses DDS (Data Distribution Service) with configurable Quality of Service: reliability (best-effort vs. reliable), durability (transient-local vs. volatile), deadline (maximum inter-message interval), liveliness (automatic vs. manual). Reaktor edges should support QoS policies: a ProviderPort for real-time sensor data uses best-effort (drop old messages), while a ProviderPort for financial transactions uses reliable (guaranteed delivery). This maps to ROS 2’s QoS profiles: sensor_data, system_default, services_default.

- Lifecycle management (ROS 2 managed nodes): ROS 2 nodes have a formal lifecycle: Unconfigured → Inactive → Active → Finalized. Transitions are explicit and can be refused. This is more nuanced than Reaktor’s current lifecycle (Created → Active → Destroying). Add an Inactive state where the node is configured but not processing—useful for A/B testing (activate one branch, keep the other inactive) and graceful degradation (deactivate non-critical nodes under load).

- Launch files (declarative graph composition): ROS 2 launch files describe the graph topology declaratively (which nodes to start, how to connect topics, parameter overrides). Reaktor’s GraphManifest is the equivalent, but ROS teaches that runtime graph reconfiguration matters: add a new sensor node to a running robot without restarting. Reaktor should support dynamic node addition/removal in production via the Blueprint editor or deployment agent.

- tf2 transform tree (hierarchical coordinate frames): ROS’s tf2 maintains a tree of coordinate frames that any node can query. The analogy for Reaktor: a hierarchical context system where any node can query upstream context (auth principal, tenant ID, feature flags, locale) without explicit port wiring. This is similar to React’s Context API but for the graph. Implement as a ContextProviderNode whose values propagate downward through the graph hierarchy without explicit edges.

From Compiler Infrastructure (LLVM, GraalVM)

- Intermediate representation (IR) for graph analysis: LLVM compiles high-level code to an intermediate representation (LLVM IR) before optimizing and emitting machine code. Reaktor should emit a GraphIR (a simplified, analysis-friendly representation of the graph) at compile time. The IR enables: dead node elimination (unreachable nodes), constant folding (pure nodes with constant inputs can be pre-computed), edge fusion (consecutive synchronous edges collapsed into direct calls), and cycle detection.

- Pass-based optimization pipeline: LLVM applies optimization passes sequentially: dead code elimination, constant propagation, loop unrolling. Reaktor’s graph should support optimization passes: PortFusionPass (eliminate intermediary nodes that just forward data), ConstantFoldingPass (pre-resolve ports with known-at-build-time values), ScopeHoistingPass (lift singleton dependencies to the outermost possible scope for sharing).

- Partial evaluation (GraalVM/Truffle): GraalVM’s Truffle framework uses partial evaluation to specialize interpreters into compiled code. The analogy: Reaktor’s visitor traversal can be partially evaluated at compile time when the graph topology is known statically. Instead of interpreting the Selector at runtime, generate a specialized traversal function per known graph shape. This matters most for server routing (RoutingSelector) where the route table is fixed at deploy time.

From Distributed Systems (Kafka, Flink, Ray)

- Backpressure propagation: Kafka and Flink propagate backpressure upstream when a consumer falls behind. Reaktor edges should support backpressure: when a ConsumerPort’s buffer is full, the upstream ProviderPort suspends (Kotlin coroutine suspension maps naturally). For remote edges (Mesh/Pub/Sub), use a credit-based flow control protocol—the consumer sends credits to the producer indicating how many messages it can accept.

- Checkpointing (Flink’s Chandy-Lamport): Flink checkpoints distributed stream processing state using Chandy-Lamport snapshots. Reaktor should support graph-level checkpointing: snapshot all node states + in-flight messages to ObjectStore atomically. This enables: point-in-time recovery after crashes, graph state comparison for debugging (“what changed between checkpoint A and B?”), and time-travel debugging in the Blueprint editor.

- Placement strategies (Ray): Ray’s placement groups control where actors run based on resource requirements and affinity. Reaktor’s virtual actor directory should support placement strategies: data locality (place actor near its database shard), GPU affinity (place ML actors on GPU-equipped peers), anti-affinity (spread replicas across failure domains), and colocation (place communicating actors on the same peer to avoid serialization).

## 35.4 Graph Runtime Optimization Roadmap

| Priority | Optimization | Impact | Effort | Inspiration |
| --- | --- | --- | --- | --- |
| P0 (Now) | Graph DSL builder | DX: graph construction becomes readable and IDE-friendly | 1 week | Ktor routing, Gradle DSL |
| P0 (Now) | Compile-time graph validation | Eliminates runtime wiring failures | 2 weeks | Dagger’s compile-time DI verification |
| P0 (Now) | Better error messages | Reduces debugging time from hours to minutes | 3 days | Rust compiler error philosophy |
| P1 (Q3 2026) | Incremental autoWire (dirty flags) | 10x faster graph init for 500+ node graphs | 1 week | Unreal UEdGraph dirty tracking |
| P1 (Q3 2026) | Object pooling (events, envelopes, FlexBuffer builders) | Eliminates GC pauses during burst traffic | 1 week | Game engine object pools, HFT pre-allocation |
| P1 (Q3 2026) | Navigation guards | Auth checks, feature flags, A/B tests on routes | 3 days | React Router loader, Angular CanActivate |
| P2 (Q4 2026) | Cache-friendly node arrays (SoA layout) | 10–100x faster visitor traversal for large graphs | 2 weeks | ECS memory layout (Unity DOTS) |
| P2 (Q4 2026) | Lock-free actor mailbox | 10K+ msg/sec without lock contention | 2 weeks | LMAX Disruptor, existing Robin Hood hashmap |
| P2 (Q4 2026) | Edge QoS policies | Reliable vs. best-effort per edge | 1 week | ROS 2 DDS QoS profiles |
| P3 (H1 2027) | GraphIR + optimization passes | Dead node elimination, port fusion, scope hoisting | 4 weeks | LLVM pass pipeline |
| P3 (H1 2027) | Specialized visitor codegen | Compile-time partial evaluation for known graph shapes | 3 weeks | GraalVM/Truffle partial evaluation |
| P3 (H1 2027) | Graph checkpointing (Chandy-Lamport) | Snapshot/restore, time-travel debugging | 3 weeks | Flink checkpointing |
| P3 (H1 2027) | Quadtree spatial indexing for Blueprint | 60fps at 1,000+ nodes | 1 week | Game engine spatial partitioning |
| P3 (H1 2027) | Context propagation (hierarchical) | Auth, tenant, locale flow through graph without explicit edges | 2 weeks | React Context, ROS tf2 |

The P0 items are developer experience. The P1 items are performance for real apps. The P2 items are performance for scale. The P3 items are architectural advances that enable new capabilities. This sequence ensures the graph is usable before it’s fast, and fast before it’s optimal.

# 36. Performance Engineering: Measurement, Analysis, and Optimization

Performance in Reaktor is not a single metric—it’s a pipeline that spans from build artifacts through runtime execution to end-user perception. This section defines what to measure, how to measure it, and how AI-assisted analysis closes the loop from data to actionable improvement.

## 36.1 What Users Expect: The Performance Contract

Every Reaktor application implicitly promises certain performance characteristics. These are the numbers that determine whether the framework feels fast or slow:

| Category | Metric | Target | Why It Matters |
| --- | --- | --- | --- |
| App Startup | Time from tap to first interactive frame | < 1 second (cold), < 300ms (warm) | Users abandon apps that take > 2s to open. App store ranking algorithms penalize slow starts. |
| Navigation | Time from route push to screen render | < 100ms (in-graph), < 200ms (cross-graph) | Must feel instant. Any perceptible delay breaks the illusion of direct manipulation. |
| Service Call | P95 HTTP round-trip (client → edge → origin → response) | < 200ms domestic, < 500ms cross-continent | Users perceive > 1s as broken. Edge caching (T1 DOs) should make most reads < 50ms. |
| Actor Message | Local delivery (same process) | < 1μs (Channel send) | In-process actors must be cheaper than a function call + queue. |
| Actor Message | Remote delivery (Mesh DataChannel) | < 20ms same region, < 100ms cross-region | Real-time features (chat, presence) require low latency. |
| Graph Operations | autoWire() for 50-node graph | < 10ms | Must not block app startup. Runs once on graph init. |
| FlexBuffer | Serialize 1KB schema object | < 5μs | Must be invisible. If serialization is perceptible, the abstraction leaks. |
| Blueprint Editor | Render 500-node graph with live state | 60fps, < 16ms per frame | The editor is the product. Lag kills trust. |
| Frame Rate | Compose UI rendering | 60fps sustained, < 5% dropped frames | Standard mobile quality bar. Jank is unacceptable. |
| Memory | Per-node overhead in the graph | < 1KB per BasicNode, < 5KB per ControllerNode | 1000-node graph should use < 5MB of graph overhead. |

These are not aspirational—they are the table stakes for a framework that claims to be production-ready. Every number should be validated by automated benchmarks in CI, and regressions should block merges.

## 36.2 Build-Time Metrics: What Ships to Users

Before anything runs, the build artifacts determine the user’s first experience: download time, install size, and cold start speed.

| Metric | Measurement Tool | Target | Impact |
| --- | --- | --- | --- |
| Android APK size | Android Studio APK Analyzer + Gradle size reporting | < 15MB base (excluding assets) | Play Store download conversion drops 1% per MB above 10MB |
| iOS IPA size | Xcode App Thinning + BitCode | < 20MB base | App Store cellular download limit is 200MB; smaller is faster |
| JS bundle size (Workers) | esbuild bundle analyzer + Wrangler size check | < 1MB compressed per Worker | Workers have a 10MB limit. Smaller = faster cold starts. |
| JS bundle size (Web) | Webpack/Vite bundle analyzer | < 200KB initial load, lazy-load rest | Core Web Vitals LCP directly affected by JS payload size |
| JS bundle size (Hermes/Mobile) | Metro bundle analyzer | < 2MB compressed | Downloaded over cellular. Stored on device. Affects CodePush speed. |
| JVM JAR size | Gradle dependency report + shadow JAR analysis | < 50MB fat JAR | Affects k3s pod startup time and container image pull speed |
| KSP codegen time | Gradle build scan + --profile | < 5 seconds incremental, < 30s clean | Developer iteration speed. Slow codegen kills adoption. |
| Full build time | Gradle build scan | < 2 min incremental, < 10 min clean (CI) | Developers won’t use a framework with 20-minute builds |

Build-time metrics are tracked per commit in CI (GitHub Actions). A dashboard shows trend lines. Size regressions > 5% require explicit approval. Build time regressions > 20% block merge.

## 36.3 Runtime Metrics: Web Vitals and App Vitals

Runtime performance is measured through two standard frameworks, unified under reaktor-telemetry:

Web Vitals (Browser + PWA)

| Vital | What It Measures | Target | Reaktor Integration |
| --- | --- | --- | --- |
| LCP (Largest Contentful Paint) | Time until the largest visible element renders | < 2.5s | Measured per RouteNode. Blueprint shows LCP grade per screen. |
| INP (Interaction to Next Paint) | Delay between user input and visual response | < 200ms | Measured per interaction on ComposeNodes. Slow nodes flagged. |
| CLS (Cumulative Layout Shift) | Visual stability (elements jumping around) | < 0.1 | Measured per page load. Compose’s deterministic layout helps here. |
| TTFB (Time to First Byte) | Server response time | < 800ms | Measured per ServiceNode HTTP call. Edge caching should make most < 100ms. |
| FCP (First Contentful Paint) | Time until any content renders | < 1.8s | Affected by JS bundle size and initial graph construction. |

App Vitals (Android + iOS)

| Vital | What It Measures | Target | Reaktor Integration |
| --- | --- | --- | --- |
| Cold Start Time | Time from process creation to first frame | < 1s | Graph construction + autoWire() + initial route render. Profiled per release. |
| Warm Start Time | Time from background resume to interactive | < 300ms | Lifecycle restore (Restoring → Attaching) for all nodes. Must be fast. |
| Frame Rate | Sustained frames per second | 60fps, < 5% janky frames | Per-screen measurement via ControllerNode telemetry. |
| ANR Rate (Android) | Application Not Responding events | < 0.5% | Any blocking call on main thread. Graph operations must be off-main-thread. |
| Memory (Baseline) | RSS at idle on home screen | < 80MB | Graph overhead + Compose + cached data. Monitor per release. |
| Memory (Peak) | RSS during heaviest screen | < 200MB | Image loading, actor state, cached FlexBuffers. Must not trigger OOM killer. |
| Battery (Idle) | Background power consumption | < 1% per hour idle | WorkManager/BGTaskScheduler scheduling. No polling loops. |
| Crash Rate | Sessions with crashes / total sessions | < 0.5% | Firebase Crashlytics via reaktor-telemetry. Crash-free rate > 99.5%. |

## 36.4 Automated Testing and Load Testing

reaktor-shadow provides the testing infrastructure that validates performance under realistic conditions:

- Keploy regression testing: Traffic captured by reaktor-shadow at the Service layer (all six transports) generates Keploy test suites automatically. Every PR runs the test suite. If a service call’s P95 latency increases by > 20% compared to the baseline recording, the PR is flagged. This catches performance regressions before they reach production.

- Maestro UI testing with timing: Maestro flows are recorded in the Blueprint editor and include timing assertions: “navigate to /chats/{id} must complete within 200ms.” CI runs flows on real devices (Firebase Test Lab). Timing failures are regressions.

- Load testing from captured traffic: reaktor-shadow captures production request patterns (volume distribution, timing, payload sizes). k6 or Gatling scripts are generated that replay realistic traffic at 2x, 5x, 10x current volume. Load tests run weekly in a staging environment. Results feed into the performance dashboard.

- Synthetic monitoring: Cloudflare Workers run synthetic transactions (login, navigate to chat, send message, check delivery) every 5 minutes from multiple regions. Latency and success rate are tracked. Degradation triggers alerts.

## 36.5 Full-Stack Flamegraph Profiling

Profiling identifies where time is actually spent. Reaktor provides per-platform profiling integrated into the Blueprint editor:

| Platform | Profiler | Integration with Blueprint Editor |
| --- | --- | --- |
| Android (JVM) | async-profiler (sampling CPU, allocation, lock contention, wall clock) | Flamegraph data mapped to graph nodes: each method frame annotated with the owning Node.id. The editor shows per-node CPU time, allocation rate, and hot methods. |
| Android (Native/C++) | Simpleperf + perfetto trace | Native FFI calls through libreaktor profiled. Highway SIMD compute actors show vectorization efficiency. |
| iOS (Swift/Kotlin Native) | Instruments (Time Profiler, Allocations) | Xcode Instruments traces imported. Node mapping via debug symbols. |
| JVM Server | async-profiler + JFR (Java Flight Recorder) | Continuous profiling in production via low-overhead JFR. Flamegraphs per ServiceNode endpoint. |
| Cloudflare Workers (JS) | Workers Analytics + console.timeLog | Per-handler execution time from Workers dashboard. Mapped to graph ServiceNodes. |
| Browser (JS) | Chrome DevTools Performance panel + Lighthouse | Performance traces imported. Mapped to React/Compose WASM component tree. |

The Blueprint editor’s Performance tab overlays flamegraph data onto the graph canvas. Each node shows a heat indicator: cool (blue, < P50 CPU), warm (yellow, P50–P90), hot (red, > P90). Clicking a hot node opens the flamegraph filtered to that node’s execution stack. This replaces the workflow of “run profiler, export trace, open in external tool, manually correlate to code” with “click the red node.”

## 36.6 Production Telemetry: Connecting Everything

reaktor-telemetry (built on OpenTelemetry’s KMP library) provides the unified data pipeline that connects all performance signals:

- Traces: Every Service call, actor message delivery, navigation transition, and graph operation emits an OpenTelemetry span. Spans carry: traceId, parentSpanId, node.id, node.type, duration, status. Exported to Grafana Tempo. End-to-end latency from user tap to server response to UI update is one trace.

- Metrics: Counter, Gauge, and Histogram metrics per node: messages_processed, mailbox_depth, storage_ops, connection_count, processing_time_ms. Exported to Grafana Mimir (Prometheus-compatible). Dashboards per service, per route, per actor type.

- Logs: Structured JSON logs via Kermit (already used throughout the codebase) with node.id, graph.id, and traceId correlation. Exported to Grafana Loki. Log → trace → metric drill-down in a single Grafana dashboard.

- Vitals: Web Vitals and App Vitals emitted as metrics per RouteNode. The Grafana dashboard shows: P50/P75/P95 LCP per screen, cold start time trend, crash-free rate, memory baseline trend.

- Custom events: Business events (user_signed_up, order_placed, message_sent) emitted alongside performance events. Correlation: “when order_placed latency exceeds 2s, abandonment rate increases 30%.”

The Grafana stack (Tempo for traces, Mimir for metrics, Loki for logs) runs on k3s alongside the application servers. Dashboards are pre-built per Reaktor module: Service Dashboard (per-endpoint latency, error rate, throughput), Actor Dashboard (per-type activation rate, mailbox depth, failure rate), Mesh Dashboard (peer count, connection success rate, DataChannel latency), and Auth Dashboard (login success rate, token refresh rate, RBAC denial rate).

## 36.7 AI-Assisted Performance Optimization

Raw metrics are useless without interpretation. The Reaktor AI Agent (Section 37) continuously analyzes performance data and provides actionable recommendations:

- Build size analysis: After every CI build, the agent compares APK/IPA/bundle sizes against previous builds. If size increased, it identifies which new dependency or asset caused the increase and suggests: remove unused dependency X (saves 200KB), enable R8 full mode for module Y, lazy-load feature Z.

- Flamegraph analysis: The agent reads flamegraph data, identifies the top 5 hottest graph nodes, and suggests concrete optimizations: “RepositoryNode.fetchUsers() is allocating 50MB per call due to JSON deserialization. Switch to FlexBuffer typed access to eliminate allocations.” The suggestion includes a code diff for the developer to review.

- Vitals regression detection: When P75 LCP for /chats increases from 1.2s to 1.8s over 3 days, the agent identifies the likely cause by correlating with recent deployments, new dependencies, or increased payload sizes. It opens a GitHub issue with the analysis.

- Load test interpretation: After a load test, the agent summarizes: “At 5x traffic, ChatService P95 degrades from 50ms to 800ms. Bottleneck is the Postgres connection pool (max 10 connections). Recommendation: increase pool to 25 or add a Durable Object read cache (T1) for the hot query.”

- Proactive alerting: The agent monitors trends, not just thresholds. If memory baseline grows 2% per release consistently, it alerts before OOM: “Memory baseline has grown 15% over 8 releases. Likely leak in PresenceActor connection tracking. Here’s the allocation flamegraph for the PresenceActor.”

# 37. The Reaktor AI Agent: Unified Intelligence Layer

AI capabilities are referenced throughout this document—in the Blueprint editor (Section 8), AI-Native Intelligence (Section 10), Agentic Graph Operations (Section 17), and Performance Optimization (Section 35). This section unifies them into one cohesive design: the Reaktor AI Agent, a persistent, context-aware assistant that operates across every phase of the development lifecycle.

## 37.1 Architecture: Graph-Native, Tool-Augmented

The Reaktor AI Agent is not a chatbot bolted onto an IDE. It is a graph node (AgentNode) with full access to the Reaktor runtime via typed ports. It connects to external LLMs (Claude, GPT, Gemini, Codex) via the Service layer and augments them with Reaktor-specific context via MCP.

| Component | Implementation | Purpose |
| --- | --- | --- |
| AgentNode | ActorNode subclass with LLM ServiceNode port | Persistent agent that processes developer requests via typed messages. One per workspace. |
| MCP Server (reaktor-mcp) | Exposes graph topology, node registry, schema definitions, and runtime state as MCP Resources and Tools | Gives external LLMs full situational awareness of the Reaktor application. Solves the context problem. |
| Tool Registry | Set of typed functions the agent can invoke: CompileProject, RunTests, ReadFile, WriteFile, SearchCode, QueryTelemetry, CreateGitCommit | Structured actions the LLM selects via ReAct (Reasoning and Acting) pattern. |
| Memory (per-workspace) | Conversation history + project conventions + past decisions stored in ObjectStore | The agent remembers coding conventions, architectural decisions, and past optimizations. |
| Router | Dispatches to specialized sub-agents or external LLMs based on task type | Complex tasks decomposed. Claude for architecture. Codex for boilerplate. Local model for quick completions. |

## 37.2 Development Assistant

The primary agent mode: helping developers build Reaktor applications faster.

- Graph-aware code generation: When a developer asks “add a chat feature,” the agent doesn’t generate generic code. It reads the current graph topology (via MCP), identifies existing services (UserRepository, AuthNode), and generates a ChatGraph with: ChatRoomActor, ChatMessageSchema ( data class), ChatService (PostHandler for send, GetHandler for history), ChatScreen (ComposeNode consuming the service), and the RouteNode + NavigationEdge wiring—all correctly connected to existing ports.

- Question/Answer with codebase context: “How does the auth flow work in this app?” The agent queries the graph JSON, finds the AuthNode, traces its ports to LoginScreen and the JWT interceptor, and explains the flow with references to specific files and line numbers. It doesn’t hallucinate—it reads the actual graph.

- Schema generation: “Create a schema for a restaurant menu item.” The agent generates an @Struct data class with appropriate fields (name, description, price, category, imageUrl, allergens), the FlexBuffer serializer, and the corresponding TypeScript interface—all following the project’s existing naming conventions extracted from Memory.

- Debugging assistance: When a developer hits a bug, the agent reads the relevant node’s state, recent port invocations, and error logs (all available via MCP Tools). It identifies the likely cause and suggests a fix with a code diff.

- External LLM routing: For tasks where Claude/GPT excels (architectural reasoning, complex refactoring, explaining trade-offs), the agent routes through the external LLM with full MCP context attached. For boilerplate (CRUD screens, standard service wiring), it uses local generation or Codex. The developer doesn’t manage this routing—the agent decides.

## 37.3 Performance Intelligence

The agent continuously monitors build-time and runtime performance metrics and provides proactive insights:

| Signal Source | What the Agent Reads | Example Insight |
| --- | --- | --- |
| Build artifacts | APK/IPA/bundle sizes, dependency tree, R8/ProGuard reports | “Installing library X added 800KB to the APK. 600KB is unused—it bundles a full HTTP client you already have via Ktor. Use the -lite variant or exclude the transitive dependency.” |
| Flamegraph data | Per-node CPU time, allocation rate, hot methods | “OrderActor.processPayment() allocates 12MB per call because it deserializes the full order history. Switch to a paginated query or FlexBuffer lazy access.” |
| Web/App Vitals | LCP, INP, CLS, cold start, frame rate per RouteNode | “LCP for /products increased from 1.1s to 2.3s after last deploy. The new ProductImageCarousel loads 8 full-resolution images on mount. Add lazy loading with placeholder thumbnails.” |
| Keploy regression tests | P95 latency per endpoint across test runs | “GetHandler(/api/users) P95 went from 45ms to 210ms. The new query joins 3 tables without an index on user_roles.context_id. Suggested migration: CREATE INDEX idx_user_role_context_id.” |
| Load test results | Throughput saturation point, bottleneck identification | “At 10x traffic, InventoryActor passivation rate spikes—actors are being evicted and reactivated every 2 seconds. Increase idleTimeout from 5 minutes to 30 minutes for high-traffic SKUs.” |
| Memory trends | RSS baseline per release, allocation growth rate | “Memory baseline grew 8% in the last 4 releases. The top contributor is ChatRoomActor connection tracking: each peer stores full user profile (4KB). Store only peer ID and lazy-load profiles.” |

All insights are presented in the Blueprint editor’s Performance tab. Each insight includes: the specific graph node(s) involved, the metric that triggered the insight, the trend data, and a suggested code diff for the developer to review, accept, or modify. The agent never auto-applies changes—the human reviews every modification.

## 37.4 Analytics Intelligence

reaktor-analytics wraps Google Analytics (Firebase Analytics on mobile, GA4 on web) with optional custom event tracking when GA’s built-in events are insufficient. The AI agent interprets analytics data alongside performance data:

- Funnel analysis: “35% of users who reach /onboarding drop off at step 3 (profile photo upload). The upload takes 4.2 seconds on average (3G). Recommendation: (1) add a skip button, (2) compress images client-side before upload, (3) show a progress indicator. Here’s the code diff for client-side compression.”

- Feature usage correlation: “Users who use the chat feature within 24 hours of signup have 3x higher 30-day retention. The chat feature is buried 3 taps deep. Recommendation: add a chat CTA to the home screen. Here’s the NavigationEdge to add.”

- Error impact analysis: “The crash in PaymentService.processRefund() affects only 0.1% of sessions but those sessions have 10x higher lifetime value (they’re power users making purchases). Priority: critical despite low volume.”

- Performance-to-business correlation: “When LCP for /products exceeds 2 seconds, add-to-cart rate drops 40%. Currently 12% of sessions exceed this threshold. Fixing the ProductImageCarousel lazy loading (Section 36.3) would recover approximately ₹2.1L/month in missed conversions.”

## 37.5 Cloud Cost Optimization

The agent monitors infrastructure costs (GCP billing, Cloudflare usage, Supabase quotas) alongside performance and analytics to recommend optimizations:

- Right-sizing: “The k3s VM (e2-standard-4, 4 vCPU, 16GB RAM) averages 12% CPU utilization. Downgrade to e2-standard-2 (saving ₹3,500/month). P95 latency headroom is sufficient.”

- Cache tier optimization: “78% of GetHandler(/api/products) requests return identical data within a 5-minute window. Adding a Durable Object cache (T1) with 5-minute TTL would reduce origin traffic by 78% and save ₹1,200/month in Supabase compute.”

- Workers vs. origin routing: “The /api/config endpoint returns static JSON that changes once per deploy. Move it from Spring Boot (origin) to a Cloudflare Worker with KV store. Eliminates 50K requests/day from the origin server.”

- Pub/Sub cost awareness: “GCP Pub/Sub costs increased 40% this month due to the new analytics event stream. The stream publishes 500 events/second with an average message size of 2KB. Batch messages (50 per publish) to reduce API call costs by 98%.”

- Storage lifecycle: “R2 storage for media has grown to 500GB. 60% of objects haven’t been accessed in 90 days. Recommend: add a lifecycle policy to transition cold objects to Infrequent Access tier (saving ₹800/month).”

## 37.6 Additional Agent Capabilities

- Security scanning: The agent scans dependency trees for known CVEs, reviews auth permission configurations for over-permissive roles, and flags Service endpoints that lack rate limiting or input validation. Weekly security digest delivered to the Blueprint editor.

- Documentation generation: The agent reads the graph topology and generates: API documentation (OpenAPI spec from Service handlers), architecture diagrams (from GraphManifest), onboarding guides (step-by-step for new developers based on graph structure), and changelog entries (from git diffs + graph diffs).

- Migration assistance: When Reaktor releases a new version, the agent reads the changelog, compares the old and new APIs, and generates a migration guide specific to the user’s codebase: “Your app uses 3 deprecated APIs. Here are the diffs to update them.”

- Incident response: When an alert fires (crash rate spike, latency degradation, error rate increase), the agent correlates: recent deployments, infrastructure changes, traffic patterns, and dependency updates. It produces an incident summary: “Crash rate increased 5x at 14:32 UTC. Last deployment was at 14:30 UTC (commit abc123). The deployment changed UserRepository.fetchProfile(). Stack trace points to a null pointer on the new ‘avatar’ field. Suggested fix: add null check. Rollback recommended if fix cannot be deployed in 15 minutes.”

- Compliance checks: For Reaktor Cloud tenants in regulated industries: the agent verifies that PII fields are encrypted at rest, that data deletion workflows exist for GDPR/DPDPA right-to-deletion, that audit logs capture all admin operations, and that auth tokens have appropriate expiry. Non-compliance generates warnings in the editor.

# 38. reaktor-graphify: The Graph as Queryable Knowledge Layer

Every Reaktor app already is a typed graph. The Kotlin DSL composes Graph, BasicNode, ControllerNode, ComposeNode, ContainerNode, RouteNode, ActorNode, ServiceNode, and NativeNode into a directed structure connected by ConsumerPort<T> and ProviderPort<T> edges resolved through autoWire() or explicit connect(). GraphJson.toJsonElement() already emits the full topology. GraphManifest (Section 32) already serializes it at compile time. What has been missing is a consumer-facing layer that publishes this graph as a queryable knowledge artifact for AI agents, developers, and tooling — in the same shape Graphify established for arbitrary codebases (github.com/safishamsi/graphify).

reaktor-graphify is that layer. It is deliberately not a separate graph. It is a set of Visitors, Selectors, and emitters that run on top of the existing reaktor-graph / reaktor-graph-port infrastructure. Everything in this chapter maps to code that already exists in the repo, with the single exception of the emitters themselves, which are new but trivial.

## 38.1 Why Graphify Inspired This, and Why Reaktor Goes Further

Graphify solves a real problem: when an AI agent or developer asks “what connects authentication to the chat service?”, the grep-based approach reads hundreds of files, hallucinates connections, and still misses the answer half the time. Graphify replaces grep with a typed queryable NetworkX graph, built in three passes (AST → Whisper for video/audio → LLM extraction), with every edge tagged EXTRACTED, INFERRED, or AMBIGUOUS. Their headline metric is 71.5× fewer tokens per query on a mixed 52-file corpus.

The strategic insight for Reaktor is the inversion: Graphify has to reverse-engineer structure from source files that never declared it. In Reaktor, every architectural edge is a typed port connection, a route edge, a service call, a lifecycle dependency, or an actor address — declared at compile time, wired by the graph runtime, inspectable at runtime. We do not need LLM extraction to find structure. We need a thin serialization layer that speaks Graphify’s output format, because that is the format AI agents already know how to consume (MCP servers, GRAPH_REPORT.md, interactive HTML).

| Dimension | Graphify (arbitrary corpus) | reaktor-graphify |
| --- | --- | --- |
| Source of structure | AST + LLM extraction | GraphManifest + runtime Visitors on live Graph |
| Edge confidence default | INFERRED (AST pass bumps to EXTRACTED on direct statements) | EXTRACTED (typed ports are authoritative) |
| Runtime view | None — static snapshot only | Live graph: active routes, selected panes, in-flight service calls, actor mailboxes |
| Queryable primitives | nodes, edges, communities, god nodes | Selectors (Structural, Routing, Connectivity, PortType, Capability, Transport) + Traversers (DFS, BFS, Scoped) |
| Dynamic discovery | Whisper + LLM on every re-run | GraphCommand stream + GraphManifest diff |
| Token reduction target | 71.5× (measured on 52 files) | 200-500× target (typed graph is denser) |

## 38.2 Visitors Are the Primitive

The reaktor-graph repo already ships a visitor infrastructure at dev.shibasis.reaktor.portgraph.visitor. It is the natural host for Graphify-style traversal because every question Graphify answers (“what connects X to Y?”, “what does Z depend on?”, “what cluster does W belong to?”) is a graph traversal with a filtering policy. reaktor-graphify does not invent a new traversal layer — it implements PortGraphVisitor subclasses.

The existing Visitor.kt defines three pieces that Graphify needs:

- Selector: decides which neighbors of a node to visit. The repo ships StructuralSelector (hierarchy: parent/child), RoutingSelector (route edges only), and ConnectivitySelector (port wiring edges only). reaktor-graphify adds PortTypeSelector(transport, method, operation) for questions like “which nodes consume this exact port type?”, CapabilitySelector(capability) for “which nodes declare this capability?”, and TransportSelector(ServiceTransport) for “which nodes speak Pub/Sub?” Selectors are composable: a query asking “which HTTP-POST routes reach the payment service?” is TransportSelector(HTTP) then PortTypeSelector(method=POST) then     RoutingSelector.

- Traverser: drives the walk. The repo ships DepthFirstTraverser and BreadthFirstTraverser. reaktor-graphify adds ScopedTraverser(maxHops, maxNodes, budgetBytes) so agent queries are bounded. Every Graphify command (query_graph, path, explain) becomes a scoped traversal over the live graph.

- ExitScope: lets visitors push/pop state as they descend and ascend the graph. The repo’s HierarchyVisitor uses this for a breadcrumb map stack. reaktor-graphify uses the same pattern to build community membership, compute god-node centrality as a running reduction, and accumulate confidence scores per edge.

The critical property: a Graphify query over a Reaktor app is a visitor that does not read source files. It walks the same PortGraph that the runtime walks when it dispatches an event. The same code path answers “what is my graph structure?” and “how does a request actually flow?”

## 38.3 Emitter Architecture

reaktor-graphify exposes six emitters, each a PortGraphVisitor subclass that produces one artifact. Every emitter shares the same input (the live PortGraph root) and scope (optionally a subgraph selected by tenant, module, or capability). Every emitter can run in CI (on GraphManifest) or at runtime (on the live graph). The difference is input wiring; the visitor logic is identical.

| Emitter | Visitor Base | Output |
| --- | --- | --- |
| GraphJsonEmitter | extends existing GraphJson | graph.json with Graphify node/edge schema (id, label, source_location, relation, confidence). Default format for agents. |
| GraphFlexBufferEmitter | extends GraphJson + FlexBuffer codec | graph.flex for zero-copy agent access via reaktor-flexbuffer. |
| GodNodeRanker | BreadthFirstTraverser + DegreeAccumulator | Top-N nodes by weighted in-degree (port consumer count + route containment + actor supervision). Fed into GRAPH_REPORT. |
| LeidenCommunityEmitter | scoped post-pass over emitted graph.json | Community assignments via graspologic Leiden; seeded with known structural boundaries (subgraph membership, feature hyperedges). |
| SurprisingConnectionFinder | BFS with EdgeRarityAccumulator | Edges whose endpoints sit in distinct communities and whose relation type is rare within that pair. Ranked by composite score. |
| GraphReportRenderer | consumes the five above | GRAPH_REPORT.md — the one-page summary: god nodes, communities, surprising connections, suggested questions, confidence distribution. |

None of these emitters walks source files. All of them walk the already-typed PortGraph. Their correctness reduces to the correctness of autoWire(), GraphJson.toJsonElement(), and the existing visitor infrastructure — all of which are unit-tested in reaktor-graph today.

## 38.4 How an Emitter Looks in Code

// Extends the repo's PortGraphVisitor with a scoped BFS that collects

// graph.json entries. The base visit(node, edge?) signature and the

// ExitScope pattern are unchanged from Visitor.kt.

class GraphJsonEmitter(

private val rootSelector: Selector = ConnectivitySelector,

private val scope: TraversalScope = TraversalScope.Unbounded,

) : PortGraphVisitor<GraphJsonEmitter.NodeEntry>() {

data class NodeEntry(val id: String, val label: String, val sourceLocation: String)

private val nodes = mutableMapOf<String, JsonObject>()

private val edges = mutableListOf<JsonObject>()

override fun visit(node: Node, incomingEdge: Edge?): ExitScope {

val id = node.graphPath

nodes[id] = node.toGraphifyJson()  // delegates to GraphJson.toJsonElement

incomingEdge?.let { edges += it.toGraphifyJson(confidence = Confidence.EXTRACTED) }

return ExitScope { /* no post-visit work needed */ }

}

fun emit(): JsonObject = buildJsonObject {

put("nodes", JsonArray(nodes.values.toList()))

put("edges", JsonArray(edges))

put("schema_version", JsonPrimitive("reaktor-graphify/1"))

put("generator", JsonPrimitive("reaktor-graphify"))

}

fun run(root: Node): JsonObject {

BreadthFirstTraverser(rootSelector, scope).traverse(root, this)

return emit()

}

}

The boilerplate is small because the visitor host, the selector interface, the traversal scope, and the base JSON serialization (GraphJson.toJsonElement()) already exist. reaktor-graphify is ~2 kloc of glue plus Leiden integration. It is not a new system.

## 38.5 Confidence Labels, the Reaktor Way

Graphify’s three-level confidence model maps onto Reaktor as follows. The key point: in Reaktor, EXTRACTED is the default because the graph is statically typed. INFERRED and AMBIGUOUS are reserved for extensions that look beyond the typed graph.

| Edge Class | Confidence | Reaktor Source |
| --- | --- | --- |
| Port wiring | EXTRACTED | Node.ports, autoWire(), connect(). Any ConsumerPort→ProviderPort edge is EXTRACTED because the type system witnessed the connection. |
| Route edges | EXTRACTED | RouteNode.edge(), NavCommand dispatch. Authored in the graph DSL. |
| Service calls | EXTRACTED | ServiceNode registers handlers as ProviderPort with portKey=operation and portType="TRANSPORT:METHOD:operation". A consumer’s port type match is EXTRACTED. |
| Transport topology | EXTRACTED | ServiceTransport enum values (HTTP / LOCAL / PEER / PUBSUB / QUEUE / WORKFLOW) and ServiceEndpoint factories. |
| DI scope containment | EXTRACTED | Graph-scoped DI and port registries. |
| Lifecycle dependencies | EXTRACTED | LifecycleCapability valid-transitions. |
| Actor supervision | EXTRACTED | ActorNode supervisor/supervisee edges. |
| Cross-graph actions | EXTRACTED | findContainerForGraph() resolution. |
| Semantic similarity | INFERRED | Cross-module concept similarity computed by Blueprint Copilot. Labeled semantically_similar_to with a float confidence in [0,1). |
| Shared-payload routes | INFERRED | Routes whose Payload types are structurally similar but not unified. |
| Telemetry co-occurrence | INFERRED | Nodes frequently active in the same reaktor-telemetry trace. Confidence = normalized mutual information over traces. |
| Design-rationale links | AMBIGUOUS | Extracted from KDoc / commit messages / design docs by the optional LLM enrichment pass. Always flagged for human review. |
| Architectural smells | AMBIGUOUS | Patterns the static analyzer flags but cannot confirm (circular consumer chains with indirection, orphan producer ports). |

Default reaktor-graphify runs produce ~90% EXTRACTED edges. This is the inversion of Graphify on an arbitrary codebase, where ~60-70% of edges start INFERRED until the call-graph second pass promotes them. The density and authoritativeness of Reaktor’s graph is what lets the token-reduction multiplier exceed Graphify’s 71.5× baseline.

## 38.6 GRAPH_REPORT.md: The One-Page Map

Graphify’s most important single artifact is GRAPH_REPORT.md — the one-page summary with god nodes, communities, surprising connections, and suggested questions. reaktor-graphify’s GraphReportRenderer produces the same artifact for Reaktor apps. An abbreviated BestBuds example:

# BestBuds — GRAPH_REPORT.md

Generated 2026-04-21 from GraphManifest v1.4.0

Nodes: 214    Edges: 1,399   Confidence: 89% EXTRACTED / 10% INFERRED / 1% AMBIGUOUS

## God Nodes (top 5 by weighted in-degree)

1. UserRepository          — 18 consumers across 11 graphs

2. ChatInteractor          — 14 incoming (WebSocket, MessageRepository, NotificationActor, OfflineQueueActor)

3. AuthInterceptor         — 12 incoming (gates every protected route)

4. TAppBar                 — 11 incoming (every route with hasAppBar=true)

5. ActionRegistry          — 9 incoming (every component using ActionRef)

## Communities (Leiden, modularity 0.71)

- auth          — 7 nodes  (AuthInterceptor, SessionActor, TokenRefresher, OAuthFlow, ...)

- chat          — 11 nodes (ChatListScreen, ChatScreen, ChatController, ChatInteractor,

PartySocket, MessageRepository, NotificationActor, ...)

- events        — 8 nodes  (EventListScreen, EventDetailScreen, PrivateEventsSubGraph, ...)

- profile       — 6 nodes

- media         — 5 nodes

- devtools      — 4 nodes

## Surprising Connections

- ChatInteractor → ReaktorTelemetry                (INFERRED, 0.81)

Only payment-flow otherwise uses trackOptimisticSend. May indicate a

shared backpressure pattern worth extracting.

- PaymentActor ↔ ChatRoomActor                     (AMBIGUOUS)

Both actors share HLC timestamp format but neither references the other.

Likely coincidence; flagged for review.

- FriendProfileRoute ← EventController             (EXTRACTED, NavigationEdge)

Cross-graph: EventController invites flow opens FriendProfile from the

events graph, not the friends graph.

## Suggested Questions

- "If UserRepository's cache key format changes, what breaks?"

→ 18 direct consumers; walk via Selectors.ConnectivitySelector.

- "Which routes can open without auth?"

→ 3 routes: /onboarding, /auth/signin, /public-events.

- "Which nodes require the Upload capability?"

→ 4 nodes: ChatMediaSender, ProfileAvatarEditor, EventCoverUploader, FeedbackAttachmentForm.

This is the artifact AI agents read before every Glob / Grep call, in the always-on pattern Graphify established. For Reaktor apps, the reaktor-devops toolchain writes this hook automatically.

## 38.7 MCP Server on the Live Graph

Graphify exposes its JSON graph through an MCP stdio server so AI agents can query programmatically. reaktor-graphify does the same, but with a distinction: the MCP server can expose either the compile-time GraphManifest or the live, running graph. That second mode is only possible because reaktor-graph carries the graph into runtime as a first-class object.

The MCP surface:

- get_node(id) — returns a node’s metadata, including current lifecycle state for runtime mode.

- get_neighbors(id, selector) — wraps Selector.neighbors(node) from the visitor API. Agents specify ConnectivitySelector, RoutingSelector, StructuralSelector, or a composed selector.

- query_graph(natural_language) — interpreted by the agent itself; the server answers with a scoped BFS plus a set of edges, never the whole graph.

- shortest_path(a, b, selector) — uses the existing port-graph shortest-path if available, else a visitor-based bounded BFS.

- get_community(id) — returns the Leiden community and the top bridges into and out of it.

- explain(id) — plain-language rationale assembled from the node’s role, its ports, its consumers, its containing graph, and any design-rationale edges.

- runtime_snapshot(id) — live-only: returns current inputs (last N values observed on ConsumerPorts), current outputs (values on ProviderPorts), mailbox depth for actors, in-flight request count for services, lifecycle state.

- diff(manifest_a, manifest_b) — given two GraphManifest snapshots (typically “before PR” vs “after PR”), returns the edge-level delta. This is the primary safety rail for refactoring: a PR that removes 3 edges and adds 5 edges has a deterministic impact surface.

The always-on assistant hook surfaces GRAPH_REPORT.md; the MCP server answers the specific queries. Both patterns come directly from Graphify and require no invention on Reaktor’s side.

## 38.8 Live vs Static Graph: Runtime Queries

This is the capability no source-level graph tool can provide. Static graph analysis can answer “what can happen”; only the live graph can answer “what is happening.” reaktor-graphify’s live mode is backed by the Blueprint editor’s runtime inspection API (Section 8.1) and the telemetry events emitted by reaktor-telemetry.

| Query | Mode | How |
| --- | --- | --- |
| “What routes exist for /events?” | static | Walk RouteNode children under /events via StructuralSelector. |
| “Which route is active right now?” | live | Graph.backStack.entries.value → top entry → route pattern. Available on any Graph instance. |
| “What payload opened the current chat?” | live | backStack.entries.value.last().edge.routeBinding.payload. |
| “Which services are currently slow?” | live count + P | ServiceNode handler-level telemetry: active request 95 latency. Accessible via the reaktor-telemetry interceptor chain. |
| “Which actors have mailbox depth > 100?” | live the trave | ActorNode.mailbox.size (enumerates all actors under rsal root via StructuralSelector). |
| “Did this PR break any port contracts?” | static edges who | diff(manifest_before, manifest_after) reports removed se consumers still exist. |
| “Which capability tier is currently active on this device?” | live `Capabili | RuntimeCapability.tier.value on each tyFeature`. |

Runtime queries enable a class of debugging that static analysis cannot reach: “Why is this screen dimmed?” → runtime_snapshot shows CapabilityTier.Fallback on the upload capability; get_node(upload_capability).reason returns DegradationReason.Thermal. The answer is one MCP call deep.

## 38.9 Hyperedges for Cross-Cutting Concerns

Graphify uses hyperedges for relationships that pairwise edges cannot express — “all classes implementing a shared protocol,” “all functions in an auth flow.” reaktor-graphify defines three concrete hyperedge types that arise naturally from Reaktor’s structure:

- capability_hyperedge: links a CapabilityFeature (e.g., “live chat”) to every node that contributes to it: routes, screens, controllers, services, actors, repositories. Derived from CapabilityStrategyPolicy declarations + port-type matching.

- flow_hyperedge: links nodes participating in a single cross-cutting flow (auth, payment, upload, export). Derived from ActionRegistry dispatch chains and SpringRouter.toRouter() generated routes. A flow hyperedge is essentially a named traversal path.

- tenant_hyperedge: for multi-tenant apps, links all nodes belonging to a single tenant scope. Supports blast-radius analysis: “What breaks for tenant X if I change node Y?”

All three are EXTRACTED because they are derived from existing typed declarations. They answer questions standard pairwise graph queries cannot answer in one hop.

## 38.10 Enrichment Pass: KDoc and Design-Rationale Extraction

The optional second pass (only run in CI) mirrors Graphify’s design-rationale extraction: an LLM reads KDoc on nodes, inline comments tagged // WHY:, // NOTE:, // HACK:, // IMPORTANT:, // TRADEOFF:, commit messages, and Markdown design docs. Extractions become design_rationale nodes attached via rationale_for edges, all tagged INFERRED with confidence scores.

Payoff: a new developer asks “why does ChatInteractor use cache-first for realtime?” The answer is extracted from a design doc the developer did not know existed, routed via the design_rationale subgraph. Graphify proved this pattern works on arbitrary codebases; for Reaktor it works on a denser, more authoritative graph.

## 38.11 Integration With the Rest of Reaktor

reaktor-graphify touches every other module by publishing artifacts; it depends on only two. Its position in the stack:

- reaktor-compiler (Section 32) emits GraphManifest at build time; reaktor-graphify’s emitters consume it.

- reaktor-graph / reaktor-graph-port provide PortGraphVisitor, Selector, Traverser, and ExitScope. reaktor-graphify extends them.

- Blueprint Editor / Reaktor Desktop renders the interactive graph.html using composeflow / reaktor-flow (Section 27.2) — the same rendering stack the editor already uses. Community colors overlay pane layouts. God-node sizing is an overlay mode in the graph panel.

- Blueprint Copilot queries reaktor-graphify’s MCP server when it needs structural context. This is what makes the Copilot competitive with grep-based agents on a Reaktor codebase.

- reaktor-shadow (Section 22) uses community assignments to scope regression tests: a PR that changes nodes in the chat community runs chat-community tests first, event- and media-community tests in parallel, payment-community tests deferred because the graph confirms no edge between them and chat.

- reaktor-devops bundles reaktor-graphify in the standard toolchain. reaktor deploy generates the graph artifacts and writes the CLAUDE.md / AGENTS.md always-on hook automatically.

- reaktor-telemetry feeds live-query mode (active routes, service latencies, actor mailboxes).

The module boundary is narrow on purpose. reaktor-graphify is a projection, not an authority. The graph always lives in reaktor-graph; reaktor-graphify just publishes views of it.

## 38.12 Strategic Value

Three strategic implications, each one earned by the deep integration with reaktor-graph rather than by any clever graphify-specific technology:

- AI agents become first-class consumers. Any Reaktor app is instantly navigable via MCP by Claude, Codex, Cursor, OpenCode, and every future agent the ecosystem produces. Agents navigate the typed graph via visitor primitives, not grep. For a 27-module framework like Reaktor, this is the difference between AI-assisted development working and AI-assisted development collapsing.

- Onboarding collapses from days to hours. A new engineer reads GRAPH_REPORT.md in 5 minutes and has the architectural map — god nodes, communities, surprising connections. The learning curve becomes structural rather than syntactic.

- Refactoring becomes safe. reaktor-graphify diff     manifest_before manifest_after gives the precise impact surface of a change. Combined with reaktor-shadow’s community-scoped tests, this turns cross-module refactoring from a risky operation into a tracked, verifiable one.

This is what “the Unreal Engine of apps” means at the tooling level. Unreal’s editor displays the scene graph; Reaktor’s tooling displays, queries, diffs, and evolves the app/service graph — statically, at runtime, and queryable by any AI.

# 39. Tactile UI Runtime: The Unified Design-System Architecture

This chapter consolidates the Tactile design system architecture into the main Reaktor document. Tactile is not a component library — it is the UI runtime of the engine, sitting on top of reaktor-graph, reaktor-capability, and reaktor-ui. It turns graph-backed app state into adaptive, tactile, semantic UI that can be rendered by Compose Multiplatform, React Strict DOM, or a React reconciler commiting to Compose. It is the third pillar of the “Unreal Engine of apps” positioning: Unreal has a renderer + scripting + editor; Reaktor has a runtime + graph + Tactile + Blueprint Editor.

## 39.1 The Three Pillars of Tactile

The runtime rests on three pillars that together eliminate the duplication endemic to modern UI stacks:

- Interaction state machines: every element tracks concurrent interaction channels (focus, hover, press, drag, enable, velocity, pressure, duration) as an immutable snapshot, not a sealed enum. Two channels can be simultaneously true. Components read the snapshot; skins render it. Unit-testable without a UI.

- Pluggable design languages: the same component renders under NeoBrutalism, Glass, Material, NeoMorphism, NeoRetro, CellShading, or BestBudsSkin — switched at runtime without replacing the component. A DesignLanguage is a pure function (tokens, variant, state, snapshot) → visual-spec data class. No side effects, no platform imports, no mutable state.

- Atomic Compose design: full Atomic Design hierarchy — atoms (TButton, TText, TCard, TInput, TIcon, TToggle), molecules (TListItem, TSearchBar, TAppBar, TTabRow, TNavItem), organisms (TChatBubble, TProfileHeader, TEventCard), templates (TListDetailTemplate, TAuthTemplate, TFormTemplate), pages. Every layer combines interaction snapshots with design-language visuals through Compose Multiplatform.

These three pillars solve three distinct reuse problems. State machines eliminate per-component gesture reimplementation. Design languages eliminate the “fork components per brand” anti-pattern. Atomic Compose eliminates the “every screen is a bespoke layout” anti-pattern.

## 39.2 The Seven-Layer Model

Tactile has strict dependency direction: upper layers depend on lower layers, never the reverse. Each layer is independently adoptable. A team using only Layer 2 (physics) inside a Material app benefits without adopting the skin system.

| Layer | Name | Responsibility | Adoptable Alone? |
| --- | --- | --- | --- |
| 0 | Foundation | reaktor-core, capability, graph, graph-port, io, db, telemetry, ffi substrate | Yes |
| 1 | Environment + Policy | Normalized device/execution/network profiles, TactileRuntimePolicy, strategy tiers | Yes + Layer 0 |
| 2 | Interaction | State machines, physics, haptics, TactileFiel shader uniforms, tokens | d, Yes + Layers 0-1 |
| 3 | Design Languages | Pluggable visual skins per component per interaction state and environment policy | Yes + Layers 1-2 |
| 4 | Atomic Components | Full component library: atoms, molecules, organisms, templates, pages | Yes + Layers 0-3 |
| 5 | Adaptive Layouts | Multi-pane containers, responsive navigation, renderer/layout capability negotiation | Yes + Layers 0-4 |
| 6 | Cross-Platform | React reconciler, React Strict DOM, FFI bridge | Requires Layers 0-5 |
| 7 | AI & SDUI | AI-generated React, server-shipped bundles, validation, action contracts | Requires Layer 6 |

The layering matters because it allows incremental adoption. A team can adopt Layers 1–3 (physics + skin system) inside their existing Material app, then gradually migrate components to Layer 4, then adopt Layer 5 adaptive containers, without ever needing Layers 6–7.

## 39.3 Six Runtime Planes: Ownership Boundaries

Layers describe dependencies. Planes describe ownership. A plane is an area of responsibility that cuts across modules and targets. Keeping these planes separate is the single most important discipline that prevents Tactile from collapsing into a giant UI framework where every class knows too much.

| Plane | Primary Owners | Owns |
| --- | --- | --- |
| Capability and environment | reaktor-capability, Feature slots | Device, execution, network, permission, renderer, media, haptic, storage, and runtime availability profiles. |
| Graph and action | reaktor-graph, graph-port, service/repository nodes | Routes, panes, payloads, DI scope, lifecycle, ports, service calls, repositories, and allowed app actions. |
| Semantic component | Tactile component registry, semantic nodes, accessibility contracts | What each component means, what children it may contain, what state it exposes, what actions it can emit, and how accessibility is validated. |
| Interaction and tactile | Interaction machines, physical engine, TactileField, sensory adapters | Pointer/focus/hover/press/drag snapshots, springs, haptics, gestures, field impulses, shader uniforms, motion budgets. |
| Visual language | DesignLanguage, tokens, visual specs | How semantic components look under a skin, variant, component state, interaction snapshot, and runtime policy. |
| Rendering and tooling | Compose renderer, RSD renderer, host-tree renderer, Reaktor Desktop | How contracts become pixels and how the runtime is inspected, debugged, profiled, and validated. |

A healthy contribution must know which plane it belongs to. A new button shape → visual language plane. A new press-and-hold behavior → interaction plane. A new list-detail collapse rule → graph/adaptive plane. A new validation rule for AI-generated UI → semantic component plane. This discipline is what keeps Tactile maintainable at scale.

## 39.4 Six Runtime Control Loops

A next-generation UI runtime is a set of control loops, not just a render tree. Each loop observes inputs, normalizes state, applies policy, and updates UI or runtime. They run at different speeds and must be explicit:

| Loop | Runs When | Result |
| --- | --- | --- |
| Interaction | Every pointer/focus/keyboard/drag event; frame-adjacent | Updates InteractionSnapshot, springs, haptics, field impulses, local visuals. Must not require JS/FFI per frame. |
| Environment | Network, battery, thermal, app state, device profile, renderer capability, or telemetry changes | Updates EnvironmentSnapshot and TactileRuntimePolicy; components and strategies degrade or upgrade tiers. |
| Graph/action | User action, service response, route transition, repository update, or generated action ref dispatch | Updates graph state, navigation stack, route payloads, repositories, and visible pane content. |
| Adaptive layout | Window metrics, posture, orientation, input mode, or pane availability changes | Recomputes visible panes, chrome, focus targets, collapse behavior, grids, and supporting pane placement. |
| Generation | AI/server bundle or component source is received, validated, signed, loaded, committed, or rolled back | Produces a validated host tree or rejects the generated UI with explainable errors. |
| Tooling | Runtime emits traces, validation results, policy changes, or performance samples | Workbench correlates graph, UI, policy, host tree, semantic nodes, and telemetry for inspection. |

Explicit loops prevent the cascade-update bugs that plague most UI frameworks. The interaction loop can update InteractionSnapshot 60 times per second without ever waking the graph/action loop or the adaptive-layout loop.

## 39.5 The Eight Invariants

The architecture is defined by eight hard invariants. Violating any one causes the system to unravel at scale.

- Invariant 1 — Skins are pure functions: a DesignLanguage takes (tokens, variant, state, snapshot) → visual-spec data class. No side effects, no mutable state, no lifecycle, no platform imports. This makes skins testable (unit test without Compose), serializable, portable to CSS, and previewable for all states without running the app.

- Invariant 2 — InteractionSnapshot is immutable: InteractionController emits new snapshot instances via StateFlow. Snapshots are never mutated in place. This guarantees consistent state across observers (skin resolver, haptic engine, field emitter) and enables time-travel debugging.

- Invariant 3 — Animation never crosses the FFI bridge: in the React reconciler path, React owns what is visible (component tree) and Kotlin owns how things animate (springs, haptics, shaders). React commits semantic state changes over the bridge; springs run at 60/120 fps natively. This is the same architecture as React Native.

- Invariant 4 — Visual specs use only primitives: ButtonVisuals, CardVisuals, InputVisuals use Long (ARGB), Float (dp), Int (font weight), Boolean. No Compose Color, no Dp, no ImageVector. Visual specs must be consumable by both Compose and CSS renderers, serializable for logging, producible by pure Kotlin without Compose imports.

- Invariant 5 — ComposeContainer/ComposeContent are extended, never replaced: Tactile adaptive containers implement ComposeContainer. Tactile screens implement ComposeContent. GraphContent’s recursive rendering works unchanged. No parallel container hierarchy.

- Invariant 6 — Tokens flow downward, never sideways: DesignTokens and TactileTokens flow through CompositionLocals from parent to child. A child never reaches up to its grandparent or sideways to a sibling. Skins resolve tokens into visual specs at the component level.

- Invariant 7 — Actions are the only UI-to-graph boundary: React, AI-generated UI, and host-tree components call named ActionRef instances; Kotlin resolves them to graph dispatches, service calls, or state updates. Generated UI cannot reach into graph internals. This is what makes AI-generated UI safe.

- Invariant 8 — Capability is observed, not branched: screens ask the runtime for capability tiers; they never branch on raw model strings, user-agent strings, or vendor identifiers. Privacy by construction.

These eight invariants should be enforced by compile-time checks in reaktor-compiler where possible. Where not possible, by review discipline and workbench validation.

## 39.6 Press-to-Pixels: The Complete Data Flow

Understanding one complete user interaction reveals how all system parts connect. When a user presses a TButton, seven stages execute in under 16 ms:

- Pointer input (platform): Compose PointerInputScope detects ACTION_DOWN at (120, 340). Modifier.tactileInteraction() receives the event.

- State machine (interaction layer): InteractionController.onPointerDown emits a new InteractionSnapshot(pressed=true, pressOrigin=(120,340), pressCount=1). Starts pressDurationJob (updates every 16 ms). Emits Impulse into TactileField if connected.

- Visual resolution (skin layer): Compose recomposes because snapshot StateFlow changed. TButton reads LocalDesignLanguage.current (e.g., NeoBrutalismSkin). skin.buttonVisuals(Filled, Medium, Enabled, snapshot{pressed=true}) returns ButtonVisuals(scaleX=1.0, translationY=3f, shadowOffsetX=1f, …).

- Spring animation (physics layer): animateFloatAsState targets change from idle to pressed values. SpringSpec(dampingRatio=0.47, stiffness=500). Over ~6 frames: translationY interpolates 0 → 3 dp with overshoot; shadow offsets interpolate 4 → 1 dp.

- Rendering (Compose layer): graphicsLayer { scaleX = animScale; translationY = animTranslateY }; Modifier.shadow(…); Modifier.background(Color(visuals.backgroundArgb)). Skia render tree updated; GPU draws.

- Cross-element effects (TactileField, concurrent): TactileField.step() propagates the impulse wave. Nearby components query field.displacementAt(theirPosition). Background shader reads field.shaderUniforms(). FBM noise distorts around press origin.

- Sensory feedback (haptic, concurrent): HapticEngine.play(PhysicsImpact(mass=2.0, velocity=press_velocity)). Android: VibrationEffect amplitude = 160. iOS: CHHapticEvent intensity=0.8, sharpness=0.5.

Total latency from finger down to first visual frame: under 16 ms. Springs begin animating on the next frame. Haptics fire the same frame. Field impulse propagates over subsequent frames. This is Apple-quality fluidity (WWDC 2018 “Designing Fluid Interfaces”) on every platform, not just iOS.

## 39.7 MaterialPhysics and the TactileField

Physics-based animation is the mechanism by which Tactile achieves tangibility. Five predefined materials cover most use cases:

| Material | Mass | Stiffness | Damping | Damping Ratio | Feel |
| --- | --- | --- | --- | --- | --- |
| Feather | 0.1 | 80 | 8 | ~1.41 (overdamped) | Floaty, slow, no bounce |
| Rubber | 1.0 | 300 | 20 | ~0.58 (underdamped) | Bouncy, responsive (default) |
| Wood | 2.0 | 500 | 30 | ~0.47 (underdamped) | Solid, moderate bounce |
| Steel | 5.0 | 800 | 40 | ~0.63 (underdamped) | Heavy, minimal deformation |
| Stone | 8.0 | 1200 | 60 | ~0.61 (underdamped) | Massive, barely moves |

The spring solver is a damped harmonic oscillator (F = -kx - cv, a = F/m) with semi-implicit Euler integration. Converts to Compose SpringSpec via dampingRatio = c / (2 * sqrt(k * m)).

The TactileField is Tactile’s most novel contribution: a spatial impulse bus where pressing one element causes neighboring elements to sway. The field decouples producers (any interactive element) from consumers (other elements, shaders, haptics). Displacement follows inverse-square falloff * exponential decay * material resistance. Heavy elements (Steel, Stone) barely respond; light elements (Feather, Rubber) sway dramatically. On platforms with Skia runtime shaders (Android / iOS / Desktop via CMP), the TactileField feeds FBM noise shader uniforms to distort the background around press origins. On web / React Native (RSD path), CSS animated-gradient fallbacks cover the effect without runtime shaders.

## 39.8 Adaptive Layout: Graph-Aware Panes

Adaptive layout in Tactile is graph-aware. A pane is not just a Composable slot — it is a graph-backed route surface with focus, route state, collapse policy, and back behavior.

```kotlin

enum class PaneRole { Primary, List, Detail, Supporting, Extra, Inspector }

data class GraphPaneSpec<P : Payload>(

val role: PaneRole,

val graph: Graph,

val route: RouteNode\<P, *\>,

val payload: P? = null,

val minWidthDp: Int = 280,

val preferredWidthDp: Int = 420,

val collapsePolicy: PaneCollapsePolicy = PaneCollapsePolicy.Auto,

val focusPolicy: PaneFocusPolicy = PaneFocusPolicy.FocusWhenSelected,

)

sealed interface PaneCollapsePolicy {

data object Auto : PaneCollapsePolicy

data object Overlay : PaneCollapsePolicy

data object HideFirst : PaneCollapsePolicy

data object KeepVisible : PaneCollapsePolicy

}

```

Two adaptive container primitives cover most app patterns:

- AdaptiveNavigationContainer: replaces BottomNavigationContainer. Compact → bottom bar. Medium → navigation rail. Expanded/Large → navigation drawer. Zero code change in screens; the container chooses chrome based on WindowSize.

- AdaptivePaneContainer: list-detail layout. Compact → single pane (push navigation). Medium → dual pane (40/60 split). Expanded → triple pane (25/45/30 split) with optional supporting pane.

The key extension is GraphRouteContent: renders a specific route from a specific graph into a pane, instead of rendering the back-stack top. This is what enables multi-pane UIs built on reaktor-graph without creating a parallel navigation system.

Deterministic back/focus policy per window class (from the Tactile design spec):

| Situation | Compact | Medium/Expanded | Large/Desktop |
| --- | --- | --- | --- |
| List item selected | Push detail; list hidden | Keep list; focus detail | Keep list; focus detail; inspector opens supporting pane |
| Back from detail | Pop detail; return to list | Move focus to list; pop detail only if focused graph can pop | Close inspector first, then focus detail, then list |
| Deep link to detail | Show detail with back affordance | Open list + detail; list selects match | Open list + detail + supporting context |
| Keyboard focus across panes | Single pane focus order | Pane boundary in traversal; arrow/Tab configurable | Desktop focus rings, pane headers required |
| Route graph can pop internally | Pop internal first | Pop focused pane graph first | Pop focused pane graph, then container collapse |

The universal back rule: resolve transient UI first (open menu / sheet / dialog), then focused pane local back stack, then pane collapse / focus, then parent graph navigation. This order is shared across Compose and RSD paths.

## 39.9 Semantic UI Contract

Tactile components and host nodes publish semantic meaning in addition to props and visuals. A button is not just a rectangle with onPress — it is a semantic role with action intent, accessibility requirements, layout behavior, telemetry, and safety constraints.

```kotlin

data class SemanticNode(

val role: SemanticRole,

val intent: SemanticIntent? = null,

val state: SemanticState = SemanticState(),

val actions: List\<SemanticAction\> = emptyList(),

val accessibility: AccessibilityContract,

val layout: LayoutContract? = null,

val telemetry: TelemetryContract? = null,

)

enum class SemanticRole {

Button, Link, Text, Image, TextField, Checkbox, Switch, Radio,

Slider, Tab, TabPanel, Menu, MenuItem, Dialog, Sheet, List,

ListItem, Grid, Card, Navigation, Pane, Form, Section, Status

}

```

Consumers of SemanticNode include accessibility validators, AI guardrails, workbench inspectors, telemetry pipelines, and adaptive layout deciders. This turns accessibility from “an optional checklist” into a gate: a component cannot render without a valid AccessibilityContract.

## 39.10 ComponentCapabilityRegistry: The Source of Truth

The single most important contract in Tactile is the ComponentCapabilityRegistry. It is the authoritative registry of every reusable UI component and generates documentation, AI manifests, host-tree validation, RSD parity tests, accessibility matrices, and workbench previews — all from one source.

```kotlin

data class ComponentCapability(

val id: String,                         // reaktor.tactile.Button@1

val atomicLevel: AtomicLevel,

val props: PropSchema,

val events: EventSchema,

val allowedChildren: ChildPolicy,

val accessibility: AccessibilityContract,

val layout: LayoutContract,

val adaptive: AdaptiveBehaviorContract,

val rendererSupport: RendererSupportMatrix,

val ai: AIGenerationRules,

val examples: List\<ComponentExample\>,

)

enum class AtomicLevel { Atom, Molecule, Organism, Template, Page }

```

| Registry Consumer | What It Gets |
| --- | --- |
| Compose runtime | Typed metadata for previews, semantics, test generation, host-node rendering |
| RSD runtime | Same prop/event/semantic contract to prevent web/native drift |
| React reconciler | Host component validation and version compatibility |
| AI tool manifest | Allowed components, props, children, examples, action constraints |
| Server bundle validator | Static validation before signed bundles ship |
| Reaktor Desktop workbench | Catalogue, preview matrix, visual spec inspector, semantic tree, accessibility audit |
| Docs site | Generated component reference pages and migration notes |

This registry is versioned with explicit IDs like reaktor.tactile.Button@1. Adding optional props is minor; removing or renaming or changing type is major. Old clients reject bundles referencing  components they don’t support. Generated bundles declare their minimum renderer capability version. This is how the ecosystem scales without drift.

## 39.11 Action System: The UI-to-Graph Boundary

React, AI-generated UI, and host-tree components never mutate graph internals. They call named ActionRef instances; Kotlin resolves them to graph dispatches, service calls, or state updates. This is Invariant 7 made concrete.

```kotlin

data class SemanticAction(

val id: String,                 // bestbuds.chat.open

val label: String,

val payloadSchema: SchemaId,

val permission: PermissionRequirement? = null,

val environmentPolicy: CapabilityStrategyPolicy? = null,

)

sealed class ActionResult {

data object Accepted : ActionResult()

data class Rejected(val reason: String) : ActionResult()

data class Failed(val error: UiError) : ActionResult()

data class Deferred(val reason: DegradationReason) : ActionResult()

}

// React side

<Button onPress={actions.dispatch(‘bestbuds.chat.open’, { chatId })}>Open</Button>

// Kotlin side

registry.register(“bestbuds.chat.open”) { payload ->

chatGraph.dispatch(Push(chatEdge, ChatScreenPayload(payload.chatId)))

}

```

Four action outcomes: Accepted (graph dispatched), Rejected (policy denies — e.g., expensive network for non-essential action), Failed (runtime error), Deferred (degraded tier — e.g., queued send because offline).

| Action Example | Graph/Domain Effect |
| --- | --- |
| bestbuds.chat.open | Push(chatEdge, ChatPayload(chatId)); focus detail pane on expanded layouts |
| bestbuds.message.send | If network tier Full/Standard send immediately; if Basic/Fallback queue optimistic message |
| bestbuds.profile.open | Open supporting profile pane on expanded; push profile route on compact |
| reaktor.workbench.inspectNode | Select graph node; populate inspector, semantic tree, visual spec, ports panels |
| reaktor.skin.switch | Update graph-scoped DesignLanguage provider; re-render previews without recreating the graph |

## 39.12 Generated UI: React + Host Tree, Never JSON SDUI

Tactile explicitly rejects static JSON SDUI. Static SDUI always grows into a partial programming language: expressions, bindings, loops, conditionals, slots, lifecycle hooks, action DSLs, validation rules. The result is less powerful than React but harder to debug because the boundary between server schema and client widgets is unclear.

The Tactile approach: React is the programming model, the host tree is the internal IR, and the ComponentCapabilityRegistry + ActionRegistry + AccessibilityContract + SchemaId validation make it safe.

| Problem in Static SDUI | React/Reconciler Approach |
| --- | --- |
| Conditionals require expression DSL | Normal JavaScript conditionals |
| Loops require schema convention | array.map with keys |
| Local state requires binding language | useState / useReducer |
| Effects require lifecycle DSL | useEffect within sandbox policy |
| Slots/templates are ad hoc | React composition and children |
| Client widget boundary unclear | Host components are explicit versioned node types |
| Every new behavior expands schema | New behavior is React component code on stable host components |

AI receives a constrained manifest generated from the ComponentCapabilityRegistry:

```typescript

type ComponentManifest = {

id: ‘reaktor.tactile.Button@1’,

importName: ‘Button’,

props: {

variant: \['filled', 'outlined', 'text', 'tonal', 'elevated'\],

size: \['small', 'medium', 'large'\],

disabled: 'boolean',

},

events: { onPress: { payload: ‘Unit’, allowedActions: [‘.open’, ’.submit’] } },

allowedChildren: [‘Text’, ‘Icon’, ‘Row’],

accessibility: { requiresLabel: true },

examples: [‘<Button onPress={actions.openChat}>…</Button>’]

}

```

Bundle lifecycle and security are first-class:

| Stage | Requirement |
| --- | --- |
| Authoring | React source imports only approved packages + |
| Build | Bundle compiled for Hermes with deterministic dependency versions |
| Validation | Static checks: only approved host components, action refs, imports |
| Signing | Bundle and manifest are signed; client verifies before execution |
| Loading | Client pins bundle version per route or experiment; failed load falls back to native route |
| Execution | Hermes runtime has CPU/time/memory limits, console/error forwarding, no unrestricted network access |
| Rollback | If rendering or bridge commit fails, host tree rolls back to previous committed tree |
| Telemetry | Bundle id/version, commit timing, errors, action dispatches are traced |

## 39.13 Reaktor Desktop: The Tactile Workbench

Reaktor Desktop is Tactile’s editor, inspector, and proof surface. It is not a side project — it is the engine UI, analogous to Unreal’s editor. Current capabilities plus planned Tactile extensions:

| Existing Capability | Tactile/Capability Panel Extension |
| --- | --- |
| Graph mode renders app graph through composeflow/reaktor-flow | Overlay adaptive pane boundaries, active route state, selected graph, capability providers, data/service edges |
| Run App mode renders GraphApplication | Add TactileGraphApplication and environment simulation toggles |
| Inspect/Preview/My Graph tabs | Add Snapshot, Visual Spec, Environment, Capability, Host Tree, Accessibility, Performance tabs |
| ReaktorGraphDocument emits nodes/edges JSON | Extend manifest with semantic nodes, component capabilities, action refs, pane roles, fixture payloads |
| PreviewPanel renders ComposeContent and skips dynamic routes | Add route fixture registry so parameterized screens can be previewed |
| Workbench tokens separate host chrome styling | Migrate chrome to DesignLanguage or dedicated ReaktorWorkbenchSkin |

The workbench becomes a Blueprint-style control plane where every runtime decision is explainable: why is this pane collapsed? (window width). Why is this button dimmed? (CapabilityTier.Fallback because NetworkQuality.Poor). Why is this shader disabled? (thermal state Hot). Why did this AI-generated bundle get rejected? (used reaktor.tactile.Button@3 but client only supports –). Every answer is one click deep.

## 39.14 The Final Mental Model

```

EnvironmentFeature + RendererCapabilities

│

▼

TactileRuntimePolicy

│

├─ Interaction machines      (what the user is doing)

├─ DesignLanguage           (how it should look under policy)

├─ Component registry       (what components are allowed to be)

├─ Semantic UI contract     (what the UI means)

├─ Action registry          (what the UI may do)

├─ Layout constraints       (where it may live)

├─ Graph runtime            (navigation, DI, data/service nodes)

├─ Renderer paths           (Compose, RSD, HostTreeCompose)

└─ Workbench/devtools       (why the runtime behaved that way)

```

The final design rule: the source of truth is the ComponentCapabilityRegistry plus semantic / action / layout / accessibility / capability contracts. Renderers are implementations of those contracts. Not the other way around. This is what separates Tactile from every existing design system: the contracts live above the renderers, and the renderers serve the contracts.

# 40. reaktor-bus: The Unified Messaging Fabric

Reaktor’s transport diversity — Cloudflare Workers at the edge, Spring Boot on k3s on GCP VMs in the middle tier, Supabase for tenant data, plus mobile and desktop clients — forces every feature to answer the same infrastructure question: which transport carries this event, with what durability, retry policy, ordering guarantee, and delivery semantics? Without a unified abstraction, every notification module, every moderation worker, every analytics pipeline, every chat fanout, and every billing event reinvents the wiring from scratch. That drift is the single largest source of operational debt in distributed Reaktor deployments, and it is what reaktor-bus exists to eliminate.

reaktor-bus is the transport implementation behind the ServiceTransport.PUBSUB and ServiceTransport.QUEUE values that ServiceEndpoint already exposes (Section 5.3). An existing ServiceNode whose handler endpoint is ServiceEndpoint.pubSub(topic) or ServiceEndpoint.queue(name) already declares the intent at the type level; reaktor-bus is the module that makes that declaration run correctly on Workers, Spring, mobile, and every future target. It is not a competitor to GCP Pub/Sub or Cloudflare Queues — it is a typed, production-hardened Reaktor-native layer on top of both.

## 40.1 Design Intent

The bus solves one problem — unifying two transport families with different semantics into a single application-level contract — and deliberately refuses to solve several others. Seven design rules govern the module.

First, one routing table, two primitives. Every deployment owns a single routing config that maps every kind to a transport and a topic or queue. Every feature uses exactly two functions: publish(kind, payload) and handle(kind) { envelope -> … }. Anything that cannot be expressed in those two primitives does not belong in the bus.

Second, a common envelope from day one. Every message carries kind, messageId, correlationId, causationId, publishedAt, deadline, schemaVersion, traceContext, tenantId, and payload. Transport-native headers mirror critical fields so routing and filtering work at the transport layer when needed, but consumers never see transport-specific envelopes.

Third, the bus does not pretend to unify what is genuinely different. Ack/retry/DLQ semantics, retention windows, ordering guarantees, and max payload size differ between Pub/Sub and CF Queues. The bus exposes these as typed per-kind configuration, not a lowest-common-denominator abstraction. Handlers return a typed outcome (Ack, Retry, DeadLetter); each transport translates the outcome into its native primitive.

Fourth, the dual-write problem is a first-class concern. A write to a local database followed by a publish to the bus is not atomic. Reaktor-bus ships a transactional outbox (Section 40.8) that makes it atomic at the application level, because without it, distributed consistency breaks in exactly the scenarios that matter most.

Fifth, startup validation over runtime discovery. The routing config is validated at application startup. Every declared producer and consumer must be reachable from its runtime. Every per-kind retention must fit within the transport’s cap. Every ordering-key requirement must be honored by the chosen transport. Invalid configurations fail fast with clear error messages.

Sixth, no broker Workers in the happy path. Every pair of runtimes can reach both transports directly through supported APIs. Bridge Workers are an optimization for volume or cost, not a requirement. The deployment diagram is a mesh of direct connections, not a hub-and-spoke through a Worker.

Seventh, integrate with ServiceNode; do not duplicate it. A ServiceNode registered with a PubSub or Queue endpoint is wired automatically by reaktor-bus. The handler is invoked with a typed In: Request; the response is ignored for fire-and-forget kinds or serialized to a reply topic for request-response kinds. The bus is a transport implementation of the existing service layer, not a parallel system.

## 40.2 The Transport Matrix

The matrix of what each runtime can actually do, honestly described, determines every other design decision.

| Runtime | Pub/Sub publish | Pub/Sub consume | CF Queue publish | CF Queue consume |
| --- | --- | --- | --- | --- |
| Spring (JVM) | Native gRPC client | Streaming pull (gRPC) | CF Queues REST API (API token) | CF HTTP pull-consumer (HTTP pull + ack) |
| Worker (JS) | REST + JWT (OIDC signed JWT) | Push subscription into HTTPS endpoint | Native queue binding (built-in) | Native queue binding (built-in) |
| Mobile | REST + ephemeral delegated token | Not recommended (use polling service) | Not recommended (go through server) | Not recommended (go through server) |
| Supabase | Via Edge Function (Worker-like) | Via Edge Function push subscription | Via Edge Function REST | Not supported |

There is exactly one genuine asymmetry: Workers cannot do streaming pull from Pub/Sub. Pub/Sub must push into a Worker HTTPS endpoint. That endpoint is a standard Worker route with OIDC JWT verification on inbound requests; it is not a proprietary bridge.

Three adjacent facts worth noting. Spring to CF Queues is a single HTTP POST against the CF Queues producer REST API with an API token scoped to queue write. Spring from CF Queues is HTTP pull-consumer mode, which is acceptable for low-volume control traffic but more expensive per message than the native Worker binding. Worker to Pub/Sub is REST plus a GCP service-account signed JWT, standard and already implemented in existing Reaktor Worker code.

Every combination in the matrix is reachable directly. Bridge Workers (Section 40.19) become justified only when volume, cost, or consolidation provides a measured reason — never by default.

## 40.3 The Two Primitives

Two functions. Everything else is routing config and transport translation.

interface ReaktorBus {

suspend fun <P : Any> publish(

kind: String,

payload: P,

serializer: KSerializer<P>,

correlationId: String? = null,

causationId: String? = null,

deadline: Instant? = null,

headers: Map<String, String> = emptyMap(),

): PublishResult

fun <P : Any> handle(

kind: String,

serializer: KSerializer<P>,

block: suspend (BusEnvelope<P>) -> HandlerOutcome,

): HandlerRegistration

}

sealed class HandlerOutcome {

data object Ack : HandlerOutcome()

data class Retry(val delay: Duration? = null) : HandlerOutcome()

data class DeadLetter(val reason: String, val cause: Throwable? = null) : HandlerOutcome()

}

sealed class PublishResult {

data class Accepted(val messageId: String, val transportId: String) : PublishResult()

data class Rejected(val reason: String) : PublishResult()

data class Failed(val cause: Throwable) : PublishResult()

}

publish() consults the routing config, selects the transport, serializes the envelope with schema version and trace context, and calls the native publisher. handle() registers a callback invoked by whichever consumer loop fits the local runtime: gRPC streaming pull on Spring, native Worker queue binding, Pub/Sub push-subscription HTTPS handler, or CF Queue HTTP pull-consumer on Spring.

## 40.4 The Envelope

Every message is wrapped in a canonical envelope. Transport-native attributes mirror critical fields so routing and filtering at the transport layer (Pub/Sub subscription filters, CF Queue message attributes) continue to work. The envelope is versioned from day one because adding fields to a deployed system without a version is how distributed rollouts break.

@Serializable

data class BusEnvelope<P>(

val kind: String,                     // "notification.fcm.send"

val messageId: String,                // UUID v7 for time-ordered IDs

val correlationId: String?,           // flow identifier across kinds

val causationId: String?,             // the messageId that caused this one

val publishedAt: Instant,             // sender clock

val deadline: Instant?,               // hard drop if consumed after

val schemaVersion: Int = 1,           // payload schema version

val envelopeVersion: Int = 1,         // envelope itself is versioned

val tenantId: String?,                // multi-tenancy isolation key

val traceContext: TraceContext?,      // W3C trace context

val attempt: Int = 1,                 // retry counter (set by consumer)

val payload: P,

)

@Serializable

data class TraceContext(

val traceparent: String,              // W3C traceparent header

val tracestate: String? = null,       // W3C tracestate header

)

Transport-native mirror fields on publish, so consumers and filters can work at the transport layer without deserializing the payload:

| Field | Pub/Sub attribute | CF Queue metadata |
| --- | --- | --- |
| kind | attributes.kind | x-bus-kind |
| messageId | attributes.messageId | x-bus-message-id |
| correlationId | attributes.correlationId | x-bus-correlation-id |
| causationId | attributes.causationId | x-bus-causation-id |
| deadline | attributes.deadline (RFC3339) | x-bus-deadline |
| schemaVersion | attributes.schemaVersion | x-bus-schema-version |
| envelopeVersion | attributes.envelopeVersion | x-bus-envelope-version |
| tenantId | attributes.tenantId | x-bus-tenant-id |
| traceparent | attributes.traceparent | x-bus-traceparent |
| tracestate | attributes.tracestate | x-bus-tracestate |
| attempt | (computed from redelivery count) | x-bus-attempt |

Payload serialization defaults to application/json. Negotiable to application/vnd.reaktor.flexbuffer per kind in the routing config. Reaktor-bus lifts the FlexBuffer content-negotiation pattern from HTTP (Section 5.2) to the async bus without changing handler code.

## 40.5 Routing Config

A single TOML, YAML, or Kotlin DSL file per deployment declares every kind. The DSL form is the default because it fits the existing Graph DSL and gives compile-time type safety.

bus {

kind("notification.fcm.send") {

transport = CF_QUEUE

queue = "notifications"

retention = 1.days

maxPayloadBytes = 96.kilobytes         // leave headroom under 128KB cap

retry = exponential(max = 5, initial = 1.seconds, jitter = true)

producers(SPRING, WORKER)

consumer(WORKER)

dlq = "notifications-dlq"

}

kind("user.signup.completed") {

transport = PUBSUB

topic = "user-events"

retention = 7.days

orderingKey = "userId"

producers(SPRING)

consumers(SPRING, WORKER)              // Worker via push subscription

schemaVersion = 2

}

kind("chat.message.broadcast") {

transport = CF_QUEUE

queue = "chat-fanout"

producers(WORKER)

consumer(WORKER)

// pure edge traffic; no Spring involvement

}

kind("notifications.delivery.task") {

transport = PUBSUB

topic = "notifications-delivery"

retention = 4.days

retry = exponential(max = 10, initial = 1.seconds, maxDelay = 10.minutes)

producers(WORKER)

consumer(SPRING)                       // JVM delivery worker streams

dlq = "notifications-delivery-dlq"

}

kind("chat.media.uploaded") {

transport = PUBSUB

topic = "chat-media-events"

orderingKey = "chatRoomId"

producers(WORKER)

consumers(SPRING)

largeMessageStrategy = CLAIM_CHECK      // see Section 40.15

}

}

Every configuration is validated at startup. Producers must be reachable from their declared runtime. Retention must not exceed the transport cap (CF Queues 4 days, Pub/Sub 31 days). Ordering requirements must be satisfiable (Pub/Sub ordering keys, CF Queues none; declaring both is an error). Maximum message size compile-time warnings: CF Queue 128KB, Pub/Sub 10MB. Spring consuming a CF Queue requires an explicit pull mode opt-in. DLQ topics or queues must exist.

## 40.6 Rules of Thumb

Placement reduces to four heuristics.

Origin and consumer both on the edge means CF Queue. Pure edge traffic never leaves the Cloudflare network; CF Queue is cheaper and faster.

Anything involving Spring, as producer or consumer, means Pub/Sub. Unless Spring specifically needs to drive an edge workflow, in which case Spring publishes via CF REST to a CF Queue. Do not route Spring traffic through a bridge Worker without measured justification.

Needs greater than four-day retention, cross-region fanout, audit replay, or mobile consumer means Pub/Sub. CF Queues’ 4-day retention cap is a hard constraint for anything that might need historical replay.

A kind using both transports is a smell. Almost always it should split into two kinds with an explicit republisher at the boundary. If you genuinely need the same kind on both, you have made the wrong shape somewhere upstream.

## 40.7 Handler Outcomes and Per-Transport Translation

The handler returns Ack, Retry, or DeadLetter. Each transport translates the outcome into its native primitive. This table is the bus’s most critical correctness contract — a bug here silently swallows messages.

| Outcome | GCP Pub/Sub | CF Queue |
| --- | --- | --- |
| Ack | ack() on the pull message | ack() on the queue message |
| Retry(null) | modifyAckDeadline(0) to trigger redelivery per subscription’s retry policy | retry() with transport-default backoff |
| Retry(delay) | modifyAckDeadline(delay) to defer next delivery attempt | retry(delaySeconds = delay) |
| DeadLetter | If DLQ configured on subscription: ack + publish to DLQ. Otherwise ack with audit log entry and alert. | retry(delaySeconds = 0) with attempts >= max sends to DLQ binding on the queue config. |

reaktor-shadow’s bus test suite (Section 22) runs a canonical set of outcome scenarios against both transports on every commit to catch translation regressions.

## 40.8 The Transactional Outbox Pattern

The dual-write problem is the defining failure mode of distributed systems that use a database and a message bus. A service that writes to the database and then publishes to the bus can fail between the two writes in three ways. Database commit succeeds, publish fails: downstream consumers never see the event. Publish succeeds, database commit fails (or rolls back): consumers act on an event whose cause does not exist. Both succeed but out of order: consumers see an event before the state that produced it is visible. All three break distributed consistency, and there is no retry strategy that recovers them reliably.

The transactional outbox pattern solves this. The service writes the domain change and an outbox row in the same database transaction. A separate relay process reads the outbox and publishes to the bus, marking rows as published. If the relay crashes mid-publish, the next run picks up unpublished rows. If the publish succeeds but the mark fails, the message is published twice — but consumers are idempotent (Section 40.9), so duplicates are harmless. The result is effectively-once delivery with at-least-once publish semantics.

reaktor-bus provides the outbox as a first-class primitive, because it must be correct and because every production deployment needs it.

// The outbox table — emit once per tenant database

CREATE TABLE reaktor_outbox (

id            BIGINT PRIMARY KEY AUTOINCREMENT,

message_id    TEXT UNIQUE NOT NULL,    -- UUID v7, matches envelope

kind          TEXT NOT NULL,

payload_json  TEXT NOT NULL,

envelope_json TEXT NOT NULL,           -- full envelope minus payload

created_at    INTEGER NOT NULL,

published_at  INTEGER,                 -- NULL until published

failed_at     INTEGER,                 -- NULL unless permanently failed

attempts      INTEGER NOT NULL DEFAULT 0,

last_error    TEXT

);

CREATE INDEX idx_outbox_unpublished

ON reaktor_outbox(created_at)

WHERE published_at IS NULL AND failed_at IS NULL;

// The API — looks like publish() but takes a Transaction handle

interface ReaktorBus {

suspend fun <P : Any> publishInTransaction(

txn: Transaction,

kind: String,

payload: P,

serializer: KSerializer<P>,

correlationId: String? = null,

causationId: String? = null,

): OutboxedPublish

}

data class OutboxedPublish(val messageId: String, val outboxId: Long)

Example usage inside a service handler:

class OrderService : Service() {

val place = PostHandler<PlaceOrder, OrderAccepted>("/orders") { request ->

database.transaction { txn ->

val orderId = orderRepository.insert(txn, request.toOrder())

bus.publishInTransaction(

txn,

kind = "order.placed",

payload = OrderPlaced(orderId, request.userId, request.items),

serializer = OrderPlaced.serializer(),

correlationId = request.correlationId ?: orderId,

)

OrderAccepted(orderId)

}

}

}

Both rows commit in the same transaction. Either both happen or neither does.

The relay process is a lightweight Worker (on Cloudflare D1) or scheduled JVM task (on Postgres) that runs every few hundred milliseconds, reads unpublished rows, publishes them to the real transport, and marks them published. Relay implementation:

class OutboxRelay(

private val bus: ReaktorBus,

private val outbox: OutboxStore,

private val policy: OutboxRelayPolicy = OutboxRelayPolicy.DEFAULT,

) {

suspend fun tick() {

val batch = outbox.fetchUnpublished(limit = policy.batchSize)

if (batch.isEmpty()) return

batch.forEach { row ->

try {

val result = bus.publishRaw(row.envelopeJson, row.payloadJson)

when (result) {

is PublishResult.Accepted -> outbox.markPublished(row.id)

is PublishResult.Rejected -> outbox.markFailed(row.id, result.reason)

is PublishResult.Failed -> outbox.incrementAttempt(row.id, result.cause)

}

} catch (t: Throwable) {

outbox.incrementAttempt(row.id, t)

}

}

}

}

Relay policy knobs: batch size (default 100), tick interval (default 500ms), max attempts before mark-failed (default 10), exponential backoff on per-row failures, and a separate DLQ for permanently-failed rows so operators can inspect them.

Transport-specific notes. On D1, the outbox lives in the same tenant database as the domain tables, and the relay runs as a Worker with D1 bindings. On Postgres, the outbox lives in the same schema as the domain tables; the relay is a Spring scheduled task. On Supabase, the outbox uses the existing Postgres instance via a service-role key, with RLS bypass. The outbox table schema is identical across all three backends, which is what makes the primitive reusable.

Observability on the relay: expose a metric for oldest unpublished row age; when this exceeds a threshold (e.g., 30 seconds), page the on-call engineer. This one metric catches almost every outbox pathology — relay crashed, database deadlock, transport outage.

## 40.9 Idempotent Consumers and Deduplication

At-least-once delivery means consumers must handle the same message more than once without producing side effects twice. The bus provides deduplication at two layers.

Layer one, envelope-level deduplication. Every consumer maintains a deduplication table keyed on messageId. Before processing, the consumer checks the table; if present, the message is ack’d without re-running the handler. The table is a simple schema:

CREATE TABLE reaktor_bus_dedup (

message_id   TEXT PRIMARY KEY,

kind         TEXT NOT NULL,

consumed_at  INTEGER NOT NULL,

expires_at   INTEGER NOT NULL

);

CREATE INDEX idx_dedup_expiry ON reaktor_bus_dedup(expires_at);

Rows expire after a window at least as long as the transport’s maximum redelivery window (Pub/Sub 7 days, CF Queue 4 days). A background sweep removes expired rows.

Layer two, idempotency key deduplication at the application level. For effects that are not trivially idempotent (charge a credit card, send an email), the handler declares an application-level idempotency key computed deterministically from the envelope. A charge handler might use “charge:{orderId}:{amount_cents}” as the key. The handler wraps the effect in an idempotency check against a separate table. The bus provides a helper:

suspend fun <T> idempotent(

key: String,

ttl: Duration = 30.days,

block: suspend () -> T,

): T

Combined, the two layers produce effectively-once semantics at the application level. The handler code looks like:

bus.handle("order.placed", OrderPlaced.serializer()) { envelope ->

idempotent("charge:${envelope.payload.orderId}") {

stripe.charge(envelope.payload.orderId, envelope.payload.total)

}

HandlerOutcome.Ack

}

The envelope-level dedup catches the common case (transport redelivery). The application-level idempotency catches the rare case (handler retries across a crash). Together they make effectively-once the default, not an aspiration.

## 40.10 Exactly-Once Semantics and What It Really Means

Distributed systems literature has sharp opinions about exactly-once delivery; reaktor-bus takes a pragmatic position. Exactly-once delivery across independent systems is impossible in the presence of arbitrary failures. Exactly-once processing within a bounded system is possible, and that is what matters for correctness.

Reaktor-bus provides at-least-once delivery on the transport. Every handler can be effectively-once by combining envelope dedup plus application idempotency keys (Section 40.9). For the narrow set of flows that need stronger guarantees (financial transactions, inventory decrement), reaktor-bus provides a transactional processor: the handler runs inside a database transaction, the ack and the state change commit atomically, and the dedup table is part of the same transaction.

bus.handleTransactional("inventory.reserve", Reserve.serializer()) { envelope, txn ->

if (dedup.wasProcessed(txn, envelope.messageId)) return@handleTransactional Ack

inventory.reserve(txn, envelope.payload.skuId, envelope.payload.qty)

dedup.markProcessed(txn, envelope.messageId)

Ack

}

This gives exactly-once processing for the flows that need it, without forcing every handler to carry the overhead.

## 40.11 Dead Letter Queues and Poison Messages

A poison message is one that cannot be processed successfully no matter how many times it is retried. Causes include malformed payloads, schema-version mismatches, missing referenced entities, and genuine bugs in the handler. Leaving poison messages in the main queue blocks the head of the queue; removing them silently loses data.

reaktor-bus declares a DLQ per kind in routing config. The consumer returns HandlerOutcome.DeadLetter when it identifies a message as terminally broken. The transport translation (Section 40.7) routes the envelope plus the DeadLetter reason into the declared DLQ topic or queue.

Operators inspect DLQs via Blueprint Editor. Each DLQ entry shows the envelope, the payload, the DeadLetter reason, the consumer’s last error message, the stack trace, and a timestamp. Operators can replay a DLQ entry back onto the main topic after fixing the underlying issue, or acknowledge and discard it with a reason that enters the audit log.

The routing config’s implicit DLQ policy: if a handler returns Retry repeatedly until the kind’s max-attempts is exhausted, the bus promotes the final Retry to DeadLetter automatically and routes to the DLQ. This catches the common case where a buggy handler masks a poison message as transient.

## 40.12 Backpressure and Flow Control

When producers outpace consumers, the bus must either buffer (bounded memory), slow the producer (backpressure), or drop messages (lossy). GCP Pub/Sub and CF Queues handle this differently; reaktor-bus normalizes.

For Pub/Sub, the consumer’s streaming pull client has a flow-control setting: maximum outstanding messages and maximum outstanding bytes. When the consumer is saturated, the client stops pulling; Pub/Sub buffers messages server-side (unlimited within retention). This is safe because Pub/Sub’s retention absorbs spikes.

For CF Queues, each consumer declares a maxBatchSize and maxBatchTimeout; CF Queues delivers batches. Producers publishing to a saturated queue receive 429 responses; the publisher must retry with backoff. Reaktor-bus wraps this with a client-side token bucket on publish so producers exert backpressure before hitting the 429 wall.

The bus exposes per-kind flow-control config:

kind("notifications.delivery.task") {

transport = PUBSUB

topic = "notifications-delivery"

consumer(SPRING) {

maxOutstanding = 1000

maxOutstandingBytes = 100.megabytes

parallelism = 16              // worker goroutines / coroutines

}

}

Producer-side backpressure is exposed as a PublishResult.Rejected with a reason of RATE_LIMITED. Clients that care wrap publish with retry-with-backoff:

suspend fun <P> publishWithBackoff(bus: ReaktorBus, kind: String, payload: P, ser: KSerializer<P>): PublishResult =

Schedule.exponential<Duration>(1.seconds).jittered().maxN(5).retry {

val r = bus.publish(kind, payload, ser)

if (r is PublishResult.Rejected && r.reason == "RATE_LIMITED") throw TransientBusError()

r

}

## 40.13 Schema Evolution and Envelope Versioning

Distributed systems roll out in stages. Version N producers and version N+1 consumers coexist; version N+1 producers ship before every consumer has been upgraded. Reaktor-bus makes schema evolution explicit.

Envelope versioning. The envelope itself has envelopeVersion field (currently 1). Any change to the envelope format requires bumping the version and implementing backward-compatible readers on consumers. The envelope is small and stable by design.

Payload versioning. Each kind declares its current schemaVersion in the routing config. Producers stamp this version into the envelope. Consumers check the version before deserializing. Three evolution strategies are supported.

Additive-only evolution keeps schemaVersion constant. New optional fields appear with defaults. Old consumers ignore unknown fields; new consumers see defaults for missing old fields. This is the default and covers 90% of changes.

Schema-version bump for breaking changes. The routing config declares the new version; the old topic keeps running; a new topic (or a version-filter on the same topic) handles the new version. Consumers declare which versions they accept and reject others as DeadLetter with reason SCHEMA_VERSION_UNSUPPORTED.

Translating consumers. A migration consumer subscribes to the old version, translates the payload to the new version, and republishes to the new topic. When no producers remain on the old version, the old topic is decommissioned.

The bus provides schemaVersion checks and translators as first-class utilities:

bus.handleVersioned("user.profile.updated", acceptVersions = 1..3) { envelope ->

val profile = when (envelope.schemaVersion) {

1 -> migrateV1toV3(envelope.payload as ProfileV1)

2 -> migrateV2toV3(envelope.payload as ProfileV2)

3 -> envelope.payload as ProfileV3

else -> return@handleVersioned DeadLetter("unsupported version")

}

// act on profile

Ack

}

## 40.14 Saga Coordination and Compensating Transactions

Distributed workflows that span multiple services cannot use a single database transaction. Instead, they use sagas: sequences of local transactions where each step has a compensating action that undoes it if a later step fails.

Reaktor-bus is saga-ready because it propagates correlationId and causationId in the envelope. A saga orchestrator (a ServiceNode that subscribes to relevant kinds) can trace a saga’s state by correlationId and decide when to emit compensating commands.

// Kinds declared

kind("payment.charged") { transport = PUBSUB; topic = "payment-events" }

kind("payment.charge_failed") { transport = PUBSUB; topic = "payment-events" }

kind("inventory.reserved") { transport = PUBSUB; topic = "inventory-events" }

kind("inventory.reservation_failed") { transport = PUBSUB; topic = "inventory-events" }

kind("order.cancel") { transport = PUBSUB; topic = "order-commands" }

kind("inventory.release") { transport = PUBSUB; topic = "inventory-commands" }

// Saga orchestrator

class OrderSaga : Service() {

val onPaymentCharged = PostHandler<BusEnvelope<PaymentCharged>, Unit>(

ServiceEndpoint.pubSub("payment.charged").operation

) { env ->

// payment successful; next step is inventory reservation

saga.setState(env.correlationId, OrderSagaState.PaymentCharged(env.payload))

}

val onInventoryFailed = PostHandler<BusEnvelope<InventoryReservationFailed>, Unit>(

ServiceEndpoint.pubSub("inventory.reservation_failed").operation

) { env ->

// compensate: refund payment and cancel order

val state = saga.getState(env.correlationId)

if (state is OrderSagaState.PaymentCharged) {

bus.publish("payment.refund", PaymentRefund(state.paymentId), PaymentRefund.serializer(),

correlationId = env.correlationId,

causationId = env.messageId)

bus.publish("order.cancel", OrderCancel(env.payload.orderId), OrderCancel.serializer(),

correlationId = env.correlationId,

causationId = env.messageId)

}

}

}

The bus does not provide a saga DSL in Phase 1; it provides the primitives (correlation, causation, idempotency, outbox) that make sagas tractable. A Phase 2 reaktor-saga module layers a declarative DSL on top if demand warrants it.

## 40.15 Large Messages and the Claim Check Pattern

CF Queue’s hard 128 KB limit means media-heavy messages cannot flow through it directly. Pub/Sub’s 10 MB limit is generous but still not enough for video or large payloads. The claim check pattern stores the payload in object storage (R2, GCS) and passes only a reference through the bus.

kind("chat.media.uploaded") {

transport = PUBSUB

topic = "chat-media-events"

largeMessageStrategy = CLAIM_CHECK

claimCheckThreshold = 256.kilobytes       // inline below, claim-check above

claimCheckStore = R2_BUCKET("reaktor-claims")

}

On publish, if the payload exceeds the threshold, the bus uploads the payload to R2 with a TTL matching the kind’s retention, replaces it with a ClaimCheckRef in the envelope, and publishes the small reference. On consume, the bus detects the ClaimCheckRef, fetches the payload from R2, and presents the handler with the full payload — transparent to the handler.

The TTL on the R2 object matches the kind’s retention plus a buffer so a message redelivered late still resolves. A sweep job removes R2 objects whose reference count in the queue has dropped to zero.

## 40.16 Multi-Tenant Isolation

Reaktor apps run multi-tenant by default. The bus must not leak one tenant’s messages to another’s consumers. Four isolation mechanisms.

First, the envelope’s tenantId field propagates through every publish. Handlers receive it in the envelope and the bus injects a tenant-scoped coroutine context so downstream code (DI, repositories, telemetry) sees the correct tenant.

Second, per-kind subscription filters. For Pub/Sub, a consumer subscribing for a specific tenant uses a subscription filter on attributes.tenantId. For CF Queues (no native filter), the consumer dispatches by tenantId after receipt; messages for unknown tenants go to the DLQ with reason UNKNOWN_TENANT.

Third, tenant-scoped DLQs. The DLQ declaration can include a per-tenant breakdown, so one tenant’s DLQ noise does not drown another tenant’s signal.

Fourth, tenant-specific rate limits. Per-kind, per-tenant publish quotas enforced client-side; the publisher sees PublishResult.Rejected with reason TENANT_QUOTA_EXCEEDED before hitting the transport.

## 40.17 Security

Three security concerns. Authentication (who published), authorization (what they were allowed to publish), and encryption (what was on the wire).

Authentication at the transport layer. Pub/Sub publish from a Worker uses a GCP service-account JWT; publish from Spring uses a GCP service-account private key. CF Queue publish from Spring uses a CF API token with queue:write scope; publish from a Worker uses the queue binding (trust-on-first-use at deploy time). Pub/Sub push to a Worker uses an OIDC-signed JWT verified by the Worker.

Authentication at the envelope layer. For zero-trust scenarios, the bus can sign the envelope with a tenant-scoped HMAC key; consumers verify the signature before handing to the handler. The signature covers kind, messageId, publishedAt, tenantId, and the payload hash. Enabled per-kind via the routing config:

kind("admin.tenant.delete") {

transport = PUBSUB

topic = "admin-events"

authentication = SIGNED_ENVELOPE

keyProvider = "tenant-hmac-keys"

}

Authorization. Bus consumers are ServiceNodes; the existing reaktor-auth interceptor chain (Section 29) applies. A handler can reject an envelope whose tenantId does not match the authenticated principal’s allowed tenants. This check is enforced before the handler runs by the bus machinery.

Encryption. TLS in transit is transport-native (Pub/Sub gRPC with TLS, CF Queues over HTTPS). For sensitive payloads (PII, medical data), the bus supports payload-level encryption with a KMS-managed key per tenant. Declared per-kind:

kind("medical.record.updated") {

transport = PUBSUB

topic = "medical-events"

payloadEncryption = KMS("projects/reaktor/keyRings/tenant-payloads")

}

The bus handles encrypt-on-publish and decrypt-on-consume; handlers see the plaintext. Keys rotate per tenant on a 90-day cadence.

## 40.18 Observability with W3C Trace Context

Distributed tracing across async boundaries is hard because the consumer’s trace has no natural link to the producer’s trace unless the envelope carries it. Reaktor-bus propagates W3C trace context through every envelope.

On publish, if the publisher’s coroutine context has an active span, the bus extracts traceparent and tracestate and writes them into envelope.traceContext. On consume, the bus reads the traceContext, restores the span, and invokes the handler with the span active. This produces a single distributed trace spanning producer, transport, and consumer — even across multiple runtimes.

Metrics per-kind, per-transport, per-outcome:

- reaktor_bus_publish_total (counter, labels: kind, transport, result)

- reaktor_bus_publish_latency_ms (histogram)

- reaktor_bus_consume_total (counter, labels: kind, transport, outcome)

- reaktor_bus_consume_latency_ms (histogram)

- reaktor_bus_dlq_total (counter, labels: kind, reason)

- reaktor_bus_outbox_unpublished_rows (gauge)

- reaktor_bus_outbox_oldest_age_seconds (gauge) – the critical one

- reaktor_bus_dedup_hits_total (counter)

The Blueprint Editor’s bus panel renders all of these alongside the routing config. A noisy DLQ, a stalled outbox, a slow consumer — all visible at a glance.

## 40.19 Bridge Workers (Optional, Not Day-One)

Two bridge Workers are useful only when measured need appears. Both are optional; neither is required for the Phase-1 bus. Both are ordinary ServiceNodes with pubSub or queue handlers — not special infrastructure.

The Pub/Sub push aggregator Worker receives many Pub/Sub push subscriptions, demuxes by kind, and drops into the appropriate CF Queue. Justified when JWT verification cost becomes non-trivial across many kinds, or when batching value emerges.

The CF Queue to Pub/Sub republisher Worker consumes edge-originated queues tagged bridge = pubsub and republishes to Pub/Sub for Spring or mobile consumers. Justified when volume makes per-message HTTP pull expensive.

Both bridges inherit the envelope, retry, DLQ, and observability semantics of every other kind. They are just two more ServiceNodes.

## 40.20 Integration with ServiceNode

An existing ServiceNode with a PubSub or Queue endpoint is automatically wired by reaktor-bus. No new API. The ServiceNode registers its handler as a ProviderPort with portType “PUBSUB:operation” or “QUEUE:operation”; the bus scans the graph at startup and binds the handler to the consumer loop. Publishers do the inverse: a ConsumerPort with the same portType is routed through bus.publish(kind = operation, payload = request) instead of an HTTP call.

class NotificationDeliveryService : Service() {

val deliver = PostHandler<DeliveryTask, DeliveryResult>(

ServiceEndpoint.pubSub("notifications.delivery.task").operation

) { task ->

// invoked by reaktor-bus when a message arrives on the Pub/Sub

// topic declared in the routing config

firebase.send(task.toProviderMessage())

}

}

val deliveryNode = graph.ServiceNode(NotificationDeliveryService().apply {

server(factory = PostHandler.Companion,

endpoint = "notifications.delivery.task")

})

Handler code is identical to an HTTP handler. The graph routes it through the async bus because the routing config says so. The same service layer handles HTTP, PubSub, Queue, and every future transport with no change to handler code. This is the whole payoff.

## 40.21 Testing Strategies

Three testing levels.

Unit tests use an InMemoryBus that records publishes and supports manual delivery. Handlers are tested against the InMemoryBus without any transport involvement.

Integration tests use a FakeTransport per kind: publish goes to an in-process queue, handle drains it synchronously, outcomes are inspected. reaktor-shadow provides a canonical set of outcome fixtures (Ack, Retry, DeadLetter, with delays and reasons) that every bus kind is tested against.

Contract tests run against real Pub/Sub and CF Queues in a staging project. These verify the transport translations (Section 40.7) and the outbox relay against real infrastructure.

## 40.22 Phase 1 Scope

Ship in v0.1:

- commonMain envelope, routing DSL, handler outcome types, startup validator, outbox primitive, idempotency helper, schema-version guards, claim-check framework, trace-context propagation.

- jvmMain adapters for Pub/Sub (native gRPC streaming pull) and CF Queues (REST producer and HTTP pull-consumer).

- jsMain adapters for CF Queues (queue binding) and Pub/Sub (REST publish and HTTPS push-subscription handler with OIDC verification).

- ServiceNode integration: the compiler recognizes PubSub and Queue endpoints and wires them automatically.

- Outbox relay for D1 (Worker) and Postgres (Spring scheduled task).

- Dedup table with expiry sweep.

- DLQ routing and replay tooling in Blueprint Editor.

- Standard telemetry (traces, metrics, logs).

Out of Phase 1: bridge Workers, topic auto-provisioning, schema registry enforcement beyond envelope version, payload encryption with KMS, per-tenant rate limits (added when a tenant actually hits a limit), full saga DSL, tenant-scoped DLQ breakdown.

## 40.23 Integration With the Rest of Reaktor

reaktor-bus depends on reaktor-graph, reaktor-graph-port, and reaktor-telemetry. Everything else is a consumer.

| Module | How reaktor-bus Integrates |
| --- | --- |
| reaktor-compiler | Emits ServiceEndpoint metadata in GraphManifest so bus wiring is derived at compile time |
| reaktor-graph | Every ServiceNode with a PubSub/Queue endpoint is an implicit bus consumer or producer |
| reaktor-db | Provides the Transaction handle for the outbox primitive (D1 or Postgres) |
| reaktor-auth | Envelope-signing keys and authorization interceptors chain into bus consumers |
| reaktor-telemetry | Traces, metrics, W3C trace context propagation across bus hops |
| reaktor-shadow | Records and replays bus traffic for testing and debugging |
| reaktor-graphify | Surfaces bus topology in GRAPH_REPORT.md as first-class edges; DLQ backlog as hyperedge |
| reaktor-devops | Provisions Pub/Sub topics and CF Queues from the routing config; deploys the outbox relay alongside the service it belongs to |
| reaktor-notification | s Consumes the bus extensively for fanout, delivery, receipts, and analytics topics (Section 41) |

The bus is the connective tissue of every distributed Reaktor app. Without it, the framework does not scale beyond a single-runtime demo. With it, adding a new service means declaring a routing-config kind and writing a handler.

# 41. reaktor-notifications: The Full-Stack Notification Runtime

Notifications look simple from the product surface — a user gets a banner when a message arrives — and are among the most complex cross-cutting subsystems in modern apps. The complexity is not incidental. It emerges from the layered reality of mobile operating systems, push delivery providers, network unreliability, user preferences, scheduling, targeting, analytics, and the engagement lifecycle. Building a notification system well requires understanding every layer of the stack. This chapter begins with that background material, in depth, before describing how reaktor-notifications is designed. The design decisions only make sense against the concrete platform constraints they address.

## 41.1 Why Notifications Are Hard

Nine concerns must be handled correctly and in concert.

Platform fragmentation. Android and iOS have fundamentally different notification architectures: channels versus categories, importance versus interruption level, MessagingStyle versus communication notifications, POST_NOTIFICATIONS runtime permission versus authorization request. Web push and desktop push add further variants. None of these can be abstracted away without losing platform affordances that users expect.

Provider diversity. FCM (Firebase Cloud Messaging) dominates Android but also delivers to iOS via APNs. APNs direct is used for iOS features that FCM does not expose (Live Activities, critical alerts, push-to-talk). Web push uses a different protocol stack entirely (VAPID, service workers, encrypted payloads). Each provider has its own error taxonomy, authentication model, rate limits, and quota structure.

Token lifecycle. FCM and APNs tokens are not permanent. They rotate on app reinstall, device restore, and sometimes for no observable reason. Invalid tokens must be detected and removed promptly, both to stop wasting quota and to keep analytics accurate. Token churn on a large user base is a production-scale problem.

Delivery semantics. Push delivery is best-effort by design. Neither FCM nor APNs guarantees delivery; both document explicitly that messages may be dropped under load, throttled per device, or collapsed with newer messages. “Delivered” and “seen” are distinct states; “opened” is another state requiring client-side feedback.

Interaction routing. Tapping a notification should deep-link to the right screen with the right state restored. This is conceptually simple and operationally painful: app may be dead, auth may be lost, data may need to refetch, and the notification tap may arrive before the graph is ready to handle it.

User preferences. Users expect per-category mute, quiet hours, time- zone awareness, priority overrides for important notifications, and synchronization across devices. A user who mutes chat on their phone expects the mute to apply when they install the app on a tablet.

Targeting and segmentation. Product teams need to deliver notifications based on user attributes, behavior, cohort, and real-time context. “Send this to all users who have completed onboarding, live in North America, and have not logged in for three days” is a table-stakes query for engagement platforms.

Scheduling and orchestration. Notifications are rarely one-shot. Campaigns are sequences with conditions. Event-triggered notifications fire on user actions. Retention reminders fire on absence. Each requires a different execution model.

Analytics. Delivery rate, open rate, conversion rate, and downstream engagement are the metrics product teams care about. Tying a notification to a downstream purchase, message reply, or retention event requires joining telemetry across the entire product lifecycle.

All nine must be solved by any production notification system. The question is where each is solved — in the app code, in the notification module, in the delivery provider, or in the engagement platform. The sections that follow describe what each layer provides today, and where the gaps are.

## 41.2 The Android Notification System

Android’s notification system is the most granular on any platform. Understanding its primitives is prerequisite to building any Android client, and the design decisions made here by Google constrain every Android notification product.

### 41.2.1 NotificationManager and NotificationCompat

The central API surface is android.app.NotificationManager, obtained from Context.getSystemService(). NotificationCompat (in androidx.core) provides a stable API across API levels, with compat shims for features introduced in later Android versions. Production code always uses NotificationCompat, not the raw Notification.Builder.

A notification is posted with notify(int id, Notification), where the id is an app-scoped identifier. Posting a notification with the same id replaces the existing one (the update pattern). cancel(id) removes it. cancelAll() removes all of the app’s notifications.

Notification instances are constructed via NotificationCompat.Builder, which takes Context and a channelId. Channel-less notifications are rejected on Android 8.0+ (API 26+), and API 26 is a hard floor for any modern app. The builder sets content (title, text, small icon, large icon, color, timestamp), priority, style, actions, and behavior (auto-cancel, ongoing, sound, vibration).

### 41.2.2 Channels and Channel Groups

NotificationChannel (Android 8.0, API 26) was the largest API change in Android notifications’ history. Before channels, apps controlled priority, sound, and vibration per-notification; users had no granular control. After channels, the app creates channels at app start, declaring their purpose (e.g., “Messages”, “Promotions”, “Background”). Each channel has:

- id: stable app-scoped identifier, used when posting notifications.

- name: human-readable, shown to the user in system settings.

- description: explanatory text in settings.

- importance: IMPORTANCE_NONE, MIN, LOW, DEFAULT, HIGH, MAX. HIGH and above trigger heads-up notifications (peek overlay at the top of the screen).

- sound, vibration, lights, lock-screen visibility, bypass-DND: all set at channel creation.

Critically, channel behaviors are locked at creation. The app can only change the channel’s name and description post-creation. Sound, importance, and visibility are frozen; the user can change them in system settings, and the app must respect the user’s choice. An app that wants a new behavior creates a new channel.

NotificationChannelGroup is a logical grouping (e.g., “Direct messages”, “Feed updates”) that renders as a section header in settings. Groups improve discoverability for apps with many channels.

A Conversation Channel (Android 11, API 30) is a special channel type derived from a parent channel plus a ShortcutInfo for a specific conversation. Conversation channels unlock bubbles, conversation priority in the Conversations section of settings, and user ability to mark a conversation as “Important” (always rings, bypasses DND).

### 41.2.3 Notification Styles

A plain notification renders title, text, and icon. Styles extend the layout for specific use cases. The standard styles:

- BigTextStyle expands to show multi-line text. Used for email previews, long-form content.

- BigPictureStyle shows a large image below the text. Used for photo messages, media cards.

- InboxStyle shows up to five lines representing recent items. Used for email summaries, multi-message digests.

- MessagingStyle shows a chat-like layout with multiple messages from multiple people. This is the style for chat notifications; it unlocks smart replies, direct reply, and proper conversation threading in the notification shade.

- MediaStyle shows media player controls (play/pause, skip). Used for audio and video playback.

- DecoratedCustomViewStyle embeds a custom RemoteViews in an otherwise standard layout.

MessagingStyle is the most important for chat-heavy apps. It takes a list of Message objects, each with sender, text, and timestamp. The system renders threading, distinguishes self-messages, and surfaces inline reply UI when combined with a RemoteInput action.

### 41.2.4 Actions and Direct Reply

NotificationCompat.Action adds tappable buttons to a notification (Mark as read, Reply, Snooze). An action consists of an icon, a label, and a PendingIntent that fires when tapped. For direct reply, the action attaches a RemoteInput; when the user taps, the system shows an inline text input, and the typed text is delivered in the PendingIntent’s extras.

Direct reply is what makes chat notifications feel native. The user can reply without opening the app. The app’s BroadcastReceiver receives the text, sends the message, and updates the notification to show the sent reply via MessagingStyle.addMessage.

### 41.2.5 Bubbles

Bubbles (Android 11, API 30) let conversations float over other apps as a floating circle. Tapping the bubble opens a small overlay window running an app-provided Activity. To enable bubbles, a notification declares a BubbleMetadata referencing a PendingIntent for the Activity, a desired-height, and an icon. The user must opt in per conversation.

Bubbles are specifically designed for conversational apps (messaging, support chat, dating). They are not a general-purpose floating-window mechanism; non-conversational bubbles are rejected by the system.

### 41.2.6 Conversations

A Conversation (Android 11, API 30) is a notification linked to a ShortcutInfo representing a specific chat. The ShortcutInfo carries the person’s identity (name, avatar, URI), the conversation ID, and an intent to open it. Conversations unlock:

- Priority conversations, where the user marks a conversation as Important, enabling always-ring and DND bypass.

- Conversations section at the top of the notification shade, above non-conversation notifications.

- Better integration with bubbles and MessagingStyle.

Every chat notification in a modern Android app should be published as a Conversation. The bookkeeping is a ShortcutInfo per active chat, pushed to the system via ShortcutManager.

### 41.2.7 The POST_NOTIFICATIONS Runtime Permission

Android 13 (API 33) introduced POST_NOTIFICATIONS as a runtime permission. Apps targeting API 33+ must request it before posting notifications; denial is silent (notifications are not shown). Apps targeting API 32 and below inherit a grant on upgrade but lose it if the user denies in settings.

The permission request pattern is the standard runtime permission flow: check, explain rationale if needed, request, handle result. A well-behaved app requests the permission only in context (e.g., after the user signs up and the app has something meaningful to notify about), not on first launch.

### 41.2.8 Importance, Priority, and Do Not Disturb

Importance (channel-level, Android 8+) controls how intrusive the notification is:

- IMPORTANCE_MAX: makes sound, shows heads-up, breaks through DND.

- IMPORTANCE_HIGH: makes sound, shows heads-up.

- IMPORTANCE_DEFAULT: makes sound, no heads-up.

- IMPORTANCE_LOW: no sound, no heads-up.

- IMPORTANCE_MIN: minimized in the shade.

- IMPORTANCE_NONE: channel is blocked.

Priority (pre-Android 8) and importance are distinct but NotificationCompat bridges them: on old Android, setPriority is used; on new Android, the channel importance wins. Ensure both are set consistently to support all devices.

DND (Do Not Disturb) modes filter notifications system-wide. An app can request DND override per channel (setBypassDnd), but most apps should not — users reserve DND override for priority conversations they mark themselves.

### 41.2.9 Foreground Services and Notifications

A foreground service (e.g., music playback, navigation, VoIP call) must show a persistent notification, declared via startForeground(int id, Notification). The notification cannot be swiped away and remains visible while the service runs. Modern Android enforces foreground service type (mediaPlayback, location, etc.) and requires matching manifest declarations.

For reaktor-notifications, foreground service notifications are out of scope — they are owned by the specific service they belong to (media player, call UI). The module provides standard user-facing push notifications, not service-lifecycle notifications.

### 41.2.10 Group Summary Notifications

When an app posts multiple notifications of the same kind (e.g., three new messages), Android can bundle them under a Group Summary. The app sets setGroup(“chat-updates”) on each and posts a separate notification with setGroupSummary(true) that renders the summary (e.g., “3 new messages”). Modern Android auto-bundles within a channel, reducing the need for manual group summaries, but explicit grouping is still preferred for cross-channel aggregation.

## 41.3 The iOS Notification System

iOS notifications went through a substantial redesign with iOS 10 (UNUserNotificationCenter) and incremental enhancements through iOS 16 (Live Activities). The API surface is narrower than Android’s but the per-notification customization depth (via extensions) is deeper.

### 41.3.1 UNUserNotificationCenter

UNUserNotificationCenter is the singleton through which all notification behavior flows. It handles authorization, category registration, pending and delivered notifications, and delegate callbacks for the foreground-receive and user-interaction cases.

The delegate pattern. UNUserNotificationCenterDelegate has two methods of interest:

- willPresent notification: called when a notification arrives while the app is in the foreground. The delegate returns options (banner, sound, badge, list) to indicate what the system should display.

- didReceive response: called when the user interacts (taps, presses an action button, types a reply). The response includes an action identifier and an optional response.

If the delegate is not set by the time a notification arrives, iOS falls back to default behavior (show or drop based on app state). Setting the delegate at app launch is mandatory.

### 41.3.2 Authorization

The app requests notification authorization via requestAuthorization, passing a UNAuthorizationOptions set (badge, sound, alert, provisional, criticalAlert, carPlay, announcement). The user sees a system prompt (or no prompt, for provisional auth) and the callback returns whether authorization was granted.

Authorization is binary (granted/denied) plus a set of permitted options. The app queries UNUserNotificationCenter.getNotificationSettings to read the current state. Users can change the state anytime in Settings.

### 41.3.3 Categories and Actions

UNNotificationCategory is iOS’s analog to Android’s channel plus action set. A category has:

- identifier: stable app-scoped string, matched to the notification’s categoryIdentifier.

- actions: list of UNNotificationAction entries (buttons).

- intentIdentifiers: SiriKit integration.

- options: customDismissAction (fire a delegate call on dismiss), allowInCarPlay, hiddenPreviewsShowTitle, hiddenPreviewsShowSubtitle.

Categories are registered at app launch, typically once. The app registers all its categories in one setNotificationCategories call.

UNNotificationAction has identifier, title, and options (destructive, authenticationRequired, foreground). A UNTextInputNotificationAction adds an inline text input (the iOS analog of Android’s RemoteInput).

### 41.3.4 Notification Content and Attachments

UNNotificationContent has title, subtitle, body, sound, badge, attachments, userInfo, categoryIdentifier, threadIdentifier, interruptionLevel, and relevanceScore.

UNNotificationAttachment carries a rich media asset (image, video, audio) identified by URL. Attachments are added at push time (from the server) or via a notification service extension (below). Max size limits apply (10 MB audio, 50 MB video).

threadIdentifier groups related notifications together (e.g., same conversation). Grouping in iOS’s notification center and lock screen is driven by thread identifier; grouping by app is the fallback.

### 41.3.5 Notification Service Extensions

UNNotificationServiceExtension is a separate target that runs when a push arrives, before the notification is delivered. The extension has up to 30 seconds to modify the content: add attachments, decrypt the body, fetch related data, customize the title.

Common uses:

- End-to-end encrypted messaging apps decrypt the push body and substitute plaintext.

- Rich push with images fetches the image, saves to disk, and adds it as an attachment.

- Localization substitutes the body string based on the recipient’s language.

The push payload must have mutable-content: 1 in the APS dictionary to trigger the extension. If the extension times out or crashes, the original content is delivered unchanged.

### 41.3.6 Notification Content Extensions

UNNotificationContentExtension is another separate target that provides a custom UI for the expanded notification (long-press). Typical uses: custom layouts for weather apps, interactive media players, ticket or boarding-pass displays.

Content extensions are declarative (register a category identifier, provide a storyboard). They run in a sandboxed process with limited capabilities.

### 41.3.7 Communication Notifications

Communication Notifications (iOS 15+) are a special category for messaging apps, surfaced with the sender’s avatar, the sender’s name, and a distinct style. They integrate with Focus modes (iOS 15+), CarPlay, and are more likely to be delivered through Focus filters.

Enabling communication notifications requires:

- An INSendMessageIntent donation via UNNotificationContent’s intent (iOS 15+).

- An INPerson with handle, display name, and image.

- The push payload’s aps dictionary carrying threadIdentifier set to the conversation ID.

Apps that ship chat without communication notifications lose the avatar rendering, Focus-aware delivery, and CarPlay read-aloud. It is not optional for modern chat apps.

### 41.3.8 Focus and Interruption Levels

iOS 15 introduced Focus modes (Do Not Disturb, Work, Personal, etc.). Users configure which apps can send through each Focus. Apps declare the interruption level of each notification:

- passive: does not wake the screen or trigger sound.

- active: wakes the screen, plays sound, default behavior.

- timeSensitive: bypasses some Focus filters (users grant permission).

- critical: bypasses DND and mute. Requires a critical alert entitlement (Apple-approved use cases only: medical, safety).

Most notifications should be active. Time-sensitive is for things the user has explicitly opted to bypass (delivery arrivals, ride notifications). Critical is essentially reserved for entitled apps.

### 41.3.9 Critical Alerts

Critical alerts bypass silent mode and DND. They require a special entitlement from Apple (com.apple.developer.usernotifications.critical-alerts), granted only for narrowly-scoped medical, safety, or public-service apps. The user is prompted explicitly to allow critical alerts. The push payload must include “sound”: { “critical”: 1, “name”: “…”, “volume”: … }. Most apps never need this.

### 41.3.10 Live Activities

Live Activities (iOS 16.1+) are glanceable, persistent, dynamic updates on the lock screen and Dynamic Island. A Live Activity is declared by a widget-extension target using ActivityKit. Push updates to a running Live Activity go through APNs push type “liveactivity”, authenticated separately from regular push.

Live Activities are ideal for time-bounded experiences: rides, deliveries, sports, timers, navigation. A ride-share app shows the driver’s name, ETA, and vehicle in the Dynamic Island throughout the ride, updating as the driver approaches. The push payload updates a structured ContentState which the widget renders.

Live Activities have hard limits: up to 8 hours idle, 12 hours total, with frequency limits on push updates (one every ~30 seconds).

### 41.3.11 Provisional Authorization

Provisional authorization (iOS 12+) lets an app deliver notifications quietly (no sound, no banner, directly to the Notification Center) without asking the user. After the user has seen several notifications, the system may prompt them to confirm or opt out. This is useful for onboarding: the app can deliver a welcome digest the first day without the upfront authorization prompt.

## 41.4 Firebase Cloud Messaging (FCM)

FCM is the most widely used push provider, delivering to Android (native FCM) and iOS (via APNs under the hood). Understanding FCM’s model is essential because even apps that use APNs-direct for iOS typically use FCM for Android and cross-platform convenience.

### 41.4.1 Architecture and Protocol

FCM operates in two layers. The protocol layer is APNs for iOS delivery, XMPP/CCS for Android push delivery, and HTTP/2 for web push. The API layer is the HTTP v1 API (the current and recommended API) plus the legacy HTTP and XMPP APIs (deprecated but still functional).

The sender-side API uses OAuth 2.0 service-account authentication. An application obtains a Google Cloud service-account JSON, calls the HTTP v1 endpoint (/v1/projects/{projectId}/messages:send), and passes a serialized Message proto. The Admin SDK (Java, Node, Python, Go, C#, Dart) wraps this with idiomatic APIs.

On the client side, the app integrates the Firebase SDK (or just the FirebaseMessaging module), which acquires a registration token from FCM during app start. The token is delivered to the app’s server (typically via a REST endpoint), which stores it against the user’s account for later sending.

### 41.4.2 Message Structure

An FCM Message has up to five sections.

The notification section contains title, body, and image. When present, FCM renders a system notification directly (on Android) or forwards to APNs with alert populated (on iOS). The client app does not run a message handler for notification-only messages; the system handles display.

The data section is a map of string-to-string. Data messages invoke the client’s FirebaseMessagingService.onMessageReceived (Android) or the UNNotificationServiceExtension (iOS), giving the app full control over what to display. Data-only messages are the right choice for apps with custom notification UI.

A message can combine notification and data sections. On Android, the system displays the notification and the data is available via the launch Intent’s extras when the user taps. On iOS, the data is in userInfo and the notification displays per the notification section.

The android section carries Android-specific options: priority, ttl, collapse_key, notification (with channelId, sound, tag, color, sticky, lightSettings, visibility, notificationCount, vibrateTimings, defaultSound, defaultVibrateTimings). These override the top-level notification section for Android recipients.

The apns section carries APNs-specific options: apns.headers (apns-priority, apns-topic, apns-expiration, apns-collapse-id, apns-push-type), apns.payload (full APS dictionary including alert, badge, sound, content-available, mutable-content, category, thread-id, interruption-level, relevance-score).

The webpush section carries web push options: headers, data, notification (per Web Push spec), fcm_options.

Per-platform customization is mandatory in practice. A single message that works correctly for both Android and iOS requires different fields at each layer. The Admin SDKs provide builders that construct platform-specific overrides cleanly.

### 41.4.3 Token Lifecycle

FCM tokens are per-app-install, per-device. A token is acquired through FirebaseMessaging.getToken() on Android or by registering for remote notifications and receiving the APNs token, then exchanging it for an FCM token, on iOS. Tokens are 100+ character strings.

Token invalidation events:

- App is uninstalled: FCM may take up to several days to learn and begin returning UNREGISTERED errors on send.

- App data is cleared: new token on next start.

- User restores device: tokens may or may not transfer; typical pattern is new tokens.

- Anti-abuse: Firebase may revoke tokens for apps flagged abusive.

- Manual deletion: the app calls FirebaseMessaging.deleteToken().

Apps must listen for token rotation via FirebaseMessagingService’s onNewToken callback. When this fires, the app re-uploads the token to its server, replacing the old token. Production deployments commonly see 5-15% token churn per month.

Invalid tokens are detected server-side via send responses. FCM returns UNREGISTERED or INVALID_ARGUMENT for dead tokens. A production notification server must process these errors and remove the token from its database, otherwise the send quota is wasted on dead addresses.

### 41.4.4 Topic Messaging

FCM topics are server-side subscriptions. A client subscribes via FirebaseMessaging.subscribeToTopic(“weather-alerts”); server-side send to a topic delivers to all subscribers. Topics are useful for broadcast-style delivery (news alerts, sports updates) without maintaining a user-to-topic mapping.

Topics can be combined via condition expressions: ‘weather-alerts’ in topics && ‘us-east’ in topics. A condition is a boolean over topic subscriptions.

Topic messages are delivered at lower priority than individual messages (by FCM’s internal routing) and may have longer tail latencies. For per-user delivery, use the token; for broadcast, use topics.

### 41.4.5 Multicast and Batch Sending

FCM supports multicast (up to 500 tokens in one API call) and batch (up to 500 individual messages in one batch). Both exist for efficiency; both return per-token results so the caller can correlate failures to tokens.

val multicastMessage = MulticastMessage.builder()

.addAllTokens(tokens)  // up to 500

.setNotification(Notification.builder().setTitle("...").setBody("...").build())

.setAndroidConfig(...)

.setApnsConfig(...)

.build()

val response = FirebaseMessaging.getInstance().sendEachForMulticast(multicastMessage)

response.responses.forEachIndexed { i, sendResponse ->

if (!sendResponse.isSuccessful) {

handleError(tokens[i], sendResponse.exception)

}

}

A production delivery worker batches outbound sends to the multicast API to stay within quota and reduce latency.

### 41.4.6 Error Taxonomy

FCM HTTP v1 returns errors with an errorCode in the response. The taxonomy that matters for production:

- UNREGISTERED: token is dead. Remove from database.

- INVALID_ARGUMENT: malformed request; do not retry.

- SENDER_ID_MISMATCH: token was registered for a different app. Remove.

- THIRD_PARTY_AUTH_ERROR: FCM cannot auth to APNs (for iOS) or similar. Inspect APNs key configuration.

- QUOTA_EXCEEDED: per-message-per-project quota hit. Retry with backoff.

- UNAVAILABLE: FCM transient outage. Retry with backoff.

- INTERNAL: FCM internal error. Retry with backoff.

The classifier maps these to RetryDecision (terminal, retryable-with-backoff, invalidate-endpoint). reaktor-notifications ships this classifier as a stable primitive (Section 41.20).

### 41.4.7 HTTP v1 vs Legacy

The legacy HTTP API (POST to fcm.googleapis.com/fcm/send with a server key) is deprecated but widely used. The HTTP v1 API is the current and recommended API, with:

- OAuth 2.0 service-account auth (no static server key to rotate).

- Per-platform message customization (android, apns, webpush).

- Richer error responses.

Production deployments should use HTTP v1 exclusively. The Admin SDKs default to v1.

## 41.5 Apple Push Notification Service (APNs)

APNs is Apple’s direct push channel. Most apps send to APNs via FCM, but advanced features (Live Activities, critical alerts, push-to-talk, communication notifications with full control) require direct APNs integration.

### 41.5.1 Authentication

Two authentication modes:

- Token-based (p8 key): the server generates a JWT signed with an elliptic-curve private key (.p8 file from Apple Developer Portal) and includes it in the authorization header on every request. The JWT has a 20-minute validity; servers cache and refresh. This is the modern, recommended approach.

- Certificate-based: the server presents an X.509 certificate (from Apple Developer Portal) during TLS handshake. Older, requires per-app certificate management. Being phased out.

Token-based is the production default for any new deployment.

### 41.5.2 HTTP/2 Protocol

APNs uses HTTP/2. One TCP connection multiplexes many streams, each stream is one push. Connection pool size of 10-20 per region is common; each connection can send ~1000 messages/second.

Endpoints:

- api.push.apple.com (production, port 443 or 2197).

- api.sandbox.push.apple.com (development builds).

The path is /3/device/{deviceToken}. Request headers include apns-topic (app bundle identifier), apns-push-type, apns-priority, apns-expiration, apns-collapse-id, apns-id.

### 41.5.3 Push Types and Priorities

apns-push-type categorizes the push:

- alert: standard user-visible notification.

- background: silent content-refresh push (content-available: 1).

- voip: VoIP incoming call (requires PushKit).

- complication: ClockKit complication updates.

- fileprovider: File Provider extension updates.

- mdm: MDM commands (enterprise).

- liveactivity: Live Activity updates (iOS 16.1+).

- pushtotalk: push-to-talk channels (iOS 16+).

Priority: 10 (immediate), 5 (power-conserved). Background and VoIP have specific priority rules: background must be 5, VoIP is 10 and bypasses power conservation.

### 41.5.4 Collapse IDs and Expiration

apns-collapse-id causes APNs to replace prior pushes with the same ID for the same device, delivering only the most recent. Useful for notifications that supersede earlier versions (“3 new messages” -> “5 new messages”). Max 64 bytes.

apns-expiration is the Unix epoch beyond which APNs stops attempting delivery. 0 means deliver once, no retention. A non-zero value means retain for that duration if the device is offline.

### 41.5.5 Error Responses

APNs returns JSON errors with a reason field. The important ones:

- BadDeviceToken: token is invalid, permanently. Remove.

- Unregistered: app has been uninstalled or unregistered. Remove.

- DeviceTokenNotForTopic: topic (bundle id) does not match token’s environment (dev vs prod mismatch is common).

- PayloadTooLarge: payload exceeded 4KB (regular) or 5KB (VoIP).

- TooManyRequests: rate limited; retry with backoff.

- Shutdown: server maintenance; retry.

- ServiceUnavailable: transient; retry.

Reaktor’s classifier handles these analogously to FCM’s error codes.

## 41.6 Web Push

Web push is the third provider stack, for browsers and Progressive Web Apps. It is protocol-standardized (not vendor-proprietary) and differs from FCM/APNs in important ways.

### 41.6.1 VAPID

Voluntary Application Server Identification (VAPID) is a JWT-based authentication scheme. The server generates an EC keypair; the public key is registered with the browser during push subscription; the server signs each push with the private key. VAPID replaces the legacy “browser-specific API key” model.

### 41.6.2 Service Workers

Web push requires a service worker. The page registers a service worker at install; the service worker handles “push” events and shows notifications via registration.showNotification. The service worker runs independently of the page, so pushes are received even when the page is closed.

### 41.6.3 Encryption

Web push payloads are encrypted end-to-end. The server uses the subscriber’s public key (received during subscription) to encrypt the payload with AES128-GCM. The browser decrypts using its private key. This is unlike APNs (not encrypted) and FCM (transport-encrypted only). Libraries like web-push (Node) and pywebpush (Python) handle the encryption.

Web push is the most secure provider by default but least feature- rich: no native action buttons with inline reply, limited styling, no foreground-only delivery.

## 41.7 The Expo Notifications Stack

Expo provides two layers: expo-notifications (a React Native library for client-side integration) and Expo Push Notification Service (a hosted server-side service for delivery). They are distinct and serve different roles. Understanding both is essential because Expo is the benchmark every cross-platform notification library is compared against.

### 41.7.1 expo-notifications (the Library)

expo-notifications is a React Native package installed in the app’s JS bundle. It provides a unified API across Android and iOS for:

- Permissions: getPermissionsAsync, requestPermissionsAsync. Returns a granted boolean, status (granted/denied/undetermined), and platform-specific details (iOS interruption levels, Android alert style).

- Tokens: getExpoPushTokenAsync (for the Expo hosted service) and getDevicePushTokenAsync (for FCM or APNs directly).

- Local notifications: scheduleNotificationAsync(request) with content and trigger. Triggers include time intervals, calendar dates, daily, weekly, and yearly repeats. On iOS, location triggers are supported.

- Presented notifications: getPresentedNotificationsAsync returns currently-displayed notifications (Android only).

- Dismissal: dismissNotificationAsync(identifier), dismissAllNotificationsAsync.

- Categories: setNotificationCategoryAsync registers a category with actions. Translates to Android InboxStyle + actions and iOS UNNotificationCategory.

- Channels (Android): setNotificationChannelAsync creates a channel with importance, sound, vibration.

- Handlers: setNotificationHandler sets the foreground-receive behavior (show banner, play sound, show badge). Multiple addNotificationReceivedListener and addNotificationResponseReceivedListener hooks for app-side logic.

- Badge: setBadgeCountAsync, getBadgeCountAsync.

The library handles a lot of platform quirks: Android channel creation timing, iOS category registration idempotency, token refresh detection, foreground-vs-background delivery differences. It also handles the sometimes-brittle Android foreground message handling (the app must be running, or the service must be started in time).

### 41.7.2 Expo Push Notification Service

ExpoPushTokens are opaque strings. The server POSTs an array of messages (each with to: ExpoPushToken[], title, body, data, sound, badge, etc.) to exp.host/–/api/v2/push/send. Expo’s service translates to FCM or APNs internally, handles token mapping, and returns tickets.

Advantages:

- One API for both platforms.

- Expo manages APNs certificates (though they can be overridden).

- Handles token-to-provider mapping.

- Built-in rate limiting protects against runaway loops.

Limitations:

- No segmentation, no user database, no campaign orchestration.

- No A/B testing, no personalization beyond the message you send.

- No analytics beyond delivery tickets (no open rate, no conversion).

- Rate limits (~600 msgs/sec baseline, higher on request).

- Tied to Expo’s infrastructure; not self-hostable.

Expo Push is a delivery primitive, not an engagement platform. It replaces the FCM/APNs server-side client libraries but not the notification system.

### 41.7.3 Expo Push Tokens

An ExpoPushToken is Expo’s abstraction over FCM tokens and APNs tokens. It is a string like ExponentPushToken[xxxxxxxxxxxxxxx]. Expo maintains the mapping from ExpoPushToken to the underlying FCM/APNs token.

Apps that use expo-notifications with the Expo service store ExpoPushTokens. Apps that bypass the Expo service (use getDevice- PushTokenAsync and their own backend) store FCM/APNs tokens directly.

### 41.7.4 Tickets and Receipts

When the server POSTs to Expo Push, the immediate response is a ticket: a status (ok or error) and a ticket ID. Tickets represent acceptance of the message for delivery, not delivery itself. A ticket status of “ok” means Expo queued the message; “error” means the message was rejected at the API layer.

Receipts are fetched by ticket ID via a separate endpoint. A receipt indicates whether the message was successfully delivered to FCM/APNs, and if not, why (DeviceNotRegistered, MessageTooBig, InvalidCredentials, etc.). Receipts are eventually consistent; apps poll typically after 15 minutes.

Tickets + receipts is a two-phase protocol. Production code polls receipts, updates endpoint status, and removes dead tokens. Without receipt processing, dead ExpoPushTokens accumulate and waste quota indefinitely.

### 41.7.5 Rate Limits and Batching

Expo Push batches up to 100 messages per request. The free tier is ~600 messages per second baseline. Higher rates are negotiated with Expo. Backoff on 429 responses is mandatory.

### 41.7.6 Where Expo Stops

Expo stops where engagement begins. Expo Push does not:

- Target users by attribute, cohort, or behavior.

- Schedule campaigns with conditions.

- A/B test message variants.

- Personalize per-recipient.

- Provide analytics (opens, conversions, downstream behavior).

- Cap frequency across campaigns.

- Respect quiet hours.

- Coordinate with email or SMS.

Apps that need these features build them above Expo, migrate to an engagement platform, or use a hybrid. The reaktor-notifications design (Section 41.10+) starts where Expo Push ends.

## 41.8 Campaign and Engagement Platforms

OneSignal, Braze, Iterable, CleverTap, MoEngage, Airship, Leanplum, Pushwoosh, Customer.io, Urban Airship, Mixpanel, Amplitude (with engagement) — a dozen products compete for the engagement-platform slot. They are commercially differentiated but architecturally similar. Understanding what they provide is the benchmark for the non-delivery parts of a notification system.

### 41.8.1 What They Add on Top of Raw Push

Every engagement platform bundles some subset of:

- User profile store: per-user attributes (name, email, plan, signup date, LTV) and behavioral event store (app opens, purchases, screen views). Fed by client SDK and server events.

- Segmentation engine: query over profile attributes plus event history. “Users in California who opened the app in the last 7 days and have not purchased in 30 days.”

- Trigger engine: event-based campaigns. “When user does X, wait Y minutes, check condition Z, send notification.”

- Scheduling engine: calendar-based campaigns with time-zone awareness, quiet hours, frequency caps.

- Message template system: Handlebars-like personalization, A/B variants, multi-language.

- Multi-channel orchestration: push, email, SMS, in-app message, web push, WhatsApp, all with unified delivery preference and frequency capping.

- In-app messages: modal, banner, and embedded messages displayed inside the app based on triggers, independent of push delivery.

- Analytics: delivery rate, open rate, conversion rate (with goals tied to events), cohort retention, funnel analysis, revenue attribution.

- Journey builder: visual flow editor for multi-step campaigns with branches, delays, condition checks, and message variants.

- Predictive ML: propensity scores (churn risk, purchase likelihood), best-time-to-send, optimal channel per user.

### 41.8.2 Segmentation

Segmentation queries typically support:

- Attribute filters (age > 25, plan == pro).

- Event filters (did action X in last Y days, at least N times).

- Derived attributes (LTV, last-active-date).

- Cohorts (users who onboarded in a specific week).

- Geographic (country, region, city).

- Device (platform, app version, OS version).

- Subscription status (per channel opt-in).

Segments are dynamic (re-evaluated at campaign send time) or saved (pre-computed lists). Dynamic segments are the norm; saved segments are used for bulk exports.

### 41.8.3 Triggered vs Scheduled Campaigns

Triggered campaigns fire on events: “when user completes onboarding, send welcome sequence.” Each step has a delay and a condition. The trigger is matched by the platform’s event ingestion (SDK + server event API).

Scheduled campaigns fire on calendar triggers: “every Tuesday at 10am local time, send a weekly digest.” The platform handles time-zone conversion and delivery windows.

Campaigns have entry conditions (who is eligible), entry filters (apply at entry time), exit conditions (remove from journey), and goals (what success looks like, tied to events).

### 41.8.4 A/B Testing and Personalization

A/B tests split audiences into variants. Each variant has different message content, send time, or channel. The platform reports per-variant metrics and often auto-promotes winning variants.

Personalization substitutes user attributes into message templates. “Hi {{firstName}}, you left {{cartItems.length}} items in your cart.” Platforms differ on the depth of templating; some support conditional blocks, loops, and formatting.

### 41.8.5 Frequency Capping and Quiet Hours

Frequency caps limit how many notifications a user receives per day/week. Typical defaults: 3/day, 10/week. Apps can override per user segment.

Quiet hours suppress non-critical notifications during a user’s configured nighttime or working hours. Platforms handle time-zone conversion.

### 41.8.6 Multi-Channel Orchestration

A modern engagement platform treats push, email, SMS, and in-app messages as channels of the same system. A campaign can send “push if enabled, else email, else SMS” with a waterfall policy. Delivery preferences are per-user, per-channel, and can be subscribed to or unsubscribed at the granular level.

### 41.8.7 Analytics

The analytics surface includes:

- Delivery funnel: sent, delivered, received, opened, converted.

- Per-cohort retention curves.

- Revenue attribution: push-influenced purchases within a window.

- Channel performance comparison.

- Campaign leaderboards.

- Unsubscribe reasons and trends.

Analytics require event ingestion from the client (app open, screen view, purchase) and correlation of notification send events with subsequent behavior.

### 41.8.8 Notable Platforms

- OneSignal: freemium, strong on push, weaker on email/SMS. Popular for indie and SMB apps.

- Braze: enterprise-grade, deep personalization and journey builder, expensive.

- Iterable: marketer-friendly, strong email integration.

- CleverTap: analytics-first, strong in emerging markets.

- MoEngage: similar to CleverTap, popular in India.

- Airship: one of the oldest; deep platform integration.

- Customer.io: code-friendly, developer tool feel.

- Leanplum: acquired by CleverTap, still sold separately in some markets.

The commercial landscape reflects that there is no single right-fits-all engagement platform. Different verticals (e-commerce, gaming, fintech, social) have different campaign patterns.

## 41.9 What a Production Notification System Actually Requires

Compiling the above into a single requirements list, a production notification system must provide:

On the client (Android/iOS/Web):

- Permission request with appropriate timing and rationale.

- Platform-correct rendering (channels/categories, styles, actions, conversations, communication notifications).

- Token acquisition, rotation, and reporting to the server.

- Local notification scheduling.

- Foreground/background/cold-start reception with consistent event semantics.

- Tap and action handling with typed routing into the app.

- Badge management.

- Offline queueing of interactions until the app can process them.

On the delivery side (server):

- Stable endpoint registry (token + user + device metadata).

- Per-platform provider client (FCM Admin for Android + iOS, APNs-direct for advanced iOS features, Web Push for browsers).

- Multicast/batch send with per-token result handling.

- Retry with exponential backoff on transient errors.

- Endpoint invalidation on permanent errors.

- Idempotency at the intent level (same event should not fire duplicate notifications).

- Rate limiting per user and per tenant.

- Observability (structured traces across the full pipeline).

On the orchestration side:

- Intent as a first-class concept (not a raw payload).

- Target resolution (user to endpoints).

- Policy engine (quiet hours, frequency caps, category mutes).

- Scheduling (time-based, event-triggered).

- Campaign sequences with branches and delays.

- Analytics event emission for funnel tracking.

On the engagement side (optional, but many apps need this):

- Segmentation query engine over user profiles and events.

- A/B testing harness.

- Personalization templating.

- Multi-channel coordination with preference center.

- Dashboard for marketers, not just engineers.

Building all of this in-house is a significant undertaking — multiple years of work for a typical team. Buying an engagement platform is the default commercial path, but engagement platforms are expensive, opaque, and create a vendor lock-in at a critical user-retention layer.

## 41.10 reaktor-notifications: Design Philosophy

reaktor-notifications occupies the space between the delivery primitive (Expo Push, FCM Admin, APNs-direct) and the engagement platform (OneSignal, Braze). The design thesis: most apps need more than the delivery primitive but do not need to buy an engagement platform; a well-designed Reaktor-native module covers 80% of what engagement platforms provide while staying open-source, self-hostable, and integrated with the rest of the framework.

The module is positioned as the Expo-push-plus-engagement-platform equivalent for Reaktor apps, in the same shape as every other full-stack Reaktor module: a single KMM package with client source sets, server source sets, and a clear embed-or-host path.

Six design commitments.

First, a notification is a typed workflow, not a push send. The calling service (chat DO, payment worker, moderation agent) decides that a domain event deserves a notification; reaktor-notifications owns the workflow from intent through delivery through interaction.

Second, reuse the rest of Reaktor. reaktor-bus carries the async events (Section 40). reaktor-db provides the operational store (D1 or Postgres). reaktor-auth enforces authorization. reaktor-capability provides degradation tiers. reaktor-graphify surfaces the notification subgraph. reaktor-telemetry provides tracing and metrics. The module is thin because the framework is thick.

Third, platform depth is first-class. The Android and iOS source sets do not hide platform primitives; they expose them as typed, composable building blocks. Channels, categories, MessagingStyle, communication notifications, Live Activities — all are accessible without fighting the abstraction.

Fourth, typed routing into the graph. A notification tap produces a NotificationInteractionEvent that resolves to an ActionRef or a route Push. This is the Reaktor differentiator: a tap is a graph event, not a deep-link string.

Fifth, production resilience from day one. Outbox, idempotency, retry with circuit breaker, DLQ with replay — all via reaktor-bus (Section 40). No “we’ll add that later” for the parts that matter.

Sixth, two deployment shapes. Embedded (the product runs its own delivery cluster) and hosted (Reaktor Cloud multi-tenant). Same commonMain contracts. Migration is a deployment-config change.

## 41.11 Non-Negotiables

Seven rules.

One KMM module. commonMain, androidMain, iosMain, jsMain, jvmMain. No sub-packages beyond the standard source sets.

D1 is the operational store for edge deployments; Postgres is the operational store for Spring-first deployments. Supabase is business truth; notification truth is separate.

Durable Objects are the intake surface on Cloudflare. reaktor-bus (via PubSub or CF Queue) is the async spine.

JVM workers own provider delivery (Firebase Admin SDK, APNs direct).

Arrow + Kotlin coroutines for resilience primitives. No custom retry DSL, no custom circuit breaker, no parallel effect system.

Typed routes, not strings. NotificationRoute is a sealed class with OpenPath and GraphAction cases.

Envelope carries correlationId and causationId so a notification flow can be traced across kinds.

## 41.12 Module Layout

reaktor-notifications/

├── commonMain/

│   ├── domain/

│   │   ├── NotificationIntent.kt

│   │   ├── NotificationTarget.kt

│   │   ├── NotificationContent.kt

│   │   ├── NotificationRoute.kt

│   │   ├── NotificationEndpoint.kt

│   │   ├── NotificationRecord.kt

│   │   ├── DeliveryTask.kt

│   │   ├── ProviderReceipt.kt

│   │   └── NotificationInteractionEvent.kt

│   ├── service/

│   │   ├── NotificationsService.kt

│   │   ├── NotificationOrchestrator.kt

│   │   ├── NotificationEndpointStore.kt

│   │   ├── NotificationStore.kt

│   │   └── NotificationRouteDispatcher.kt

│   ├── policy/

│   │   ├── DeliveryPolicy.kt

│   │   ├── FrequencyCap.kt

│   │   └── QuietHours.kt

│   └── provider/

│       ├── PushProvider.kt

│       └── ProviderErrorClassifier.kt

├── androidMain/

│   ├── AndroidNotificationsClient.kt

│   ├── FcmTokenProvider.kt

│   ├── AndroidChannelRegistry.kt

│   ├── AndroidNotificationRenderer.kt

│   ├── ConversationShortcutManager.kt

│   ├── AndroidNotificationInteractionBridge.kt

│   └── ReaktorFirebaseMessagingService.kt

├── iosMain/

│   ├── IosNotificationsClient.kt

│   ├── ApnsRegistrationProvider.kt

│   ├── AppleCategoryRegistry.kt

│   ├── IosNotificationInteractionBridge.kt

│   ├── CommunicationNotificationBuilder.kt

│   ├── LiveActivityController.kt

│   └── (optional service-extension helpers)

├── jsMain/

│   ├── DurableObjectIntake.kt

│   ├── D1NotificationEndpointStore.kt

│   ├── D1NotificationStore.kt

│   ├── FanoutService.kt

│   └── WebPushProvider.kt

└── jvmMain/

├── FirebasePushProvider.kt

├── ApnsDirectPushProvider.kt

├── FirebaseDeliveryWorker.kt

├── PostgresNotificationEndpointStore.kt

├── PostgresNotificationStore.kt

├── ReceiptWorker.kt

└── CampaignScheduler.kt                 (Phase 2)

Each file is a single concern. No god-objects.

## 41.13 The Notification as a Typed Workflow

The flow, end to end:

[caller]

NotificationIntent

↓

[reaktor-notifications intake]        (DO or Worker in js, Spring in jvm)

1. Idempotency check

2. Persist NotificationRecord to D1/Postgres

3. Publish notifications.fanout.requested (via reaktor-bus, outbox pattern)

↓

[fanout worker]                       (js, reads endpoint store)

1. Resolve target to endpoint list

2. Apply policy (quiet hours, frequency caps, category mutes)

3. Publish one notifications.delivery.task per endpoint (via reaktor-bus)

↓

[JVM delivery worker]                 (Spring, FCM/APNs Admin)

1. Consume task (streaming pull)

2. Build provider message (FCM Message or APNs payload)

3. Send with Arrow retry + circuit breaker

4. Classify error if any

5. Publish notifications.delivery.receipt (via reaktor-bus)

↓

[receipt worker]                      (js or jvm)

1. Update D1 attempt + receipt rows

2. Invalidate endpoint on permanent failure

↓

[client device] (FCM/APNs → app process)

1. NotificationEnvelope delivered

2. addReceivedListener or addResponseListener fires

3. NotificationInteractionEvent → graph dispatcher → typed action

Every async hop is a reaktor-bus kind. Every step is idempotent. Every failure is observable.

## 41.14 Domain Model

Semantic, provider-neutral, lives in commonMain. No FCM types, no APNs types, no platform types.

data class NotificationIntent(

val tenantId: String,

val appId: String,

val type: String,                    // "chat.message" / "event.invite"

val target: NotificationTarget,

val content: NotificationContent,

val route: NotificationRoute,

val priority: NotificationPriority = NotificationPriority.Normal,

val category: String? = null,        // user preference category

val scheduledAt: Instant? = null,

val idempotencyKey: String? = null,

val correlationId: String? = null,

)

sealed class NotificationTarget {

data class User(val userId: String) : NotificationTarget()

data class Users(val userIds: List<String>) : NotificationTarget()

data class Installation(val installationId: String) : NotificationTarget()

data class Installations(val installationIds: List<String>) : NotificationTarget()

data class Segment(val segmentId: String) : NotificationTarget()          // Phase 2

data class Topic(val topic: String) : NotificationTarget()                 // Phase 2

}

data class NotificationContent(

val title: String,

val subtitle: String? = null,        // iOS only

val body: String,

val imageUrl: String? = null,

val categoryId: String? = null,      // iOS category / Android channel action set

val threadId: String? = null,        // iOS threadIdentifier, Android conversation id

val person: NotificationPerson? = null,  // for communication notifications

val badge: Int? = null,

val sound: NotificationSound = NotificationSound.Default,

val interruptionLevel: InterruptionLevel = InterruptionLevel.Active,

val data: Map<String, String> = emptyMap(),

)

data class NotificationPerson(

val id: String,

val displayName: String,

val avatarUrl: String? = null,

)

sealed class NotificationRoute {

data class OpenPath(val path: String) : NotificationRoute()

data class GraphAction(val type: String, val payloadJson: String) : NotificationRoute()

data object None : NotificationRoute()

}

enum class InterruptionLevel { Passive, Active, TimeSensitive, Critical }

enum class NotificationPriority { Low, Normal, High, Urgent }

data class NotificationEndpoint(

val id: String,

val tenantId: String,

val appId: String,

val userId: String?,

val installationId: String,

val platform: Platform,

val provider: PushProviderKind,      // FCM, APNS_DIRECT, WEB_PUSH, EXPO

val token: String,

val environment: PushEnvironment,    // SANDBOX, PRODUCTION

val locale: String?,                 // for localization

val timezone: String?,               // for quiet hours

val deviceInfo: DeviceInfo,

val status: EndpointStatus,          // ACTIVE, INVALID, UNSUBSCRIBED

val preferences: PerCategoryPreferences,

val lastSeenAt: Instant,

val createdAt: Instant,

val updatedAt: Instant,

)

data class PerCategoryPreferences(

val globalEnabled: Boolean = true,

val categoryOverrides: Map<String, Boolean> = emptyMap(),

val quietHours: QuietHours? = null,

)

## 41.15 commonMain Contracts

Six interfaces, each a small concern.

interface NotificationsService {

suspend fun registerEndpoint(command: RegisterEndpointCommand): RegisterEndpointResult

suspend fun unregisterEndpoint(command: UnregisterEndpointCommand)

suspend fun updatePreferences(command: UpdatePreferencesCommand)

suspend fun createNotification(intent: NotificationIntent): NotificationAccepted

suspend fun getNotification(id: String): NotificationRecord?

suspend fun recordInteraction(event: NotificationInteractionEvent)

}

interface NotificationOrchestrator {

suspend fun accept(intent: NotificationIntent): NotificationAccepted

suspend fun fanOut(notificationId: String)

suspend fun deliver(task: DeliveryTask): DeliveryResult

suspend fun handleReceipt(receipt: ProviderReceipt)

}

interface NotificationEndpointStore {

suspend fun upsert(endpoint: NotificationEndpoint)

suspend fun findByUser(tenantId: String, appId: String, userId: String): List<NotificationEndpoint>

suspend fun findByInstallation(tenantId: String, appId: String, installationId: String): NotificationEndpoint?

suspend fun markInvalid(endpointId: String, reason: String)

suspend fun updatePreferences(endpointId: String, preferences: PerCategoryPreferences)

}

interface NotificationStore {

suspend fun insert(record: NotificationRecord)

suspend fun updateStatus(id: String, status: NotificationStatus)

suspend fun appendAttempt(attempt: DeliveryAttempt)

suspend fun recordReceipt(receipt: ProviderReceipt)

suspend fun recordInteraction(event: NotificationInteractionEvent)

}

interface PushProvider {

val kind: PushProviderKind

suspend fun send(batch: ProviderBatch): ProviderBatchResult

}

interface NotificationRouteDispatcher {

suspend fun dispatch(event: NotificationInteractionEvent)

}

## 41.16 Operational Data Store

The D1 (or Postgres) schema. Six tables, no more in Phase 1. Campaign tables land in Phase 2 if campaign features ship.

CREATE TABLE notification_endpoints (

id TEXT PRIMARY KEY,

tenant_id TEXT NOT NULL,

app_id TEXT NOT NULL,

user_id TEXT,

installation_id TEXT NOT NULL,

platform TEXT NOT NULL,

provider TEXT NOT NULL,

token TEXT NOT NULL,

environment TEXT NOT NULL,

locale TEXT,

timezone TEXT,

device_info_json TEXT NOT NULL,

preferences_json TEXT NOT NULL,

status TEXT NOT NULL,

last_seen_at INTEGER NOT NULL,

created_at INTEGER NOT NULL,

updated_at INTEGER NOT NULL,

UNIQUE(tenant_id, app_id, installation_id, provider)

);

CREATE INDEX idx_endpoints_user ON notification_endpoints(tenant_id, app_id, user_id);

CREATE INDEX idx_endpoints_status ON notification_endpoints(tenant_id, status);

CREATE TABLE notification_records (

id TEXT PRIMARY KEY,

tenant_id TEXT NOT NULL,

app_id TEXT NOT NULL,

type TEXT NOT NULL,

correlation_id TEXT,

target_type TEXT NOT NULL,

target_value TEXT NOT NULL,

content_json TEXT NOT NULL,

route_json TEXT NOT NULL,

category TEXT,

priority TEXT NOT NULL,

status TEXT NOT NULL,

created_at INTEGER NOT NULL,

scheduled_at INTEGER,

sent_at INTEGER,

completed_at INTEGER

);

CREATE INDEX idx_records_tenant_created ON notification_records(tenant_id, app_id, created_at DESC);

CREATE INDEX idx_records_correlation ON notification_records(correlation_id);

CREATE TABLE notification_attempts (

id TEXT PRIMARY KEY,

notification_id TEXT NOT NULL,

endpoint_id TEXT NOT NULL,

attempt_number INTEGER NOT NULL,

status TEXT NOT NULL,

provider_message_id TEXT,

error_code TEXT,

error_message TEXT,

started_at INTEGER NOT NULL,

completed_at INTEGER,

FOREIGN KEY (notification_id) REFERENCES notification_records(id)

);

CREATE INDEX idx_attempts_notification ON notification_attempts(notification_id);

CREATE TABLE notification_receipts (

id TEXT PRIMARY KEY,

notification_id TEXT NOT NULL,

endpoint_id TEXT NOT NULL,

provider_message_id TEXT,

result TEXT NOT NULL,                  -- Accepted, DeliveredToDevice, Opened, Dismissed, Failed

received_at INTEGER NOT NULL,

FOREIGN KEY (notification_id) REFERENCES notification_records(id)

);

CREATE TABLE notification_idempotency (

key TEXT PRIMARY KEY,

notification_id TEXT NOT NULL,

created_at INTEGER NOT NULL,

expires_at INTEGER NOT NULL,

FOREIGN KEY (notification_id) REFERENCES notification_records(id)

);

CREATE TABLE notification_interactions (

id TEXT PRIMARY KEY,

notification_id TEXT NOT NULL,

endpoint_id TEXT,

action_id TEXT,                       -- tap, or specific action button

occurred_at INTEGER NOT NULL,

route_type TEXT,

route_value TEXT,

FOREIGN KEY (notification_id) REFERENCES notification_records(id)

);

CREATE INDEX idx_interactions_notification ON notification_interactions(notification_id);

## 41.17 Intake: Durable Object to Bus

A chat Durable Object detects a domain event (a new message with mentions) and calls reaktor-notifications in-process. Because D1 and the DO’s SQLite state are separate databases, the outbox pattern is critical here (Section 40.8).

class ChatRoomDurableObject(private val db: DurableObjectDatabase,

private val notifications: NotificationsService) {

suspend fun onMessageCreated(message: ChatMessage) {

db.transaction { txn ->

persistMessage(txn, message)

message.mentions.forEach { userId ->

notifications.createNotificationInTransaction(

txn,

NotificationIntent(

tenantId = tenant,

appId = "bestbuds",

type = "chat.mention",

target = NotificationTarget.User(userId),

content = NotificationContent(

title = "${message.author.name} mentioned you",

body = message.text.take(100),

threadId = message.roomId,

person = NotificationPerson(

id = message.author.id,

displayName = message.author.name,

avatarUrl = message.author.avatarUrl,

),

),

route = NotificationRoute.GraphAction(

type = "bestbuds.chat.open",

payloadJson = "{\"chatId\":\"${message.roomId}\"}",

),

category = "messages",

idempotencyKey = "mention:${message.id}:${userId}",

correlationId = message.id,

)

)

}

}

}

}

createNotificationInTransaction writes the NotificationRecord to D1 and a row to the outbox table in the same transaction. The outbox relay publishes notifications.fanout.requested asynchronously.

## 41.18 Fanout Worker

A ServiceNode in jsMain that consumes notifications.fanout.requested, loads the record, expands target to endpoints, applies policy, and publishes per-endpoint delivery tasks.

class NotificationFanoutService(

private val records: NotificationStore,

private val endpoints: NotificationEndpointStore,

private val policy: DeliveryPolicy,

private val bus: ReaktorBus,

) : Service() {

val fanout = PostHandler<FanoutRequest, FanoutResult>(

ServiceEndpoint.pubSub("notifications.fanout.requested").operation

) { request ->

val record = records.get(request.notificationId)

?: return@PostHandler FanoutResult.NotFound

val targetEndpoints = resolveTarget(record.intent.target, record.tenantId, record.appId)

val filtered = targetEndpoints.filter { endpoint ->

endpoint.status == EndpointStatus.Active &&

policy.permits(record.intent, endpoint, Clock.System.now())

}

filtered.forEach { endpoint ->

bus.publish(

kind = "notifications.delivery.task",

payload = DeliveryTask(

notificationId = record.id,

endpointId = endpoint.id,

attemptNumber = 1,

deadline = Clock.System.now() + 24.hours,

),

serializer = DeliveryTask.serializer(),

correlationId = record.correlationId,

causationId = request.messageId,

)

}

FanoutResult.Accepted(filtered.size)

}

}

DeliveryPolicy encapsulates quiet hours, frequency caps, and category mutes. It is a pure function of (intent, endpoint, now) so it is unit-testable without infrastructure.

## 41.19 JVM Delivery Worker

Consumes notifications.delivery.task via reaktor-bus streaming pull, sends through the FCM (or APNs) Admin SDK, classifies errors, emits receipts. This is where Arrow earns its keep.

class FirebaseDeliveryWorker(

private val firebase: FirebaseMessaging,

private val endpoints: NotificationEndpointStore,

private val records: NotificationStore,

private val classifier: ProviderErrorClassifier,

private val bus: ReaktorBus,

) : Service() {

private val retrySchedule = Schedule

.exponential<Throwable>(base = 1.seconds)

.jittered()

.doWhile { err -> classifier.classify(err) is RetryDecision.Retryable }

.maxN(10)

private val breaker = CircuitBreaker(

maxFailures = 5,

resetTimeout = 30.seconds,

openingStrategy = OpeningStrategy.Count,

)

val deliver = PostHandler<DeliveryTask, DeliveryResult>(

ServiceEndpoint.pubSub("notifications.delivery.task").operation

) { task ->

val endpoint = endpoints.findById(task.endpointId)

?: return@PostHandler DeliveryResult.EndpointMissing

val record = records.get(task.notificationId)

?: return@PostHandler DeliveryResult.RecordMissing

val message = MessageBuilder.forEndpoint(endpoint, record.intent.content, record.intent.route)

val outcome = retrySchedule.retry {

breaker.protectOrThrow {

firebase.send(message)

DeliveryResult.Accepted(firebaseMessageId = message.messageId)

}

}

outcome.fold(

ifLeft = { err -> handleFailure(task, endpoint, err) },

ifRight = { accepted ->

bus.publish(

kind = "notifications.delivery.receipt",

payload = ProviderReceipt(

notificationId = task.notificationId,

endpointId = task.endpointId,

providerMessageId = accepted.firebaseMessageId,

result = ProviderResult.Accepted,

receivedAt = Clock.System.now(),

),

serializer = ProviderReceipt.serializer(),

)

accepted

}

)

}

private suspend fun handleFailure(task: DeliveryTask, endpoint: NotificationEndpoint, err: Throwable): DeliveryResult {

return when (val decision = classifier.classify(err)) {

is RetryDecision.InvalidateEndpoint -> {

endpoints.markInvalid(task.endpointId, decision.reason)

DeliveryResult.EndpointInvalid(decision.reason)

}

is RetryDecision.Terminal -> DeliveryResult.Failed(err)

is RetryDecision.Retryable -> DeliveryResult.Failed(err)  // retries exhausted

}

}

}

The handler’s code reads linearly because Arrow’s Schedule and CircuitBreaker compose with coroutines naturally.

## 41.20 Retry Classification

ProviderErrorClassifier maps provider errors to RetryDecision. One implementation per provider; tested against fixture error responses captured from real FCM/APNs deployments.

class FcmErrorClassifier : ProviderErrorClassifier {

override fun classify(error: Throwable): RetryDecision = when (error) {

is FirebaseMessagingException -> when (error.messagingErrorCode) {

UNREGISTERED, INVALID_ARGUMENT, SENDER_ID_MISMATCH ->

RetryDecision.InvalidateEndpoint(error.messagingErrorCode.name)

QUOTA_EXCEEDED, UNAVAILABLE, INTERNAL ->

RetryDecision.Retryable()

THIRD_PARTY_AUTH_ERROR ->

RetryDecision.Terminal                    // operator-fixable only

else -> RetryDecision.Terminal

}

is IOException -> RetryDecision.Retryable()

else -> RetryDecision.Terminal

}

}

class ApnsErrorClassifier : ProviderErrorClassifier {

override fun classify(error: Throwable): RetryDecision = when (error) {

is ApnsException -> when (error.reason) {

"BadDeviceToken", "Unregistered", "DeviceTokenNotForTopic" ->

RetryDecision.InvalidateEndpoint(error.reason)

"TooManyRequests", "ServiceUnavailable", "Shutdown" ->

RetryDecision.Retryable()

else -> RetryDecision.Terminal

}

is IOException -> RetryDecision.Retryable()

else -> RetryDecision.Terminal

}

}

## 41.21 Receipts and Endpoint Invalidation

A receipt worker consumes notifications.delivery.receipt and updates the endpoint store. Permanent-failure receipts invalidate the endpoint.

class ReceiptWorker(

private val endpoints: NotificationEndpointStore,

private val records: NotificationStore,

) : Service() {

val handle = PostHandler<ProviderReceipt, Unit>(

ServiceEndpoint.pubSub("notifications.delivery.receipt").operation

) { receipt ->

records.recordReceipt(receipt)

if (receipt.result is ProviderResult.EndpointInvalid) {

endpoints.markInvalid(receipt.endpointId, receipt.result.reason)

}

}

}

For Expo Push, an additional worker polls the tickets endpoint for receipts after the 15-minute propagation window, updating endpoint state accordingly.

## 41.22 Typed Routing Into the Graph

A notification tap produces a NotificationInteractionEvent. The GraphNotificationRouteDispatcher converts it to a graph action.

class GraphNotificationRouteDispatcher(

private val graph: Graph,

private val actionRegistry: TactileActionRegistry,

) : NotificationRouteDispatcher {

override suspend fun dispatch(event: NotificationInteractionEvent) {

when (val route = event.route) {

is NotificationRoute.OpenPath -> {

val routeNode = graph.resolveRoute(route.path) ?: return

graph.dispatch(Push(routeNode.edge(), routeNode.parsePayload(route.path)))

}

is NotificationRoute.GraphAction -> {

val actionRef = ActionRef(route.type, payloadSchema = route.type)

val payload = TactileValue.fromJson(route.payloadJson)

actionRegistry.dispatch(actionRef, payload)

}

NotificationRoute.None -> Unit

}

}

}

A tap on “Alice mentioned you” fires GraphAction(type = “bestbuds.chat.open”, payloadJson = “{"chatId":"…"}”). The dispatcher resolves the action through TactileActionRegistry, which the UI already uses. A notification tap is a first-class graph event.

## 41.23 NotificationsNode: Graph Integration

Notifications appear in the graph as a node, not as a parallel system.

class NotificationsNode(

graph: Graph,

private val client: NotificationsClient,

private val dispatcher: NotificationRouteDispatcher,

) : BasicNode(graph) {

override suspend fun onAttach() {

client.addReceivedListener { envelope ->

// foreground presentation, badge update, analytics

}

client.addResponseListener { response ->

dispatcher.dispatch(response.toInteractionEvent())

}

}

suspend fun register(userId: String?) {

val permission = client.getPermissions()

if (permission == NotificationPermissionStatus.Denied) return

if (permission == NotificationPermissionStatus.Undetermined) {

val granted = client.requestPermissions()

if (granted == NotificationPermissionStatus.Denied) return

}

client.registerRemoteEndpoint(userId)

}

}

fun Graph.NotificationsNode(

client: NotificationsClient,

dispatcher: NotificationRouteDispatcher,

): NotificationsNode {

val node = NotificationsNode(this, client, dispatcher)

attach(node)

return node

}

Installed in the app’s root graph:

rootGraph.NotificationsNode(

client = platformNotificationsClient,

dispatcher = GraphNotificationRouteDispatcher(rootGraph, actionRegistry),

)

From the developer’s perspective, notifications are a graph capability. From the runtime’s perspective, they are a node with lifecycle hooks and DI scope.

## 41.24 Android Source Set In Depth

AndroidNotificationsClient translates the commonMain NotificationsClient interface to Android primitives.

AndroidChannelRegistry manages channel lifecycle. Channels are created at app start, idempotently. Conversation channels are created on demand when a conversation first appears. The registry records which channels are registered so a channel is not recreated unnecessarily.

FcmTokenProvider wraps FirebaseMessaging.getToken() with Arrow Either error handling. It also listens for FCM’s onNewToken callback in the reaktor-installed FirebaseMessagingService subclass and posts the new token to the endpoint store.

ReaktorFirebaseMessagingService extends FirebaseMessagingService. On receiving a message, it deserializes the reaktor-specific fields from the data payload, constructs a NotificationEnvelope, and dispatches through the client’s received listener. For foreground delivery, the service hands off to AndroidNotificationRenderer for display.

AndroidNotificationRenderer translates NotificationContent to a NotificationCompat.Builder. The translation:

- Content title/subtitle/body → setContentTitle, setContentText, with BigTextStyle or MessagingStyle based on type.

- threadId → conversation channel + shortcut.

- person → MessagingStyle with Person for communication notifications.

- Actions (if registered category has actions) → addAction with PendingIntents.

- imageUrl → loaded and set as largeIcon or BigPictureStyle image.

ConversationShortcutManager creates and updates long-lived ShortcutInfo entries for active chats, enabling bubble and conversation-priority features on Android 11+.

AndroidNotificationInteractionBridge receives tap and action intents, extracts notificationId, endpointId, actionId, and route metadata, and dispatches through the client’s response listener. For direct reply, it extracts RemoteInput text and attaches it to the event.

## 41.25 iOS Source Set In Depth

IosNotificationsClient translates commonMain to UNUserNotificationCenter.

ApnsRegistrationProvider calls registerForRemoteNotifications on UIApplication, handles the didRegisterForRemoteNotifications callback, and converts the NSData token to a hex string. The token is returned to commonMain for upload to the endpoint store. On iOS + FCM, the APNs token is exchanged for an FCM token before upload.

AppleCategoryRegistry registers categories at app launch via UNUserNotificationCenter.setNotificationCategories. Registered once per app version; re-registration is cheap and idempotent.

CommunicationNotificationBuilder handles the boilerplate for communication notifications: INPerson, INSendMessageIntent donation, threadIdentifier, intent image. The client’s sendChatNotification call routes through this builder when content.person is non-null.

LiveActivityController wraps ActivityKit. Start a Live Activity with a typed ContentState; the controller pushes updates via APNs’s liveactivity push type and ends the activity when the associated workflow concludes. This is a Phase 2 feature.

IosNotificationInteractionBridge implements UNUserNotificationCenterDelegate. willPresent determines foreground presentation options; didReceive converts the response to a NotificationInteractionEvent and dispatches. Handles text input actions by extracting userText from UNTextInputNotificationResponse.

The service extension (optional) runs in a separate target. For end-to-end encrypted apps, the extension decrypts the body and substitutes plaintext into the notification content. For rich push, the extension fetches the image URL and adds it as a UNNotificationAttachment.

## 41.26 Campaign Engine (Phase 2)

A minimal campaign engine ships in Phase 2 to close the gap with engagement platforms for Reaktor apps that need basic campaign features without adopting an external platform.

Scope for Phase 2:

- Scheduled campaigns (calendar trigger, time-zone aware).

- Event-triggered campaigns (listen for Bus kind, fire notification after delay if condition holds).

- Basic segments (attribute + event filters over the endpoint store).

- A/B testing (two variants, report per-variant metrics).

- Frequency caps and quiet hours (already in Phase 1 policy).

Not in Phase 2: visual journey builder, propensity scoring, best- time-to-send ML, multi-channel orchestration (reaktor-email and reaktor-sms are separate modules).

## 41.27 Hosted Service Mode (Reaktor Cloud)

Bestbuds Ventures runs a multi-tenant reaktor-notifications delivery fleet. Tenants call a hosted REST API (or SDK) with createNotification calls; from the tenant’s code, the experience is identical to embedded mode.

The hosted service includes:

- Per-tenant D1 databases (notifications.{tenantId} binding).

- Per-tenant FCM service accounts (uploaded and encrypted at rest).

- Per-tenant APNs keys (uploaded and encrypted at rest).

- Multi-tenant JVM delivery fleet with per-tenant rate limits.

- Per-tenant analytics dashboard surfaced through Reaktor Desktop.

Authentication via reaktor-auth tenant API keys. Pricing based on notifications sent per month, aligned with typical engagement- platform pricing but simpler (no per-MAU pricing, no per-segment pricing).

## 41.28 Embedded Mode (Self-Hosted)

The tenant runs their own notifications cluster. D1 or Postgres operational store, their own FCM/APNs credentials, their own JVM workers, their own reaktor-bus deployment. The module ships the same commonMain contracts; only the deployment topology differs.

Migration from embedded to hosted (or back) is a deployment-config change — the application code is unchanged.

## 41.29 Observability

Every intent, attempt, receipt, and interaction is traced end to end.

Correlation: notification.correlationId spans the entire flow. Standard telemetry attributes:

- notification.id

- notification.type

- notification.tenant_id

- notification.app_id

- notification.target_type

- notification.endpoint_id

- notification.provider

- notification.attempt

- notification.status

- notification.error_code

- notification.route_type

- notification.interaction_type

- notification.latency_ms

Reaktor Desktop dashboard panels:

- Notification flow graph (intake → fanout → delivery → interaction) with live counters.

- Endpoint health per tenant, platform, and provider.

- Delivery success rate rolled up by notification type.

- Retry frequency and DLQ depth.

- Interaction conversion: notification → tap → graph action.

- Slow-delivery alerts: P95 delivery latency breaching threshold.

This is what closes the “works in demos, opaque in production” gap that afflicts most notification systems.

## 41.30 Phase 1 Scope

Ship in v0.1:

- Single KMM module with all five source sets.

- Android + iOS client: permissions, channels, conversation shortcuts, token acquisition, local notifications, receive + respond, typed interaction bridge.

- D1-backed endpoint store, record store, idempotency table, interactions table, receipts table, attempts table.

- Durable Object intake (jsMain) with outbox pattern.

- Fanout ServiceNode (jsMain) with policy engine (quiet hours, frequency caps, category mutes).

- JVM FirebasePushProvider + FirebaseDeliveryWorker with Arrow retry + circuit breaker.

- FCM error classifier.

- Receipt worker for FCM.

- GraphNotificationRouteDispatcher + NotificationsNode.

- Six bus kinds declared; reaktor-bus wiring.

- Endpoint invalidation on permanent failure.

- Standard telemetry.

Explicitly out of Phase 1:

- APNs direct (FCM covers iOS initially).

- Web Push.

- Live Activities.

- Campaign engine (Phase 2).

- Segmentation (Phase 2).

- A/B testing (Phase 2).

- In-app inbox UI.

- Multi-channel orchestration (separate modules).

## 41.31 Integration With the Rest of Reaktor

reaktor-notifications composes with the rest of the ecosystem through standard Reaktor surfaces. No bespoke wiring.

| Reaktor Module | How reaktor-notifications Uses It |
| --- | --- |
| reaktor-core | Idempotency contract; persisted attempt and record abstractions; typed envelope helpers |
| reaktor-graph | NotificationsNode is a graph node; lifecycle and DI scope flow naturally |
| reaktor-graph-port | ServiceNode handlers with ServiceEndpoint.pubSub endpoints; ConsumerPort/ProviderPort wiring |
| reaktor-bus | All async topics; outbox; retry and DLQ semantics; envelope with correlationId; telemetry with W3C trace context |
| reaktor-capability | NotificationCapability with tiers: Full (remote + local), Basic (local only), Fallback (suppressed) |
| reaktor-db | D1 (or Postgres) repository adapters for the six tables; outbox primitive |
| reaktor-auth | Tenant + user identity on intent construction; permission gating on hosted API |
| reaktor-telemetry | Structured trace emission through the delivery pipeline; correlationId across kinds |
| reaktor-tactile | NotificationsService action refs available to generated UI via TactileActionRegistry |
| reaktor-graphify | Notification subgraph appears in GRAPH_REPORT.md as its own Leiden community |
| reaktor-shadow | Notification flows participate in recorded traces; replay covers the full intake-to-receipt chain |
| reaktor-devops | Deploys the module across Worker, Spring, and D1 in one command; bus kinds registered in the CF and GCP control plane |

The pattern is the pattern of every Reaktor module: small domain interfaces in commonMain, platform source sets for truly platform- specific work, everything else composed through the graph and the bus. No parallel systems, no special cases.

# 42. reaktor-capability: Environment and Strategy Runtime

Many of the problems that plague cross-platform apps — inconsistent behavior across devices, scattered “if Android” branches, flaky degradation under poor network, uneven performance on low-end devices — reduce to a single missing abstraction: a normalized environment runtime. Without it, every component, service, and feature asks raw questions like “is this Android?”, “how much RAM does this phone have?”, “is the network metered?”, “does this browser expose navigator.connection?” That creates brittle code and privacy-hostile fingerprinting. reaktor-capability is the module that fixes this.

## 44.1 Why It Exists

Existing Reaktor already has two related primitives. Feature is a global slot registry; Capability is a small AutoCloseable marker used by graph lifecycle, concurrency, navigation, and DI capabilities. reaktor-capability does not replace these — it formalizes product-facing and runtime-facing capabilities on top of them.

| Existing | Current Role | New Role in reaktor-capability |
| --- | --- | --- |
| Feature | Global dependency slot using CreateSlot. Modules install adapters: Auth, Database, Theme, Telemetry, Work, File, Permission | Keep as installation mechanism; also register typed FeatureContract instances: EnvironmentFeature, CameraFeature, UploadFeature, MediaFeature |
| Capability | Minimal AutoCloseable marker with AtomicCapability close guard | Keep as lifecycle primitive; add richer public capability contracts with availability, tier, strategy, requirements, degradation reason |
| Adapter | WeakRef-based bridge to platform controllers (auth, storage, permissions, telemetry) | Continue for privileged platform operations; capability strategies select which adapter behavior/tier is active |
| Graph DI / ports | Graph-scoped dependency and ProviderPort/ConsumerPort wiring | Use for scoped capability overrides: a graph can consume a skin, policy, action registry, or local capability implementation |

## 44.2 Five Distinct Concepts

Do not blur these terms. They answer different questions and should have different APIs:

| Concept | Question It Answers | Examples |
| --- | --- | --- |
| Feature | What installed service/adapter exists in this runtime? | Feature.Auth, Feature.Database, Feature.Environment, Feature.Camera |
| Capability | Can this app perform this privileged or expensive action, and at what tier? | Camera preview, location watch, media upload, haptic feedback, shader rendering |
| Environment | What kind of device, execution state, and network state are we currently running under? | PerformanceClass.Medium, ThermalClass.Hot, NetworkQuality.Poor, low power mode |
| Strategy | Which implementation should this capability use under the current environment and requirements? | Full camera preview vs still capture only; parallel upload vs queued upload |
| Policy | What does the product/runtime allow under this environment? | Disable shaders under low power; queue uploads on expensive network; reduce motion for accessibility |

## 44.3 Public API Shape

The public API exposes normalized profiles and capability tiers. Raw OS signals stay internal to collectors.

```kotlin

interface FeatureContract : AutoCloseable {

val id: String

}

interface EnvironmentFeature : FeatureContract {

val current: StateFlow\<EnvironmentSnapshot\>

suspend fun refresh(): EnvironmentSnapshot

}

interface RuntimeCapability : FeatureContract {

val availability: StateFlow\<CapabilityAvailability\>

val tier: StateFlow\<CapabilityTier\>

suspend fun refresh(): CapabilityAvailability

}

data class CapabilityAvailability(

val available: Boolean,

val tier: CapabilityTier = CapabilityTier.Unavailable,

val reason: DegradationReason? = null,

val requiredPermission: PermissionRef? = null,

)

enum class CapabilityTier { Unavailable, Fallback, Basic, Standard, Full }

```

## 44.4 EnvironmentSnapshot: Normalized Profiles Only

EnvironmentFeature is a profiling and observation feature, not a privileged action feature. It should be installed on every supported platform, including web and desktop, even if some signals are missing.

```kotlin

data class EnvironmentSnapshot(

val device: DeviceProfile,

val execution: ExecutionProfile,

val network: NetworkProfile,

)

data class DeviceProfile(

val platform: PlatformFamily,

val formFactor: FormFactor,

val performanceClass: PerformanceClass = PerformanceClass.Unknown,

val cpuClass: CpuClass = CpuClass.Unknown,

val memoryClass: MemoryClass = MemoryClass.Unknown,

val touchClass: TouchClass = TouchClass.Unknown,

val mediaClass: MediaClass = MediaClass.Unknown,

)

data class ExecutionProfile(

val powerMode: PowerMode = PowerMode.Normal,

val thermalClass: ThermalClass = ThermalClass.Normal,

val appState: AppState = AppState.Foreground,

)

data class NetworkProfile(

val connectivity: ConnectivityState,

val transport: Set\<NetworkTransport\>,

val cost: NetworkCost = NetworkCost.Unknown,

val estimatedQuality: NetworkQuality = NetworkQuality.Unknown,

val downlinkMbpsHint: Double? = null,

val rttMsHint: Double? = null,

)

```

The key design decision: the main public contract is normalized buckets. Raw facts such as model strings, exact CPU names, user-agent platform strings, and vendor identifiers do not drive product logic. Android has coarse performance classes; web APIs intentionally expose approximate hints; platform strings are brittle. Reaktor models what capabilities need to know, not what the OS happens to reveal.

```kotlin

enum class PerformanceClass { Unknown, Low, Medium, High, Premium }

enum class MemoryClass { Unknown, Tight, Normal, Large }

enum class CpuClass { Unknown, Small, Moderate, Strong }

enum class NetworkQuality { Unknown, Offline, Poor, Moderate, Good, Excellent }

enum class NetworkCost { Unknown, Unmetered, Metered, Expensive, Constrained }

enum class ThermalClass { Normal, Warm, Hot, Critical }

enum class PowerMode { Normal, LowPower, BatterySaver, Performance }

enum class FormFactor { Phone, Tablet, Desktop, Foldable, TV, Watch, Unknown }

enum class TouchClass { None, CoarseTouch, FinePointer, Hybrid, Unknown }

```

Privacy rule (non-negotiable): no public API exposes raw model strings, vendor identifiers, user-agent platform strings, or raw hardware scores as business-logic switches. Raw signals are converted to coarse normalized classes, then discarded or kept only in private debug logs with explicit privacy policy. This eliminates a whole class of privacy-hostile fingerprinting that most cross-platform frameworks accidentally encourage.

## 44.5 Engine Architecture: Collectors + Normalizer

The environment engine composes platform collectors, observed app telemetry, and a common normalizer. Collectors are platform-specific; normalization is common code.

```kotlin

interface EnvironmentEngine {

val snapshot: StateFlow\<EnvironmentSnapshot\>

suspend fun refresh(): EnvironmentSnapshot

}

interface DeviceSignalCollector {

suspend fun collectDeviceSignals(): RawDeviceSignals

}

interface ExecutionSignalCollector {

suspend fun collectExecutionSignals(): RawExecutionSignals

val updates: Flow\<RawExecutionSignals\>

}

interface NetworkSignalCollector {

suspend fun collectNetworkSignals(): RawNetworkSignals

val updates: Flow\<RawNetworkSignals\>

}

interface NetworkTelemetryCollector {

fun recordSuccess(rttMs: Double, bytes: Long, durationMs: Long)

fun recordFailure(errorKind: NetworkFailureKind)

fun current(): ObservedNetworkTelemetry

}

interface EnvironmentNormalizer {

fun normalize(

device: RawDeviceSignals,

execution: RawExecutionSignals,

network: RawNetworkSignals,

observed: ObservedNetworkTelemetry,

): EnvironmentSnapshot

}

```

## 44.6 Static, Dynamic, and Measured Signals

Three signal classes feed three decision timescales:

| Signal Class | Examples | Used For |
| --- | --- | --- |
| Static / slow-changing | Android Performance Class, form factor, approximate CPU/memory class, touch/pointer class, media capability | Installation-time or route-start strategy choice: enable high-end shader skin by default, choose image decode strategy, decide default list density |
| Dynamic runtime | Power mode, thermal state, app foreground/background, network transport, metering/constrained network, online/offline | Ongoing adaptation: reduce shader intensity, lower haptic strength, pause expensive background work, switch upload strategy |
| Measured app telemetry | Rolling backend RTT, throughput from real transfers, failure rate, timeout rate, WebSocket stability | Real quality estimation when platform hints are missing, partial, inaccurate, or stale |

NetworkQuality is derived from platform hints plus app-observed telemetry with conservative smoothing. A browser that reports online may still have unusable connectivity. A mobile device on Wi-Fi may still have a poor path to the app backend. The runtime trusts recent app-observed behavior more than raw labels.

## 44.7 Capability Strategy Selection

Capabilities declare requirements and preferences. The strategy selector compares them against the current EnvironmentSnapshot and returns the active tier and implementation.

```kotlin

data class CapabilityStrategyPolicy(

val minPerformanceClass: PerformanceClass = PerformanceClass.Unknown,

val maxThermalClass: ThermalClass = ThermalClass.Critical,

val minNetworkQuality: NetworkQuality = NetworkQuality.Offline,

val allowMetered: Boolean = true,

val allowExpensive: Boolean = true,

val allowLowPower: Boolean = true,

val requiresForeground: Boolean = false,

)

interface CapabilityStrategy<I, O> {

val id: String

val tier: CapabilityTier

val policy: CapabilityStrategyPolicy

suspend fun execute(input: I): O

}

interface StrategySelector<I, O> {

fun select(

strategies: List\<CapabilityStrategy\<I, O\>\>,

environment: EnvironmentSnapshot,

requirements: CapabilityRequirements,

): CapabilityStrategy\<I, O\>

}

```

Real example: an upload capability has three strategies. Full tier (parallel multi-part over unmetered) requires NetworkQuality.Good and NetworkCost.Unmetered. Standard tier (sequential over metered) requires NetworkQuality.Moderate. Fallback tier (queue for later) accepts any connectivity. The selector chooses based on the current EnvironmentSnapshot. The screen just declares “I need upload” — the runtime handles the tier selection, degradation, and re-upgrade when conditions improve.

This is the missing layer that makes “works on poor network” stop being a per-feature scramble and start being a runtime guarantee.

## 44.8 Integration with Tactile

Tactile components query capabilities through CompositionLocal or graph DI:

- Shaders: disabled when RenderCapability.supportsRuntimeShaders is false or ThermalClass.Hot.

- Haptics: silently skipped when HapticCapability.supportsAdvancedHaptics is false or Environment.prefersReducedMotion is true.

- Springs: replaced with instant transitions when prefersReducedMotion is true.

- Image quality: media policy chooses resolution based on NetworkCost and PerformanceClass.

- Socket strategy: WebSocket when NetworkQuality.Good+; polling when Poor/Moderate; queued sends when Offline.

The runtime degrades gracefully without screens branching on raw device facts. A product screen stays readable; a runtime policy engine handles the cross-cutting degradation.

# 43. The Unreal Engine Consistency Pass: Unifying the Thesis

This chapter closes a gap the document has accumulated across its 37 sections: consistency. When an engine is described from multiple angles — architecture, ecosystem, business model, research validation, tooling — small drift in terminology, framing, and positioning compounds into confusion. This pass re-grounds every chapter against the single thesis: Reaktor is the Unreal Engine of app and server development, and the default method for next-generation apps.

## 43.1 The Unreal Engine Analogy, Completed

The analogy has three parts. One is the technical architecture (engine, editor, tooling). Two is the ecosystem (marketplace, sample projects, open docs, conference presence). Three is the business model (free engine for indies + royalty for big hits, enterprise licensing). Reaktor’s equivalents, consolidated:

| Unreal Pillar | Reaktor Equivalent | Status |
| --- | --- | --- |
| Engine source available (MIT-like) | reaktor-graph, reaktor-graph-port, reaktor-io, reaktor-actor, reaktor-db, reaktor-flexbuffer, reaktor-mesh, reaktor-ffi, reaktor-work, reaktor-auth, reaktor-telemetry, reaktor-ai, reaktor-capability, reaktor-ui, reaktor-tactile, composeflow, reaktor-flow, reaktor-graphify | Shipping (MIT) |
| Visual editor (Blueprint) | Reaktor Desktop + reaktor-graph-editor | Closed-source, free download; Blueprint live-graph inspection, skin switching, environment simulation, host tree debugger |
| Flagship product that proves the engine | Bestbuds (social), Manna (learning), Nexergy (commerce) | Shipping to consumers |
| Marketplace | Module registry + CLI templates | Planned (reaktor create –template) |
| Deployment pipeline | reaktor-devops (partitions graph into targets: k3s / Workers / mobile; runs CI/CD + testing + infra provisioning) | Closed-source, bundled with Cloud |
| Managed cloud | Reaktor Cloud (k3s provisioning, Cloudflare config, tenant isolation, credit-based billing) | Closed-source SaaS |
| Enterprise tier | Reaktor Enterprise (SSO/SAML, audit logging, SLA, priority support) | Closed-source license |
| AI integration | reaktor-mcp + Blueprint Copilot + reaktor-ai runtime nodes + reaktor-graphify knowledge graph | Blueprint Copilot and MCP server ship with Reaktor Desktop; reaktor-ai and reaktor-graphify MIT |
| Royalty model | MIT + closed tools. Free engine; commercial tools are the differentiator (like React / Next.js / Vercel, not MongoDB / Redis) | Committed; aligns with React / Next.js / Vercel model rather than MongoDB / Redis open-source exploitation |
| Conferences | KotlinConf, GDG DevFest, Droidcon, React Advanced, FlutterCon, KubeCon, Hasgeek, FOSDEM | Submissions planned; GDG DevFest India 2026 and KotlinConf 2027 priorities |

The claim “Unreal Engine of apps” is earned once every row above is filled in at production quality. The current document shows the complete set; what remains is disciplined execution against the roadmap (Section 4).

## 43.2 The Single-Sentence Thesis

Every chapter should trace back to this sentence:

Reaktor models every app, service, and distributed system as a typed graph of nodes, and provides a complete engine — runtime + capability + UI + deployment + AI + editor — where the graph IS the authoritative source of truth.

This is what makes the analogy to Unreal work. In Unreal, the scene graph is the authoritative source of truth. Every tool in the Unreal ecosystem operates on the scene graph: the level editor displays it, Blueprints scripts it, the cooker serializes it for each platform, the profiler traces it, the AI behavior trees query it. In Reaktor, the app graph plays the same role. Every tool operates on the app graph: Reaktor Desktop displays it, Blueprint Copilot edits it, reaktor-devops partitions it for deployment, reaktor-graphify queries it, reaktor-shadow replays it for testing, reaktor-ai nodes sit inside it.

This single-source-of-truth property is what separates Reaktor from every other cross-platform framework. KMP is a compilation target. Flutter is a renderer. React Native is a bridge. Reaktor is an engine because the graph is both the authoring model and the runtime model and the deployment model and the inspection model and the AI context.

## 43.3 The Default-Method Claim

The second positioning claim — “the default method for next-generation apps” — requires that Reaktor make the right thing easy:

- Default to typed ports (not untyped globals): reaktor-graph-port ConsumerPort<T> / ProviderPort<T> eliminate the reflection-heavy DI frameworks.

- Default to zero-copy data (not JSON parsing everywhere): FlexBuffer as the wire format; JSON remains the default developer experience (Section 5.2) but FlexBuffer activates transparently via content negotiation.

- Default to adaptive layouts (not separate phone/tablet/desktop code paths): AdaptiveNavigationContainer and AdaptivePaneContainer are the starting point.

- Default to capability tiers (not raw-device branching): reaktor-capability provides EnvironmentSnapshot and strategy selectors.

- Default to graph-queryable (not grep-based AI): reaktor-graphify makes every app instantly MCP-queryable.

- Default to single-source-of-truth components (ComponentCapabilityRegistry) rather than hand-curating documentation + examples + accessibility separately.

- Default to observable deployment (reaktor-devops partitions graph → Reaktor Desktop shows live deploy status → reaktor-telemetry correlates it with runtime behavior).

- Default to offline-first (reaktor-db ObjectStore + CRDT merge semantics baked in).

The test of “default method” is simple: can a new developer building a cross-platform app with Reaktor reach MVP faster than with React Native + a handful of libraries? If yes, Reaktor wins by reducing friction. The architectural choices in this document are oriented toward that outcome.

## 43.4 Unified Terminology Table

The following canonical terms appear throughout the document. When writing or reviewing any Reaktor content, use these and only these:

| Term | Definition |
| --- | --- |
| Graph | Directed graph of typed nodes with typed ports; the authoritative app model |
| Node | A typed graph element: BasicNode, ControllerNode, ComposeNode, ContainerNode, RouteNode, ActorNode, ServiceNode, NativeNode, TactileContent |
| Port | Typed binding: ConsumerPort<T> (consumes a capability) or ProviderPort<T> (provides a capability) |
| Edge | Connection between a ConsumerPort and a matching ProviderPort; or between two RouteNodes (NavigationEdge) |
| Route | URL-like path pattern attached to a RouteNode |
| Service | A node wrapping RequestHandler instances exposed over one of six transports |
| Actor | A graph node with mailbox, address, and supervision |
| Capability | A normalized, tier-selectable ability (camera, location, upload, haptics) |
| Feature | A Feature-slot installed adapter (Feature.Auth, Feature.Environment) |
| Skin / DesignLanguage | Pure function from tokens + state + snapshot to visual spec |
| ActionRef | Named, schema-validated UI-to-graph boundary action |
| SemanticNode | Role + intent + state + actions + accessibility + layout contract |
| ComponentCapability | Authoritative per-component metadata used for docs, AI, validation, preview |
| GraphManifest | Compile-time JSON/FlexBuffer serialization of the full graph emitted by reaktor-compiler |
| Blueprint | The Reaktor Desktop editor surface that renders and inspects the live graph |
| / | Annotations used by the compiler for schema and service generation |
| MIT + closed tools | The licensing posture: MIT engine + MIT platform modules + closed Reaktor Desktop, reaktor-devops, Reaktor Cloud, Reaktor Enterprise |

Deprecated terms (do not use in new writing): “BridgePort” (replaced by ServiceNode + NativeNode); “.rschema” (replaced by  on annotated Kotlin data classes); “AGPL” (replaced by MIT); “Reaktor navigation framework” (use “reaktor-graph navigation”).

## 43.5 Cross-Chapter Consistency Check

These five coherence checks should hold across the document:

- License: every module registry entry, every open/closed boundary discussion, and every flywheel analysis must use “MIT + closed tools”, not AGPL. (Verified: Sections 13.1, 15.4, 27.1, 32 all use MIT.)

- Annotations: all codegen, schema, and service discussions use  and . (Verified: Sections 5.4, 5.6, 31.1.)

- Agents as visitors, not nodes: AI agents traverse the graph via Selector + RBAC permissions; they are not AgentOperatorNode instances. (Verified: Sections 17, 34; the actor-design.md supplement needs alignment.)

- Reaktor Desktop stack: composeflow → reaktor-flow → reaktor-graph-editor → Reaktor Desktop → reaktor-devops. (Verified: Section 27.2.)

- Graph as source of truth: every chapter treats the graph as authoritative and other representations (code, UI tree, deployment manifest) as projections or compilations of it. (Verified: Sections 5, 8, 9, 31, 35, 38.)

## 43.6 What Remains to Build

The document is comprehensive at the architecture level. The remaining gaps are executional:

- Complete the Maven Central publish (prerequisite for external adoption; Section 4.1).

- Write docs.reaktor.dev getting-started path (15-minute zero-to- running; Section 4.1).

- Ship reaktor-compiler v0.1 with / annotations and GraphManifest emission (unblocks Blueprint, AI, deployment).

- Build Tactile Layers 1–3 minimum: interaction snapshot, MaterialPhysics, DesignLanguage interface, MaterialSkin + NeoBrutalismSkin + BestBudsSkin, core atoms (TButton, TText, TCard, TInput).

- Migrate 3–5 BestBuds components to Tactile to prove the architecture in a real app.

- Ship reaktor-capability v0.1 with EnvironmentFeature installed across all targets.

- Ship reaktor-graphify v0.1 with GraphManifest → knowledge graph → MCP server pipeline.

- Publish the Blueprint Editor demo video and submit to GDG DevFest India 2026 CFP.

Every item above is 1–4 weeks of focused work for one engineer. The document has done its job — defined the engine. What remains is building and shipping.

## 43.7 Why the Analogy Will Stick

Unreal’s dominance came from a specific inversion: instead of developers writing engine code, the engine provided the scene graph and developers composed content within it. Reaktor repeats this inversion for apps: instead of developers assembling frameworks (networking + DI + navigation + state + offline + auth + UI + deploy), the engine provides the graph and developers compose nodes within it.

The analogy is not decorative. It predicts behavior. Teams that adopt Reaktor will experience the same transition Unreal teams experienced: an initial learning curve steeper than piecemeal framework adoption, followed by productivity that compounds. The graph becomes shared vocabulary. The Blueprint editor becomes shared operating surface. Reaktor-graphify makes the AI agents fluent in the codebase. The result is a small team shipping what used to require a large team — exactly the Unreal experience, now for apps and services.

That is the thesis. Every chapter of this document exists to make this single outcome inevitable.

# 44. Conclusion: The Path from Framework to Engine

Reaktor is at the inflection point where most ambitious frameworks die. The architecture is sound, the core abstractions are elegant, and the graph-first model is a genuine differentiator. But architecture alone doesn’t win markets—ecosystems do.

The Blueprint editor transforms Reaktor from a framework into a visual development environment. The five-runtime graph model transforms it from a cross-platform library into a distributed systems control plane. The AI integration transforms it from a tool developers use into a tool that actively helps developers build. The headless engine model with React Native and Flutter bridges transforms it from a KMP framework into a universal service engine. Reaktor Mesh makes every device a peer in a unified network. The distributed actor model makes every computation location-transparent. Together, these capabilities represent an ambitious vision that, if narrowed and executed well, could define a new category of application engine.

The path from framework to engine requires a specific sequence of investments:

- First, make it usable. Publish to Maven Central. Write docs. Build the CLI. A framework nobody can install is a framework that doesn’t exist.

- Second, make it visible. The graph visualizer, the demo video, the landing page. Developers discover tools through content, not codebases.

- Third, make it live. The Blueprint editor with runtime inspection, graph coloring across five runtimes, and deployment control. This is the “wow” moment that converts skeptics.

- Fourth, make it productive. Schema DSL, GenUI, CodePush via Hermes, bidirectional code generation. The developer experience must be so good that choosing anything else feels like unnecessary friction.

- Fifth, make it intelligent. MCP server, Blueprint Copilot, runtime AI nodes. Intelligence woven into every layer of the engine.

- Sixth, make it distributed. Reaktor Mesh for universal connectivity, distributed actors for location-transparent computation. P2P apps, federated learning, and novel neural networks running on consumer devices.

- Seventh, make it inevitable. Module registry, managed cloud, enterprise features. When the ecosystem is rich enough, adoption becomes self-reinforcing.

Unreal Engine didn’t become dominant by being the best technology—it became dominant by being the best ecosystem. The technology was necessary but not sufficient. Reaktor has the technology. Now it needs the ecosystem.

The vision is now concrete: a desktop application where you see your entire distributed system—mobile, edge, server, web—as one interconnected graph. You poke any node, inspect any data flow, rewire any connection, deploy to any target, and have AI help you implement anything new. That’s not a framework. That’s an engine. Build it.

Prepared for Bestbuds Ventures — Shibasis, Manab, Kedarnath